Chapter C-5

PLANS AND POLICY

- Purpose.  To provide guidance for establishment and operation of a CTF C5 – Plans and Policy and establish the functions of the CTF C5 Future Plans (Plans) and outline the CTF Crisis Action Planning (CAP) process. This chapter outlines the broad and detailed CTF planning processes. (The broad process / crisis action planning system is outlined within this main chapter and the detailed planning process is outlined in annex H of this chapter.)

- Responsibilities.

  - CTF C5 (Planning and Policy staff directorate).  The basic mission of the CTF C5 is to conduct future planning and advise the CCTF on policy issues. Serves as point of contact for integration of CTF staff, components, and member nations into the CTF Planning Process. The C5 performs long range deliberate planning, such as campaign planning, follow-on phase planning, sequel plans, and contingency planning. During the initial crisis action phases of CTF operations, the C5 is focused on initial development of crisis response plans and creating initial estimates of the situation.  The C5 also provides the CCTF with analysis of current politico-military situation and international policies.  Responsibilities of the CTF C5 include:

- Establishes, leads, and manages the C5 Future Plans (Plans). Integrates appropriate staff / component involvement into Plans and maintains oversight of the entire planning process within the CTF (Plans, FOPS, and COPS - see Chapter B6).

- Establishes the Coalition Coordination Center (CCC) and integrates coalition partners into the CTF coordination and planning processes.  (The C3 may be responsible for the CCC depending on the situation and CCTF preference).  The C1 coordinates manning and C5 performs initial stand-up of the CCC.

- Assists the C3 with CTF coordination with interagency, International Organizations (IOs), and Nongovernmental Organizations (NGOs) through the Civil Military Operations Center (CMOC).

- Coordinates strategic and operational planning issues and guidance with Supported Strategic Commander staff.

- Develops, coordinates, and implements MNF/CTF HQ policy issues.

- Develops, reviews, and coordinates initial and sequel plans.

- Reviews CTF component commanders’ operation plans for adequacy, and ensures compliance with CCTF guidance and policies.

- Advises the CCTF on politico-military aspects of CTF operations.  This function can either be provided to the CCTF by C5 and/or by a special staff advisor.

  - C5 Future Plans (Plans).

    - Responsibilities:  Plans is responsible for future planning that occurs 168 hours and beyond (mid-term to long range planning focus). Plans, focuses on initial development of crisis response plans, campaign planning, follow-on operational phase planning, contingency planning, and sequel plans. Figure C5-1 on the next page summarizes the responsibilities outlined below.

- Develops initial Operational Plans / Operation Orders (OPLANS / OPORDS), campaign plan, and sequel plans as required.

- Focuses on the next operational phase and operational sequels.

- Develops Courses of Actions (COAs) within the framework of the CCTF intent, vision, guidance, assigned mission, and forces available. Integrates Supported Strategic Commander's guidance and intent.  Wargaming of COAs is conducted if assets and time are available.

- Coordinates CTF planning efforts with established coordination centers (CCC, CMOC, and CLCC).

- Prepares future operation plans, briefings, reports, and other required products.  Maintains close coordination with the COPS for refined awareness of enemy and friendly situation.  Conducts close coordination with FOPS during development of COAs, Operational Plans (OPLANS), or Operational Orders (OPORDS).

- Conducts CCTF decision briefs, updates, and wargaming briefs as required.

- Conducts formal plans hand-off coordination and briefing sessions with FOPS.

Figure C5-1: Plans

(functions and focus)

    - Planning Concept Overview and C5 Future Plans.  C5 Future Plans (Plans) is an integral part of the CTF planning structure.  The CTF Planning Process is summarized below. (NOTE:  Refer to Chapter B-6 for a detailed overview of the CTF Planning Process).  The CTF planning process is based on one simple principle: The planning structure must provide for an integrated and managed process for the movement of plans from the planning stage, to the refinement stage, and then to the execution stage.  This SOP establishes a three-fold planning focus that supports this principle and allows for a current operational focus while ensuring the CTF command is continually preparing for future operations and potential contingencies at all times.

The C5 Future Plans (Plans) conducts the mid-term to long-range planning function for the CTF.  The C3 Future Operations (FOPS) conducts near-term OPLAN / OPORD refinement and branch planning.  And the C3 Current Operations (COPS) issues the OPLAN, monitors its execution, and maintains Situational Awareness (SA) for the command.  The CTF lead for planning is normally the C5, especially during initial plan development.  Once the CTF moves to a plan’s execution phase, the C3 may become the lead for the plan’s execution process.  This planning structure provides for an integrated and managed process for movement of plans from the planning stage to the execution stage.

NOTE:  The timeframes outlined below for Plans, FOPS, and COPS are only an initial guideline for establishment of the planning focus for each group.  It is possible that CTF operations may require different timeframes (for example: Plans (5 days / next phase); FOPS (5 days to 48 hrs), and COPS (0- 48 hrs).  Further, transition of plans from one planning cell to another can be condition based vice time based.

    - Coalition / Combined Planning Group (CPG) / Operational Planning Team (OPT) Concept.

- CPG / OPT: To assist the planning process, the concept of Coalition / Combined Planning Group (CPG) and Operational Planning Team (OPT) are used by the C5 Future Plans and C3 Future Operations respectively.  It should be noted that these terms are used interchangeably by nations and within doctrines; however, for clarity this SOP will use the convention outlined below.

- C5 Future Plans uses the CPG as its central planning group.  The CPG is considered as the primary planning element for the CTF. Normally, this group consists of a small group of full-time planners focused upon future planning actions.  This CPG is readily expandable as the situation or planning task requires.  An expanded CPG normally will include a broad cross-functional representation consisting of appropriate representation from staff, CTF components, LOs, functional elements, C5 Future Plans, C3 Future Operation and C3 Current Operations.

- C3 Future Operations uses the OPT concept as its central planning group.  The FOPS OPT is similar to the CPG except that its focus is on the near-term and refinement of prepared OPLANS (or OPORDS) as required by current situational realities and CCTF guidance.  The core FOPS OPT consists of a small group of full-time planners focused on refinement and branch planning to meet the rapid changing situational factors. The FOPS OPT is readily expandable as the situation or planning task requires.  The FOPS OPT works closely with C3 Current Operations to maintain situational awareness and works closely with intelligence channels to clearly identify emerging crises / adversary situations.

Note: OPTs are also used by other staffs within the CTF command to focus on specific and special planning actions.  Examples include special plans OPTs, deployment planning OPT, logistics planning OPT, transition planning OPT.  However, there is only one FOPS OPT within the command and the only OPT wihin the CTF planning process at the Plans, FOPS, and COPS level of planning

- CPG / OPT Organization.  Figures C-5-3 and C-5-4 on the following page provides possible start points options for organizing the CPG.  These planning groups are readily expandable as the situation or planning task requires.  The CTF command group and staff will determine what concept and organization best supports the mission.  FOPS can use similar concepts for organization of their OPT; however, the FOPS OPT will normally be smaller in size and have tailored membership to address specific OPLAN refinement or branch planning.

=========================================================================

Note: Coordination Center Liaison Is Critical:  Liaison from respective coordination centers is critical for unity of effort.  The Coalition Coordination Center (CCC), Coalition Logistics Coordination Center (CLCC), the Civil-Military Operation Center (CMOC), and the Coalition / Combined Media Coordination Center need to have liaison with the Plans, FOPS and COPS for effective coordination of coalition forces, civil-military operations, multinational logistics functions, and media relations.

    - Multinational Planning Augmentation Team (MPAT): MPAT is one of many sources of augmentation for a CTF headquarters.  Some participating countries have identified MPAT cadre that can augment a CTF.  When a crisis occurs the lead nation/CTF will identify augmentation requirements for CTF staff and request MPAT cadre to fill some of those requirements.  The lead nation can coordinate with the MPAT Secretariat for assistance in identifying MPAT augmentation capabilities.  Normal diplomatic and POL-MIL coordination will support a lead nation request for MPAT personnel.  Each nation independently decides whether to deploy MPAT personnel.  During the request process, the MPAT Secretariat will assist the Lead Nation, Supported Strategic Commander and CCTF in obtaining the right mix of staff expertise to respond to the crisis.  Conducting periodic MPAT workshops prior to an actual contingency develops an experienced cadre of trained and ready MPAT personnel.  Additionally, if requested, MPAT cadres may also deploy to assist the Supported Strategic Command Headquarters with strategic level planning and coordination.

- Organization Options The CTF Plans organizational requirements are mission-dependent.  At a minimum, the Plans staff should contain plans and policy cells.  Some planning functions may be performed via reach-back/communication to each Nation’s respective supporting commands and organization.  The overview of this SOP (see Part B, Chap B-4) established two levels of effort for a CTF operation:  (1) Small Sized Task Force; and (2) Medium Sized Task Force.  Outlined below are templates that can act as starting points: for detailed planning during the CTF’s activation.

  - Small Sized CTF: The Plans staff organization options for a small sized multinational operation (several hundred to approximately 2500 personnel) that is focused on the lower spectrum of MOOTW / SSC (HA / DR, permissive NEO, support operations, etc) is shown in Figure C-5-5.  Three approaches are shown for a small sized level of effort.  At the minimum, some form of a small plans and policy cell will be required for CTF operations.  Another approach is to have the C5 and C3 integrate into one cell.  A third option is use of a coordination center for integration of intelligence, operations, and plans functions into one staff cell.

  - Medium Sized CTF:  The Plans organization for a medium-sized multinational operation (up to 20,000 personnel) with a focus on the higher spectrum of MOOTW / SSC is shown below.  This range of CTF operation has inherent use of force implied in the mission (peacekeeping, HA / DR with force protection concerns, Non-Permissive NEO, peace operations with force protection concerns, raids / strikes, blockades, and combating terrorism, etc.).  Such a force is a balanced organization having clear combat capabilities and support requirements for mission accomplishment.  Clearly, within a CTF effort the Plans element will be tailored to meet demands of the operation.  Reachback support to respective nations can reduce on site footprints for many of these divisions.

C5

Plans / Policy

- Tasks, functions, and procedures - CTF Crisis Action Planning (CAP) Process.  There must be an integrated planning and coordination effort at the strategic, operational, and tactical levels of planning to have effective CTF mission accomplishment. This CAP process is outlined in the following section

  - CTF Crisis Action Planning (CAP) Process - Introduction.

    - The CTF CAP process provides procedures by which multinational partners plan and execute military operations during crisis situations within an integrated system.  This CAP process allows for a common framework for planning and coordination and is based on input from participating nations.

    - A crisis is defined as a situation involving an immediate threat to one or more of the CTF nations, their citizens, military forces, possessions, or vital interests that develops rapidly and creates a condition of such diplomatic, economic, political, or military importance that commitment of multinational military forces is contemplated in order to achieve common national interests.

    - The CTF CAP outlines the sequence of actions leading to deployment of a multinational military force, and describes interrelationships between the National Command Authorities, National Military Commanders, Supported Strategic Commander, Supporting Strategic Commander, and the CCTF.

    - This process recognizes four distinct levels of command: (1) National strategic (political and military), (2) Theater strategic (Note: some nations may combine national / theater levels of planning), (3) Operational, and (4) Tactical.

- ==============================================================

- Importance of standardized CAP Process for Multinational Ops

- During the first 3 Phases of the CTF CAP Process (see Figure C-5-7), there is normally NO identified lead for initial theater strategic level planning, there is NO CTF headquarters or command staff, and there is no agreement on who, what, when, where, and how responsibilities will be assigned.  In short, there is no command structure or planning process at initiation of the crisis.

- This presents an enormous challenge for multinational planning in a rapidly evolving and uncertain crisis action situation.  This reinforces the need for agreed upon multinational planning procedures prior to the crisis for timely CTF responses in a crisis.

- The multinational planning process is the foundation for activation and operation of the CTF.

- See Parts A and B of this SOP introduction for the key MNF SOP operational defaults that should be addressed prior to a crisis during training, exercises, and collaboration workshops.

- Ideally, the MNF command structure should be established before or during CAP Phase 3 to allow the designated CCTF and staff to participate in the CAP process as much as possible.  The key is to know the actions required for each CAP Phase and tailor the CAP process to best support the CCTF’s requirements.

====================================================================================

  - Concept – CTF CAP (General Overview). The CTF CAP process consist of 6 phases which results in a detailed plan to accomplish military missions a during crisis situation.  Figure C-5-7 below provides a broad conceptualization of the process.

- Crisis / Consultation:  The process begins when a new crisis is reported to respective National Command Authorities.  The National Command Authorities unilaterally and collectively assess the situation (with initial assessment from the anticipated Lead Nation National Command Authorities and National Military Commander).  Following National Command Authorities consultations (formally or informally), they collectively decide to develop a military option (Phase I and II).  The Essential Strategic Guidance is the output from this consultation process.

- Essential Strategic Guidance: The Essential Strategic Guidance factors below are important, but they are not absolutes.  These factors serve as general guidelines for what needs to be identified above the CTF level early in the crisis.  These factors, if properly coordinated and promulgated, ensure unity of effort and clarity of purpose are present early in the formation of the multinational force.  Such clear strategic guidance is the foundation for ensuring timely CTF initial responses.  This guidance will most likely be received piecemeal and change as the elements of the crisis evolve.  It is IMPERATIVE that the CTF CAP process acknowledges the importance of these factors and continually seeks clarity and resolution of these issues as the crisis evolves and national interests change.

#1 - Purpose for the MNF action (CTF Activation).

#2 - Broad mission statement for the MNF (CTF).

#3 - Broad objectives for the MNF (CTF).

#4 - Broad criteria for termination / transition of MNF operations efforts (end states).

#5 - Participating nations and initial contribution envisioned.

#6 - Lead nation for effort and the MNF SOP that will be used.

#7 - Agreement on collective security interests involved.

#8 - Specific diplomatic, economic, informational, or military limitations, concerns, or sensitivities.

- At some point within the first three phases of CTF CAP (but not later than Phase III), the Lead Nation is formally designated, and the Supported Strategic Commander is selected.  The Supported Strategic Commander, after consultation with the Supporting Strategic Commanders, appoints the CCTF. These roles are normally promulgated in the Warning Order (Phase III).

(1) The Supported Strategic Commander and CCTF collaboratively develop Courses Of Action.

(2) The Supporting Strategic Commanders are designated by participating nations within the MNF effort.

(3) Coordination and planning commences between Supported and Supporting Strategic commanders.

- The Lead Nation National Command Authorities, in consultation with participating nation National Command Authorities, reviews courses of action proposed by the Supported Strategic Commander (Phase III), and selects one.  The Lead Nation National Command Authorities then directs the Supported Strategic Commander to prepare plans to support the approved course of action (Phase IV).

- At the CTF level, during activation, Plans leads the effort for planning courses of action and development of the initial phase of alerting, deployment, and CTF initial responses.  Plans leads the CTF planning effort initially by development of a campaign plan and / or OPLANS.  FOPS makes the final adjustments to plans integrating in the latest situational awareness from COPS and commander’s guidance.  And, lastly, COPS issues the approved OPORDS and monitors its execution.  During transition to execution of OPORDS, Plans, FOPS, and COPS work together to ensure integrated and coordinated actions within the CTF CAP process.  It needs to be stressed that the roles and missions of the Plans, FOPS, and COPS are flexible to respond to demands of the crisis.

- The Supported Strategic Commander and CCTF prepare campaign plans or operational plans in parallel to determine COAs.  Parallel with CTF planning efforts, CTF component commands start development of their respective tactical plans (CAP Phase V).

  - The Supported Strategic Commander’s plans are collectively reviewed by participating nations' National Command Authorities with the Lead Nation National Command Authorities leading this review (CAP Phase V).

  - The Supported Strategic Commander reviews the CCTF draft plans.  The CCTF reviews CTF component draft plans.

- Upon approval of the Lead Nation National Command Authorities, the Supported Strategic Commander directs the CCTF to execute the approved CTF plan.  Operations are commenced by the CCTF with strategic oversight / command by the Supported Strategic Commander.  In turn, the Supporting Strategic Commanders provide forces and support to the CCTF through the Supported Strategic Commander – CAP Phase VI.

==============================================================================

  - CTF CAP Process - Detailed Outline and Planning Products.  As outlined above, the CAP process consists of six phases and provides for timely identification of forces, transportation, and logistics required for movement and employment of MNF forces.  Annex B to this Chapter provides a CTF CAP checklist for reference during CAP phases.  Outlined on the following page is the detailed outline of the CTF CAP process with the associated planning products.  Also, included is a general overview diagram that summarizes the detailed outline.

- The CAP process is firmly based on National Leadership Control - President / Secretary of Defense / Prime Minister / Minister of Defense (terms vary between nations).  Final responsibility in a crisis rests with the national leadership of each participating nation.  For United Nations resolutions / mandate, this same principle is present except that United Nations (UN) guidance and directives are inserted into this process, and the Lead Nation collaborates with participating nations formally through the UN while maintaining parallel collaboration outside UN channels as planning and coordination requires.

- The six CAP phases are presented sequentially.  However, the CTF CAP is a flexible process that is keyed to available response time.  Phases may be abbreviated, conducted concurrently, or eliminated as required.  The actual sequence of actions and time spent in each phase is largely determined by nature of the crisis, tasks to be accomplished, and time available.

Phase I Situation Development

- Pre-conditions: This phase begins when an event occurs or intelligence  indicates a threat to citizens, military forces, possessions, security, or vital interests of one or more participating nations.

- The National Command Authorities, respective National Military Commanders, and National Agencies monitor the situation and make assessments in accordance with national procedures.  The strategic/theater military commanders that could potentially be involved in the multinational effort provide their respective National Command Authorities with a Strategic Assessment  (see Annex A, Appendix 1 this Chapter for the format for the Strategic Assessment). This provides the military assessment of the situation, including broad advice on possible military action for the National Command Authorities.

- Coordination is conducted between various levels of national leadership for the respective nations.  One or more of the participating nations calls for formal consultations.  National Command Authorities enter into consultation. Essential Strategic Guidance is formulated.

- The Lead Nation National Command Authorities, Supported Strategic Commander, and the CCTF may be designated in this phase (earlier the better is desired for their involvement in the CAP process, but, this may not be possible until start of Phase III with publication of the Warning Order).

  - If designated (projected to be designated), the Supported Strategic Commander will prepare a Strategic Assessment and forward it to the Lead Nation National Command Authorities.  The Lead Nation National Command Authorities uses this, with input from the other nations' strategic theater commanders, as a basis for consultation / coordination with participating nations' National Command Authorities.

  - This estimate advises National Strategic levels of leadership on possible military actions (outlined in a broad, strategic context).

- The situation is monitored and updated; crisis parameters are identified.  Theater assessments may indicate that crisis events require a MNF response.

- End States:

- Event is acknowledged by MNF National Command Authorities, and consultation concerning elements of the Strategic Guidance is initiated.

- The respective strategic/theater commanders forward their assessments (Strategic Assessment) to their respective National Command Authorities and coordinate laterally with other theater commanders.

- The Supported Strategic Commander (if designated at this time) prepares his Strategic Assessment and forwards it to the Lead Nation National Command Authorities.  The Lead Nation National Command Authorities consults with the participating nation’s National Command Authorities.

- Planning Products:

  - Strategic Assessments are forwarded to respective National Command Authorities.  Formal National Command Authorities consultation is initiated among the potential multinational force nations.

  - Essential Strategic Guidance is developed by respective National Command Authorities.

Phase II Crisis Assessment

- Pre-conditions:  This phase begins with the receipt of strategic assessments by respective National Command Authorities and / or Lead Nation National Command Authorities.

- The Strategic Assessment can be updated by the Supported Strategic Commander as required during Phase II.

- The respective National Command Authorities and National Military Commands analyze the situation to determine whether a military response is appropriate for the evolving crisis.  If the National Command Authorities decide to return to pre-crisis status, then the CAP process stops.  If the National Command Authorities determine that theater assessments call for multinational military operations, then the following are designated (if not already designated): Lead Nation, Supported Strategic Commander, Supporting Strategic Commanders, and the CCTF.

- An MPAT augmentation may be deployed to a CTF planning location to assess the situation and identify forces, transportation, and logistics.  MPAT augmentation may also deploy to the Supported Strategic Commander's HQs to support strategic planning and collaboration.

- The CTF headquarters is activated.  The CPG (Plans, FOPS, and COPS) is formed.  The CTF Coordination Centers are activated: (1) Coalition Coordination Center (CCC), (2) Civil Military Operations Center (CMOC), and (3) Coalition Logistics Coordination Center (CLCC).

- Essential Strategic Guidance is refined by the Lead Nation National Command Authorities in consultation with other National Command Authorities based upon theater assessments, situation updates, and multinational coordination.

- Deployment Preparation Order(s)  or Deployment Order(s) may be issued to increase deployability posture, position forces, or to make preparations that signal MNF intent (this is an optional order).

- End State:

  - The crisis assessment phase ends with the decision by respective National Command Authorities to develop military options developed to address the crisis.  A Warning Order is developed as a result of this decision that outlines National Command Authorities’ guidance for options (issued in Phase III).

  - or decision is to return to the pre-crisis conditions.

- Planning Products:

- Essential Strategic Guidance is refined as required.

- Strategic Estimate is updated / refined by Lead Nation National Command Authorities as required, with input from the Supported Strategic Commander.

- A Deployment Order(s) may be issued to increase deployability posture, positioning of forces, or to make preparations that signal multinational intent to conduct military operations.

Phase III Course of Action Development

- Pre-conditions:  Phase III begins when participating nation’s National Command Authorities, in consultation with the Lead Nation National Command Authorities, decide to develop possible responses to the crisis.  The Lead Nation National Command Authorities issues a Warning Order to the Supported Strategic Commander directing that a Commander’s Estimate with courses of action be prepared and forwarded to the Lead Nation National Command Authorities. (See Annex C, Appendix 2, Warning Order format).

If the Lead Nation National Command Authorities has not been designated prior to start of Phase III, the MNF National Command Authorities may collectively designate the potential Lead Nation National Command Authorities, or a multinational planning group to prepare the Warning Order.  This Warning Order designates the Lead Nation, the Supported Strategic Commander, and Supporting Strategic Commanders.  The Warning Order also directs that a Commander’s Estimate be prepared.  This order is then collectively approved by the National Command Authorities via consultation channels and forwarded to the Supported Strategic Commander.

- The Warning Order initiates detailed crisis action planning by the Supported Strategic Commander.  In turn, the Supported Strategic Commander issues a Warning Order to the CCTF starting the operational level of planning.  The Warning Order confirms the Essential Strategic Guidance formally, assigns a mission, appoints the CCTF and DCCTF, apportions forces for planning, and provides the theater concept of operations, and other planning guidance.

- The CCTF, in turn, issues his Warning Order to the CTF components.  This Warning Order is prepared in consultation with the Supported Strategic Commander.  At this point the focus of the planning effort shifts to the CCTF and his staff.  The CPG planning cells (Plans, FOPS, and COPS) become the central organization that carries out the planning process within the CTF.

- The CTF C5 Future Plans (Plans) initiate the commander's estimate process and develop possible COAs for consideration by the CCTF.  This estimate is forwarded to the Supported Strategic Commander for support of his Commander’s Estimate report (See Annex C, Appendix 3 to this Chapter for this reports format).  To the maximum extent possible, the CCTF collaborates with the Supported Strategic Commander, assigned CTF component commanders, and agencies (IOs / NGOs) within the CTF AO.

- The Supported Strategic Commander submits a Commander's Estimate, containing recommended and alternative COAs, to the Lead Nation National Command Authorities. The Commander's Estimate recommends COAs that are specific military actions, describing who will execute, what type of action, when is it to begin, where will it take place and why the operation is being undertaken.

- The Coalition / Combined Operations Center (COC) is fully activated during Phase III.

- End States:

  - The CCTF Commander’s Estimate is prepared and forwarded to the Supported Strategic Commander with a recommended COA.

  - The Supported Strategic Commander’s Estimate is prepared and forwarded to the Lead Nation National Command Authorities with a recommended COA.

- Planning Products:

- Lead Nation National Command Authorities, Supported Strategic Commander, and CTF Warning Orders are promulgated at the start of Phase III.

- CCTF Commander’s Estimate is forwarded to the Supported Strategic Commander at the end of this phase.

- Supported Strategic Commander’s Estimate is submitted to the Lead Nation National Command Authorities at the end of this phase.

Phase IV Course of Action Selection

- Pre-conditions:  Phase IV begins when the Commander’s Estimate and recommended Courses of Action (COA) are presented to the Lead Nation National Command Authorities (and Lead Nation National Command Authorities continues consultation with participating nations National Command Authorities).

The Lead Nation National Command Authorities, having consulted with supporting nation’s National Command Authorities, reviews and evaluates the Commander's Estimate.  The Lead Nation National Command Authorities may: (1) concur with the recommended COA in whole or in part, (2) direct the Supported Strategic Commander and CCTF to develop an additional COA; or (3) develop alternative COAs in the consultation process.

- Planning Order. The Planning Order is an optional order from the Lead Nation National Command Authorities directing that execution-planning activities begin before the National Command Authorities has formally approved a COA. Use of the Planning Order allows flexibility in directing military activities by allowing planning activities described in Phase V to proceed in a timely fashion pending National Command Authorities decision. (See Annex C, Appendix 4 to this Chapter for the Planning Order Format.)

  - In time-sensitive situations, the Planning Order may be used in lieu of a Warning Order.  However, if a Warning Order is not issued, a Planning Order IS REQUIRED. When used in this manner, the Planning Order will normally describe a specific COA, direct execution planning to begin, and provide other information normally contained in the Warning Order.

  - The Planning Order does not replace the formal Lead Nation National Command Authorities approved Alert Order described below.

- Alert Order. The Alert Order is a coordinated message from the Lead Nation National Command Authorities to the Supported Strategic Commander announcing the selected COA, and directing preparation of an OPORD and assign forces. (See Annex C, Appendix 5 to this Chapter for the Alert Order format.)

- The Alert Order will describe the approved COA in sufficient detail for the Supported Strategic Commander to prepare an OPORD for the CCTF.  It will change or amplify guidance previously issued in the Warning Order or the Planning Order.

- In time-sensitive situations, the Alert Order may be issued in lieu of the Warning Order.  When issued in lieu of the Warning Order, the Alert Order contains information normally provided in the Warning Order.

- End State:

- Lead Nation National Command Authorities selects the COA for execution and directs that execution planning be initiated by issuing an Alert Order to the Supported Strategic Commander.

- Planning Products:

- Planning Order (Optional). This order does not have to be issued.  Or, it may be issued in lieu of Warning Order.

- Alert Order is issued by the Lead Nation National Command Authorities.

Phase V Execution Planning

- Pre-conditions:  Phase V begins when the Supported Strategic Commander receives the Alert Order from the Lead Nation National Command Authorities.

- The Supported Strategic Commander converts the approved COA into an OPORD and submits the OPORD to the Lead Nation National Command Authorities for review. (See Annex C Appendix 6 to this Chapter for OPORD format).

- When the National Command Authorities approves the OPORD, the Supported Strategic Commander issues the order to the CCTF in an "on-order" status. (Note: for support of parallel planning, working copies of this OPORD are normally forwarded to the CCTF prior to the National Command Authorities approval of the order).

- The CCTF develops a “draft” OPORD in parallel with the Supported Strategic Commander’s OPORD and submits it to the Supported Strategic Commander for review.  This “draft” OPORD is also shared with the CTF components to support timely preparations of subordinate plans.

- Campaign Plan: If the scope of the mission is so broad that the Supported Strategic Commander and CCTF determine that more than one operation will be necessary a campaign plan will be developed.

- A campaign plan links the tactical, operational, and strategic levels of planning.  It provides clarity at the operational level of planning for essential “forward planning / shaping of conditions" to support decisive CTF operations.

- A Campaign Plan is generally broken into 5 Phases: 1) Pre-deployment, 2) Lodgment, 3) Decisive Operations and Stabilization, 4) Follow Through, and 5) Redeployment. These “phases” separate operational planning into logical and workable missions.  Each phase will have pre-conditions and end states that work toward attainment of overall end states for the Campaign Plan.

.

- The planning phase ends when the Supported Strategic Commander issues an OPORD in an "on order" status (or Campaign Plan) and advises the Lead Nation National Command Authorities that the military option is ready for execution.

- End States:  (Note: the National Command Authorities may or may not approve the OPORD in this phase for an "on-order" status.)

- Executable OPORD is developed and issued in an “on order” status; this readiness status is communicated to the Lead Nation National Command Authorities.

- The Supported Strategic Commander issues an "on order" OPORD to the CCTF.

- The CCTF finalizes his draft OPORD and forwards it to the Supported Strategic Commander for review.  CCTF also issues the draft OPORD to the CTF components.

- Planning Products:

- Supported Strategic Commander issues the OPORD to the CCTF ("on-order" status).

- CCTF finalizes the OPORD for the operation and issues it to CTF components.

Phase VI  Execution

- Pre-conditions:  Phase VI begins when the Lead Nation National Command Authorities decides to execute the OPORD approved in Phase V.

- When the National Command Authorities decides to implement the military option, it issues an Execute Order, which directs execution of the OPORD previously forwarded by the Supported Strategic Commander. (See Annex C, Appendix 7 of this Chapter for the format for the Execute Order).

- In turn, the Supported Strategic Commander issues the OPORD to the CCTF. The CCTF then issues the CTF order to the CTF components.

- The Execution phase continues until the operation is completed or until the Lead Nation National Command Authorities determines that military action is no longer necessary (termination or transition actions, including re-deployment, follow the operational / campaign end states -- see paragraphs 7 and 8 of this Chapter that follows this section).

- Completion of post-execution activities, including operational assessments, after-action reports, lessons learned, and declassification of material will be directed by the Lead Nation National Command Authorities in consultation with participating Nations' National Command Authorities.

- End States:

  - The CTF achieves the end states established by the OPORD and the CTF is deactivated or,

  - The Lead Nation National Command Authorities directs that military action is no longer needed (in consultation with participating Nations’ National Command Authorities).  The CCTF transfers responsibility for the AO to another international / national agency or host country, and the CTF is deactivated.

- Note 1: Elements of the CTF may be directed to stay and support the follow-on effort(s) (under a different command relationship or coordination relationship).

- Note 2:  The Lead Nation National Command Authorities, the Supported Strategic Commander. and Supporting Strategic Commanders may still be utilized in support of the new organizational element responsible for the AO.  In such a situation, the Essential Strategic Guidance should be updated

- Planning Products:

- Lead Nation National Command Authorities Execute Order & the Supported Strategic Commander's OPORD are issued.

- CCTF OPORD is issued to CTF components.

- CTF Deactivation Order published if end states are achieved.

- Termination and / or Transition Plans are developed and issued.

  - CTF Activation Notes – Planning Process.

      - At Annex D is the checklist for CTF Initial Activation and Planning.  This checklist assists initial activation of the CTF and C5 organization.

      - Optimally, a CTF would be established before or during CAP Phase III (course of action development) to allow the designated CCTF and staff to participate in the CAP process as soon as possible after the Lead Nation National Command Authorities issues the Warning Order.

      - To enhance CTF CAP, the CTF planning staff should conduct collaborative/parallel planning with the Supported Strategic Commander’s staff.  This can be achieved through collaboration networks, LO teams, and MPAT augmentation.

      - Liaisons from the Coordination Centers (CCC, CLCC, CMOC, etc.), and the CTF’s components headquarters are essential for coordinated planning and operations within the CTF AO.

  - CTF Policy and Teamwork Considerations.

- The CTF C5 is also responsible for policy and governmental coordination.  This can be a multifaceted task due to the complexity and players (multiple international organizations, nations, military commands, governmental / non-governmental entities, etc).  Political and military intentions of multinational partners will result in many policy challenges and issues.  These issues will, in turn, impact significantly on the CTF planning and execution actions if not addressed in a timely fashion Achieving agreement on the Essential Strategic Guidance with participating nations' National Command Authorities and other international agencies (i.e. UN, etc) will be a critical component for achieving unity of effort.

- The Complex Nature of Multinational Operations (see Part A, Section C) are key factors that form the multinational undercurrents that will be ever-present in a CTF.  These factors consist of: #1: unity of effort, #2: national interests, #3 national command authority, #4 logistics issues, #5: non-military organizations (IOs / NGOs) impacts, #6 civil-military impacts, and #7: the factors of differing languages, cultures, and sovereignty issues.

  - These factors have strong emotional and motivational undercurrents for all planning and execution actions.  They are normally are left unstated, however, disregard of these factors or a perceived  lack of respect for these factors can cause serious issues for the CCTF and, in turn, result in less than desirable unity of effort.

  - The C5 plays an essential part in addressing these factors and assists the CCTF in harmonizing the CTF policy and planning process.  The CCTF must ensure multinational partners are continually part of the mainstream planning process.

  - CTF Force Deployment Procedures and Responsibilities.  Deployment of multinational forces to the CTF AO is an essential factor in the planning process.  Deployment consists of strategic movement of forces by air and sealift assets to the CTF AO for integration into the force and subsequent mission assignment.  Once in the CTF AO, tactical movement of forces, by air, sea, and land, will be required.  Clearly, all nations will not be equal with respect to assets and resources to support deployment.  Further, once deployed to the AO, the follow-on Reception, Staging, Onward Movement, and Integration (RSOI) resources to support integration of forces into the CTF command will vary.

- Note:  The Lead Nation may not have the full resources to support deployment of participating nations' forces.  This will require detailed planning to identify needed requirements and resources.  One or more nations may be the primary deployment planner(s) for the Lead Nation as the situation dictates and based on planning experience and resources available.

- The Supported Strategic Commander and the CCTF need to work closely with the Supporting Strategic Commanders to ensure force deployments are planned, coordinated, managed, and monitored to ensure arrival dates for forces in theater can be achieved.  The Supported Strategic Commander will coordinate the majority of force deployment.  However the CTF staff and components should be fully integrated into this process to ensure forces and logistics arrive as needed in the CTF AO.

- Within the CTF, the C1, C3, C4 and C5 work closely together concerning force deployment and RSOI requirements. The C5 focuses on prior planning and validation of force requirements. The C3 establishes priorities for deployment based on CCTF guidance and priorities developed via the OPT process The C4 monitors and supervises the actual execution of force deployment.

- .

- A Deployment Management Team (DMT) is the organization that coordinates, manages, and monitors force deployment.  The DMT consists of representatives from the C3, C4, C5, other required staff, participating nations,  and CTF component deployment planners.  The DMT is critical for thorough coordination and sequencing of forces to the theater.

- The DMT is supervised by either the C4 or the C5 depending on desires of the CCTF.  The    C3 coordinates the CCTF deployment priorities within the DMT. The DMT can supervise, manage, and monitor the force deployment and RSOI functions for the CCTF or these duties can be divided between the DMT and the C3 COC for RSOI force integration (with support from the C4).

  - At the strategic level, the U.S. Joint Operation Planning and Execution System (JOPES) Crisis Action Procedures (CAP) uses the concept of Time Phased Force Deployment Data (TPFDD) which is a force deployment automated database.  Other nations use similar systems for force deployment planning, execution, and monitoring. The Supported Strategic Commander uses such deployment management tools to support the CCTF.  In turn, at the operational level, the CCTF should focus on identifying requirements, monitoring actual deployments, and then executing well thought out RSOI actions, once forces and logistics arrive in the CTF AO.

  - The Supported Strategic Commander and Supporting Strategic Commanders will establish a deployment network to support the coordination, decision making / management, and monitoring of force deployment and RSOI actions.  This deployment network and / or process should accomplish the following:

    - Identify force requirements.

    - Develop a phased deployment plan.

    - Assess feasibility of COAs from a deployment perspective.

    - Identify and rectify transportation requirements with the Supporting Strategic Commanders that exceed the resources of the participating nations.

    - Allow for validation of actual deployments using 7 days out for airlift departure and 30 days out for sealift departures.  Changes to deployments have significant 2nd and 3rd order affects and the CTF Planning Process must recognize that a validation time rule will greatly assist in the coordination of force deployments.

- (Note:  The 7 day / 30 day rule set are a minimum requirement; for multinational operations a time frame of 12 days and 45 days may be more feasible; this rule will be situation dependent).

  - Termination Planning.

        - Planning for termination of operations must occur throughout all phases of COA development, deployment of forces, and execution of operations.  C5 Future Plans (Plans) normally performs this planning in advance and in parallel to ongoing execution of previous OPORD and Campaign phases.

        - Operations will be terminated when end states are achieved.  The Lead Nation National Command Authorities, in consultation with respective CTF nations' National Command Authorities, will make this determination.

        - The Supported Strategic Commander and CCTF will establish indicators of success to determine the conditions necessary to bring operations to a favorable end.  In some operations (e.g., peace operations), the CCTF may realize that the mission is not achievable without restructuring or commitment of additional assets.  In these situations, the CCTF and the Supported Strategic Commander will develop COAs for determining whether the mission can be continued or should to be terminated.

        - Annex E is the checklist for Termination Planning.  This checklist assists planning and coordination of CTF termination operations.

  - Transition Planning.

        - The Lead Nation National Command Authorities, in consultation with respective nations' National Command Authorities participating in the multinational force, will coordinate strategic level transition planning.  The CCTF will plan the actual transition with the CTF components conducting tactical planning and execution.  Planning for transition must also extend throughout the CTF planning process and into operational phase planning and redeployment planning.  Transferring control of an operation to another organization requires detailed planning and execution.

        - Transition planning normally occurs within Plans as a future phase (sequel) of the OPORD or Campaign Plan.  However, this assignment can be flexible based upon the situation and other planning efforts underway (i.e. the FOPS, or a Chief of Staff special OPT with reps from all staffs can plan the transition).

        - Mission analysis should provide the initial information needed to commence transition planning.  End state, time frame for operations, guidance from higher authority, hand-off sequence and steps, and political policies to be considered should be determined through the analysis process.

        - Factors to consider when planning for transition:

- Issues and key CTF events (past, present, and future).

- Work required to accomplish the transition.

- The specific military forces or other organization(s) taking control of the operation (special coordination or assistance requirements?).

- Transition criteria / standards for hand-off and transition time lines to achieve.

- Key factors and agencies involved in the transition (all encompassing to identify all potential issues and nation’s interest for transition - IOs / NGOs, host nation, or international organizations

- Policy and agreements required prior to transition (C5 responsibility within the CTF).

- At Annex F is the checklist for Transition Planning.

- CTF Collaborative Planning and Execution Tools.  It is essential that coordination of CTF plans and coordination of execution actions maximize the use of common collaboration / execution tools.  With the advances in information technology, virtual and real-time collaboration is possible throughout the world with off-the-shelf products.

  - The use of advanced collaborative planning tools will increase the OPTEMPO, increase the communication / coordination process, and allow for immediate planning across vast distances.

  - The Internet can also be leveraged by use of off-the-shelf equipment with encryption key software, biometrics for identification of personnel, and other advanced technologies to create virtual private networks that can pass secure and assured communications / data.  Such collaborative / secure networking should be practiced in exercises and reinforced in MPAT workshops prior to the occurrence of crisis action situations.

  - Additionally, with such collaborative tools, each individual nation can use the concept of reachback for national command and control of forces, and for coordination of support to the CTF.

  - Collaborative planning / execution tools should be integral to the CTF command and control systems and a priority action for participating nations integration.

- Planning Rhythm.  The C5 planning rhythm will be synchronized with and responsive to the CTF operational requirements and the CTF Battle Rhythm.  A Battle Rhythm will be published daily by the C3 (see Chapter B-6).. The C5 will, in turn, publish a daily planning rhythm that is integrated into this schedule.  The timing of CPG meetings, OPT meetings (Plans /FOPS and others), and DMT meetings will be a key integration action.  This will ensure actions are mutually supportive and result in the right information arriving at the right time to meet the needs of the CCTF and CTF Component Commanders.

- Checklists.  Checklists can be found in the following annexes:

- Annex A: CTF C5 Future Plans (Plans)

- Annex B: Planning Guidelines for Consideration During Crisis Action Planning

- Annex C: CTF Planning Document Formats

- Annex D: Guidelines for Consideration During Initial CTF Activation and Planning

- Annex E: Guidelines for Consideration During Termination Planning

- Annex F: Guidelines for Consideration During Transition Planning

- Annex G: Campaign Planning

- Annex H: Detailed CTF Planning Process Overview

- Reports.

  - C5 Reports.  The C5 has no formal reporting responsibilities.  However, during crisis operations, the C5 Coalition / Combined Operations Center (COC) representative monitors the following activities:

- Completed Political Agreements (by country): over-flight rights; landing rights; basing rights; and other agreements critical for CTF operations (SOFA, acquisition and cross servicing, administrative and technical status).

- Status of political agreements and issues.

- Status of policy decisions and memorandums: e.g., National Command Authorities, Supported Strategic Commander and Supporting Strategic Commanders.

- Policy of any of the following entities on current operations: international and multinational organizations; supporting nations (host, coalition, and others with the potential to impact the operation such as UN, IO, and NGO).

  - CTF Reports (prepared by C5).  Other than the political-military situation paragraph in the standard SITREP reports (see Chapter C-3 Operations), there are no prescribed reports or briefing formats for the C5.

    - The CCTF will determine the information he requires based on the situation and assigned mission.

  - For planning, the CTF C5 should monitor the same activities as the Supported Strategic Commander, C5 counterparts and provide reports on the status of planning as required.

- References.

- DoD 4500.54-G, Foreign Clearance Guide (Europe and/or Africa and Southwest Asia).

- DoD Directive 5530.3, International Agreements.

- DoD Directive 5100.46, Responsibility for Foreign Disaster Relief Operations.

- US Joint Publication 0-2, Unified Action Armed Forces (UNAAF).

- US Joint Publication1-02, Department of Defense Dictionary of Military and Associated Terms.

- US Joint Publication3-0, Doctrine for US Joint Operations.

- US Joint Publication3-07, Military Operations Other Than War.

- US Joint Publication3-07.3, US Joint Tactics, Techniques and Procedures for Peacekeeping Operations.

- US Joint Publication 3-07.51, US Joint Tactics, Techniques, and Procedures for Noncombatant Evacuation Operations.

- US Joint Publication4-0, US Joint Logistics.

- US Joint Publication5-0, Doctrine for Planning US Joint Operations.

- US Joint Publication5-00.2, US Joint Task Force Planning Guidance and Procedures

- US Joint Publication 5-03.1, US Joint Operation Planning and Execution System (JOPES) Volume I, Planning Policies and Procedures.

- US Joint Publication5-03.21, US Joint Operation Planning and Execution System (JOPES) Volume II, Supplemental Planning Formats and Guidance.

- JTF Commander’s Handbook for Peace Operations.

16.  Multinational Interoperability Council Papers Series.

- Annexes.

- Annex A: CTF C5 Future Plans (Plans)

- Annex B: Planning Guidelines for Consideration During Crisis Action Planning

- Annex C: CTF Planning Document Formats

- Annex D: Guidelines for Consideration During Initial CTF Activation and Planning

- Annex E: Guidelines for Consideration During Termination Planning

- Annex F: Guidelines for Consideration During Transition Planning

- Annex G: Campaign Planning

- Annex H: Detailed CTF Planning Process Overview

# PAGE INTENTIONALLY LEFT BLANK

Annex A

CTF C5 FUTURE PLANS

(Plans)

Chapter C-5 PLANS AND POLICY

- Purpose.  To describe recommended manning of the C5 Future Plans (Plans). The purpose for this CTF Planning Cell is to prepare future OPLAN, OPORD, campaign plan, contingency plan, and sequels plans. During CTF activation and initial response, Plans focuses on the broad Campaign / OPLAN development (i.e. the next phase or the overall plan).

- * See Chapter B-6 for a detailed outline of the CTF C5 Future Plans (Plans) section and the overall CTF planning systems.

- Organization

- The CTF C5 normally chairs the Plans cell and appoints a Plans Co-Chairman.  The CTF C5 also recommends Plans membership to CTF Chief Of Staff (COS) for approval and guidance.

- The CTF Plans cell is comprised of key staff officers and planning cells, augmented by MPAT personnel and component and supporting command Liaison Officers (LOs).  The CTF Plans cell is normally composed of the following personnel:

- TITLE				RANK			CODE

- Core (14)

- Chairman			O6			C5/3

- Deputy Chairman		O5			C3/5

- Manpower Planner		O4/O5			C1

- Intelligence Planner		O4/O5			C2

- Operations Planner		O4/O5			C3

- Logistics Planner		O4/O5			C4

- Plans Officer			O4/O5			C5

- Communications Planner	O4/O5			C6

- Manpower Planner		O4/O5			C1

- Intel Planner			O4/O5			C2

- Ops Planner			O4/O5			C3

- Plans Officer			O4/O5			C5

- Logistics Planner		O4/O5			C4

- Comm Planner			O4/O5			C6

- Planner				O4/O5			CSOTF LO

- Coordination Center Reps	O4/O5			CCC, CMOC, and CLCC

- Deployment representative (As required))

- Force Deployment Officer	O4/O5			C4

- Nations Force Deployment Rep As Required		C3

- (Note: 1 US TPFDD / Movement Planner is required for Strategic / tactical lift from U.S.)

- IO Cell (6)

- IO Planner			O4/O5			C3

- PSYOPs Planner		O4/O5			C3

- PAO				O4/O5			PAO

- IO Planner			O4/O5			C3

- CA Planner			O4/O5			C3

- PA Officer			O4/O5			C1

- LO Cell (12 or as required)

- CTF ARFOR LO		O4/O5			LO

- CTF NAVFO LO		O4/O5			LO

- CTF AFFOR LO		O4/O5			LO

- MARFOR LO			O4/O5			LO

- (may be functional components vice sevice component LO)

- CSOTF LO			O4/O5			LO

- CPOTF	LO			O4/O5			LO

- IO / NGO LOs			CIV			LO

- Interagency Coord. LO				LO

- COE (HA/DR)			CIV			MPAT/LO

- Fires Cell (2)

- Fires Planner			O4/O5			C3

- Air Planner                      	O4/O5			C3 – Air Planner

- Force Protection Cell (3)

- Force Protection Planner	O4/O5			C3 - C3 FP Plans

- NBC Planner			O4/O5			C3

- TMD Planner			O4/O5			C3

- Sequel Planning Representative(1)

- Plans Officer			O4/O5			C5

- Branch Planning Representative(1)

- Operations Planner		O4/O5			C3

- ROE Cell (2)

- SJA / Legal Planner		O4/O5			2 SJA

- Orders Development Cell (3)

- Operations Planner		O4/O5			C3

- Plans Officer			O4/O5			C5

- Plans Clerk			E3-E5			C3

- Information Management Cell (2)

- Information Mgmt Officer	O4/O5			C3

- WEB Master			E4/E5			C6

- Red Cell (6)

- Red Cell OIC			O4/O5			C3

- Red Cell J2 Representative	O3/O5			C2

- Red Cell J3 MVR Rep		O4/O5			C3

- Red Cell J3 Fires Rep		O4/O5			C3

- Red Cell J4 Representative	O4/O5			C4

- Red Cell J6 Representative	O4/O5			C6

- CPG Support Cell (2)

- Administration Specialist	E4/7			C3/5

- Administration Specialist	E4/5			C3/5

- C. Planning Checklists.

- Annex B: Checklist for Crisis Action Panning Process

- Annex D: Checklist for Initial CTF Activation and Planning

- Annex E: Checklist for Termination Planning

- Annex F: Checklist for Transition Planning

D. Reports.  See Annex C for the CTF Planning Document formats.

# PAGE INTENTIONALLY LEFT BLANK

Annex B

PLANNING GUIDELINES FOR CONSIDERATION

DURING CRISIS ACTION PLANNING

Chapter C-5 PLANS AND POLICY

# CAP PHASE I – SITUATION DEVELOPMENT (FOCUS IS STRATEGIC LEVEL)

  - Determine the regional, national, and military strategies and security policies impacting the Area of Operation (AO) and the region.

  - Determine the initial Essential Strategic Guidance Factors.  Determine what factors present challenges and what factors can easily be resolved.  Factors listed below should be evaluated (see Part B of this SOP for discussion on these factors):

    - Purpose for the MNF action (CTF Activation).

    - Broad mission statement for the MNF (CTF).

    - Broad objectives for the MNF (CTF).

    - Broad criteria for termination/transition of MNF operations efforts (end states).

    - Participating nations and initial contributions envisioned.

    - Which nation will be designated Lead nation and what SOP will that nation utilize.

    - Agreement on collective security interests involved.

    - Specific diplomatic, economic, information, or military limitations, concerns, or sensitivities.

  - Determine the nature of the contingency or crisis (who, what, when, where and why) that might require military resources to resolve it.

  - Determine if other elements of National Power (economic, diplomatic, informational) can influence the outcome.  If so, determine what type of military support is needed.  Determine what type of support other elements of National Powers can provide.

  - Determine which nation will be designated to assume Lead Nation responsibilities.  Who will be designated the Supported Strategic Commander (normally from the Lead Nation, but not required) and who are potential candidates for Commander CTF.  Determine requirements for a situation assessment team/advance HQ Element in the AO.

  - Determine what potential threats, force protection concerns and issues, and could affect the MNF. Determine threat/belligerent Courses of Action (COAs  (if any exist) and how a potential adversary would conceptualize the situation (what are their goals, objectives, strategy, intentions, capabilities, methods of operation, vulnerabilities, sense of value and loss, etc.).

  - Determine the potential missions or tasks from multinational nations’ National Authorities.

  - Determine the reference or map datum and database for operations.  A common reference of  maps and data base is critical for planning, targeting coordination, and execution of operations within a common frame of reference.

  - Determine the status of communications with key national leaders and foreign government agencies and personnel.  Develop a list of key personnel and contact information (phone numbers, email addresses)

    - Establish a joint communications control center to assist in consultations with other nation’s National Authorities and strategic commanders.

    - Determine what is the status of communications to and from and within the AO.

    - Determine CTF Information Operations (IO) requirements and establish IO cell as appropriate.

  - Develop an appropriate intelligence and information collection plan.

  - Determine whether sufficient reconnaissance resources are deployed to support initial intelligence gathering requirements.  Determine if additional assets should be tasked or repositioned.

  - Determine what forces are already conducting operations within the CTF AO.  (Determine types of forces, length of deployment, command structure and command relationships and other significant characteristics)

# CAP PHASE II – CRISIS ASSESSMENT (FOCUS IS STRATEGIC NATIONAL LEVEL)

  - Determine the potential classified information release ability parameters for participating nations (a key factor in the organizational structure). Establish procedures for declassification and release of national information to facilitate information sharing within the MNF.

  - Determine CTF HQs organization.  Refer CTF organization defaults in Part B:

    - Coalition Coordination Center (CCC)

    - Civil Military Operations Center (CMOC)

    - Coalition/Combined Logistics Coordination Center (CLCC)

    - Coalition Information Bureau (coalition or combined media pools)

  - Determine when and if MPAT and LO Teams should be deployed to CTF HQs and to Supported Strategic Commander.

  - Determine the existence of Noncombatant Evacuation Operation (NEO) plans for the AO by nations affected by the contingency or crisis.  Determine if any nations requested assistance for their NEO requirements.

    - Ensure coordination has been established with appropriate embassies in the AO.

    - Determine the presence of civilians from potential multinational partners or other government civilian noncombatants in the AO. Determine the number, where are they located, and if they are in danger.

    - Determine if and what Psychological Operations (PSYOP) requirements exist for NEO.

  - Determine national capabilities that can provide specialized or long-lead support to CTF operations. Notify governmental and nongovernmental agencies and commands that provide this capability (e.g. Imagery, Mapping, environmental support facilities, etc.).  Determine what CTF communications capabilities should be established with these agencies and commands for use by operations, intelligence, and logistics personnel.

  - Determine what requests for assistance, if any, have been made by government(s). Determine foreign ministries/state departments’ positions on the requests.

    - Determine what security assistance may be provided and by whom to the foreign government(s) concerned.

    - Determine what humanitarian assistance may be provided and by whom to the foreign government(s).

    - Determine what sources have been identified to fund assistance efforts.

  - Determine if any treaty or legal obligations exist among and between nations.  Determine if the crisis is addressed under any existing treaty or legal agreement.

  - Determine availability of Status-of-Forces type agreements with host nation or applicable agency (e.g. UN).

  - Determine requirements for technical agreements (e.g. Memorandum of Understanding (MOU), Memorandum of Agreement (MOA), and Terms of Reference (TOR)).

  - Determine requirement for a Military Coordinating Committee at the National Strategic Level. At the strategic level determine requirements for communications (especially network/VTC, etc.) to support the planning and consultation processes at the Supported Strategic Commander/Supporting Strategic Commander levels and potentially the CTF operational level.

  - Determine coordination and assistance that will be required with other government agencies, International Organizations (IOs), and Nongovernmental Organizations (NGO).

    - Determine requirements for Civil-Military Operations Center (CMOC) to coordinate and facilitate multinational force operations with government agencies, IOs, and NGOs.  Ensure MNF has sufficient CMOC capability at all levels (strategic, operational, and tactical) to provide access for non-military agencies desiring assistance and coordination from the MNF.

  - Determine if any nations have current contingency response plans for the area or situation.

  - Determine type and level of PSYOP that is most advantageous for the current situation.

    - Determine what are the key friendly, threat, and neutral target groups and their PSYOP vulnerabilities.

  - Determine force deployment databases applicability for each participating nations (e.g. US utilizes Time Phased Force and Deployment Data (TPFDD) and Joint Operations Planning and Execution System (JOPES) data bases).

  - Determine what national-level actions are necessary for operations security.

  - Determine foreign governments’ (including hostile) attitudes toward multinational force intentions and military capabilities.  How could these attitudes be shaped to the multinational forces’ advantage.

    - Determine potential reactions of friendly, neutral, and unfriendly foreign governments not involved in the crisis.

    - Determine the expected level of opposition from hostile governments or non-government entities (transnational threats, terrorist organizations, and/or belligerent IOs / NGOs.

  - Determine access and over flight assurances for friendly forces to deploy for operations.

  - Determine the public affairs implications and responsibilities within the AO.

    - Are there any existing information bureaus?  Is there need for a Coalition/Combined Information Bureau (CIB)?

    - Has a national/international media pool been activated?

  - Review the Essential Strategic Guidance Factors from Phase 1 and update as necessary.

# CAP PHASE III – COURSE OF ACTION (COA) DEVELOPMENT (FOCUS IS OERATIONAL LEVEL)

  - Conduct mission analysis.

  - Determine what guidance is contained in the Warning Orders from both the National Authorities and the Supported Strategic Commander.

  - Determine what are strategic, operational, and tactical centers of gravity for friendly and belligerent forces.  Determine what is the logistical status for both.  Determine what are the crisis parameters that impact most on CTF accomplishment of  its assigned missions.

  - Determine the military objectives and assess if they are attainable.

  - Determine the general operations, intelligence, and logistics requirements to support the Lead Nations’ objectives and MNF end states.

  - Determine what belligerent or threat vulnerabilities impact the belligerent’s or threat’s intent and end states.  Do the military objectives take into account exploitable belligerent or threat vulnerabilities.

  - Determine the belligerent’s or threat’s expected reaction to the CTF COAs.

  - Determine if there are current Rules Of Engagement (ROE) in the AO.  Determine what should be the multinational ROE for the operation.

    - Has Lead Nation National Authorities approval been requested or received.  Is the National Authorities consultation process ongoing?

    - Is authorization to use Non-Lethal Weapons (NLW) required as an alternative to deadly force.

    - Are NLW and protective equipment available to friendly forces.

    - Are participating forces trained in use of NLW.

  - Determine what forces are readily available and when they can arrive at the required location.

    - Determine unit readiness of available or allocated forces.

    - Determine the major constraints before forces can be committed.

  - Determine if specific PSYOP capabilities are required.

  - Determine if Special Operations Forces (SOF) are required.

  - Determine what is the command relationship of Civil Affairs (CA) and PSYOP forces.

  - Determine if electronic warfare units, such as radar or communications jammers are required.

  - Determine if terrorist threat and force protection issues have been clearly identified, coordinated, and integrated into COAs.

  - Determine what reception and operations support facilities are needed and available.

  - Determine what types and amount of logistic support are available from friendly nations.

  - Determine what are the multinational interoperability considerations.

  - Determine adequacy of medical support for planned operations.

  - Determine if special communications assets for respective nations are required.

  - Determine if the use of space systems (e.g., for reconnaissance, surveillance, warning, navigation, communications, targeting, weather) should be integrated into CTF planning.

  - Determine the status of Geospatial Information and Services (GI&S) support within the AO.

  - Determine the environmental (meteorological, oceanographic) information support capabilities and constraints within the area. Who is coordinating environmental information support?

  - Determine if subordinate and supporting commands or agencies have been tasked to identify deployment requirements and supporting unit data.

  - Determine the status of strategic mobility resources and supporting elements.  Are facilities, airports, seaports, and lines of communications capable of supporting the operation?

  - Determine logistics factors that affect courses of action under consideration.

  - Determine if aerial refueling is required during deployment and employment.

  - Determine if Intermediate Staging Bases (ISB) and Forward Staging Bases (FSB) are required.

  - Determine what intelligence resources are available.  Has the full range of intelligence capabilities been employed to ensure maximum intelligence support to planning efforts by the CTF?

  - Determine if coordination has been conducted with respective nations Space Commands to determine whether repositioning or launch of space systems is required for CTF operations.

  - Determine which airports and port facilities are available to friendly forces.

    - Determine if agreements need to be coordinated with other nations to authorize use.

  - Determine if adequate funds are available to support the Courses of Action (COA)s.

  - Determine what procedures must be established to protect information exchange between the participating and foreign forces and governments.

# CAP PHASE IV – COURSE OF ACTION SELECTION (FOCUS IS STRATEGIC NATIONAL LEVEL)

  - Determine advantages and disadvantages of each COA and review war-gaming results.

  - Determine what national-level decisions have yet to be made.

  - Determine if changes or additions to ROE are required.

  - Determine if the Essential Strategic Guidance has been fully considered in the COA selection process.

  - Monitor the status of approval of the Supported Strategic Commander’s Planning Order or Alert Order.

# CAP PHASE V – EXECUTION PLANNING (FOCUS IS OPERATIONAL LEVEL)

  - Complete writing the OPORD.

  - Analyze the approved COA. Determine if the mission, CCTF's intent and the end states are clear.

    - Ensure that the approved COA is consistent with the law of armed conflict.

    - Ensure that the selected COA accomplishes the objectives. If it will not, communicate this to Supported Strategic Commander.

    - Review assigned forces and deployment timeline.

    - Determine whether the ROE is adequate for the CTF mission.

  - Determine if command relationships are clear, unambiguous and understood by all parties.

    - Determine Command and Control (C2) of SOF.  Determine who has the authority to give the execute order for SOF operations (usually held at Supported Strategic Commander level).

    - Determine C2 of CA and PSYOP forces.

  - Before operations commence, has the Supported Strategic Commander C2 established a coalition/combined intelligence center.  Has the CTF C2 established a Coalition/Combined Intelligence Support Element (CISE).

  - Determine (and designate) which CTF component has responsibility for coalition/combined search and rescue center (normally Combined/Coalition Force Air Component Commander (CFACC).

  - Determine and designate CTF functional component commanders (e.g., CFACC, coalition/combined force land component commander, coalition/combined force maritime component commander, combined force special operations component commander).

    - Ensure authority and responsibilities of functional component commanders been established by CCTF.

    - Ensure the functional component command staffs have been organized to represent composition of the CTF.

    - Ensure commanders of other CTF components aware of the functional component commanders’ assigned authority and responsibilities.

    - Determine Liaison Officers (LO) requirements including LOs from other CTF components.

  - Determine whether a LO cell is required to coordinate LO efforts in the CTF.

  - Determine whether airspace control authority is required and has been assigned. (Normally assigned to CFACC, if designated.)  Ensure necessary liaison with CTF has been established.

  - Determine whether an Area Air Defense Commander (AADC) has been assigned.  (Normally assigned to CFACC, if designated.)  Ensure necessary liaison with CTF is coordinated.

  - Determine the status of communications.

    - Ensure multiple means of communications has been provided for.

    - Coordinate frequency de-confliction.

    - Ensure adequacy of CTF communications-electronics operation instructions.

    - Determine if there is a requirement for airborne communications assets from selected nations.

    - Determine if military satellite communications support has been coordinated with respective nation’s strategic levels of satellite support agencies.

    - Determine if capabilities, such as Defense Satellite Communications System Ground Mobile Facilities support have been coordinated with the appropriate regional space support center, if supporting CTF operations.

    - Has space / satellite capabilities been requested to provide a coalition/combined Space Support Team to support the CTF and to serve as a focal point for the coordination of space systems support.

  - Prepare a detailed classification/access policy for respective CTF nations and publish.  Determine intel and plans access procedures for participating nations.  To the extent possible, CTF classified information should be collectively shared to reinforce CTF partnership, respect, and trust.

  - Identify and make available common CTF communications security materials (authenticators, operations codes, and key lists) for appropriate circuits, networks, and users.

  - Determine and promulgate what country clearances are required for over flight, landing or staging.  Determine what are the existing (or needed) agreements for over flight; staging; transit and refueling for combat, cargo, and evacuation aircraft; and basing rights.

  - Determine what forces and concepts of operations are available if the threat situation or crisis escalates abruptly.  Determine what are the escalation contingency plans, consultation requirements, and changes in ROE.  Determine what Essential Strategic Guidance factors need to be adjusted or reviewed in light of new threat or situational.

  - Determine local currency requirements to support the exercise or operation.

  - Determine requirements and constraints for all types of transportations assets (airlift/sealift/ground).  Verify allocation and location of lift assets.

  - Determine requirements and constraints for space system support for CTF.

  - Determine missile threats.  Consider a special request for tactical warning support to participating nation Space Commands (e.g. will USSPACECOM provide Tactical Event Reporting System (TERS) support).  Are missile warning systems from participating nations available or required?

  - Determine whether the belligerent or threat situation has changed appreciably, what the effect is on the approved COA.

  - Determine force protection requirements. Fielding and employment of non-lethal weapons should be considered.

  - Determine whether the predicted environmental conditions adversely affect the operation. Who will provide environmental updates to decision makers.

  - Determine logistics and administrative planning support.

  - Issue OPORD, and conduct back-briefs and rehearsals to ensure understanding by supporting and supported commands/components.

  - Review supporting plans to ensure they adequately address the coordinated employment, direction, and control of forces in conformity with the CTF’s concept of operation.

  - Ensure that as terrorist threat and force protection issues are updated, appropriate changes are made within the COAs or OPORDs with Fragmentary Orders (FRAGO).

# CAP PHASE VI – EXECUTION (FOCUS IS OPERATIONAL LEVEL)

  - Monitor situation. Has intelligence identified front line belligerent movements or changes in the disposition of rear echelon, strategic, or other critical units, particularly special forces (air, ground, maritime, etc.).

  - Monitor deployment status of deploying forces. Adjust phasing or prioritization as required based on changes in the situation, mission, or strategic lift availability. Maintain CTF reserve as required.  Determine the Reception, Staging, Onward Movement and Integration (RSOI) status and adjustments required to increase integration of forces into the CTF.

  - Monitor situation to determine requirement for additional branch/sequel plans.

  - Complete or modify the transition and termination plans for CTF operations as required. Has planning been accomplished to transition operations to another military force, regional organization, United Nations, or civilian organization.

  - Determine what revisions to the Essential Strategic Guidance  or end states are required based on changing situations and evolving national interests of participating nations.

  - Monitor national and international media coverage to determine impact on operations/end state.

  - Determine the redeployment priorities. Refine redeployment plans as required.

# PAGE INTENTIONALLY LEFT BLANK

Annex C

CTF Planning Document Formats

Chapter C-5 PLANS AND POLICY

  - Purpose.  The following appendixes outline formats for CTF CAP Orders and Estimates.

  - Background Notes.  These reports intentionally depart from U.S. Joint Operation Planning and Execution System (JOPES) Crisis Action Procedures formats.  This is done for two reasons.  First, the JOPES formats are limited distribution; and second, the JOPES formats are specifically designed for unilateral joint operations – not multinational.  The formats contained in this annex are designed for multinational operations and are an outgrowth of various multinational documents.

    - These formats are designed to act as a starting point verses being an exact formula to be followed.  During actual operations or exercises it is anticipated these formats will be refined to meet needs of the CCTF.

    - Continual refinement of the formats is an essential part of this SOP.  Refinement will greatly assist in planning process standardization.  Agreement on formats is a major step toward agreement on the planning process.

==========================

Appendixes:

Appendix 1: Strategic Assessment Format

Appendix 2: Warning Order Format

Appendix 3: Commander’s Estimate (CCTF and Supported Strategic Commander)

Appendix 4: Planning Order Format

Appendix 5: Alert Order Format

Appendix 6: OPORD Format

Appendix 7: Alert Order Format.

Appendix 1

Strategic Assessment Format

Annex C CTF Planning Document Formats

Chapter C-5 PLANS AND POLICY

- Initial Strategic Assessment.  This format can be used by participating MNF nation’s strategic / theater commanders during Phase 1 of the CAP procedure.   Further, if designated during Phase 1 or 2, this report can form the Supported Strategic Commander’s strategic assessment and the CCTF’s initial assessment.  This is an assessment of the crisis situation that the Lead Nation National Command Authorities uses in the consultation process with multinational forces National Command Authorities.

- It is possible that not all the below information will be fully developed by the end of Phase 1. However, this assessment format can aid the National Command Authorities consultation process.  Further, It can assist each nation's theater  commanders in development of their respective strategic assessments.  Continual review of the factors contained in this assessment (during Phase 1 and 2) is essential for the National Command Authorities consultation process.

- This assessment is one of the inputs for determination of whether or not a multinational military effort is warranted.  It also serves in development of the Essential Strategic Guidance by the respective National Command Authorities (see Chapter B-2, Section C for discussion on this essential guidance).

1.  Strategic Assessment Background:

- International political, diplomatic, economic, and military situation.

- Applicable multilateral or bilateral treaty obligations.

- Foreign policy objectives.

2.  Enemy / Threat Force (Crisis Situation) :(Note: If this situation involves lower level Military Operations Other Than War (MOOTW) with no enemy forces threat; then replace this paragraph with an outline of the crisis situation, crises impacts on the nation(s)/area, possible 2nd and 3rd order impacts, and estimated future crisis conditions):

- Political, diplomatic, economic, and military objectives.

- Potential alliances.

- Military capabilities.

- Intent and probable courses of action.

- Strategic and operational centers of gravity.

- Decision process.

3.  Friendly Forces Situation:

- Political, diplomatic, and economic strategies.

- Operations expected of other allied or coalition forces.

- Military force dispositions of participating nations in multinational force.

- Other nations

-- Attitudes and Considerations

- Strategic center of gravity.

- Assumptions.

- Constraints.

4.  Broad Military options – Initial Estimates:

-- A....

-- B....

-- C....

- Analysis of military options vs. enemy capabilities and intent (or crisis conditions and future conditions).

- Comparison of military options.

- Recommended military option:

-- Complementary political, diplomatic, and economic actions

5.  Command Relationships and Forces.

- Recommended Lead Nation

- Supported Strategic Commander identification (Note: The Lead Nation can identify this commander; usually is from the Lead Nation Senior Military Command structure – national or theater).

- Designated primary Supporting Strategic Commanders.

- Identify special functional support requirements (strategic lift, medical, special operations forces, etc) for Supporting Strategic Commanders and participating nations.

- Nominal national forces for assignment to the CTF.

- Recommended command relationships for national forces participation within the CTF.

Note: Results of the strategic assessments are presented to respective National Command Authorities in accordance with national procedures.  In turn, respective National Command Authorities enter into consultation with one another for determination of whether or not a multinational military effort is required.

Appendix 2

Warning Order Format

Annex C CTF Planning Document Formats

Chapter C-5 PLANS AND POLICY

- Warning Order. The Warning Order is prepared by the Lead Nation National Command Authorities and the Supported Strategic Commander.

Note:  If a Lead Nation has not been designated prior to start of Phase III, the participating nations' National Command Authorities can designate the potential Lead Nation or a multinational planning group to prepare the Warning Order.  The Warning Order designates the Lead Nation, the Supported Strategic Commander, and Supporting Strategic Commanders and directs that a Commander’s Estimate be prepared.  This order is then collectively approved by the National Command Authorities via consultation channels.

- Background.  The Warning Order starts Phase III Course of Action Development and formally initiates crisis action planning by the Supported Strategic Commander and the CCTF.  This order should be published as soon as feasibly possible.  If the CTF is not already designated and activated, it directs activation of a CTF headquarters, assigns forces for planning, assigns missions and tasks, specifies command relationships, and contains all readily available planning guidance pertaining to the crisis situation.

ORDTYPE/WARNORD

PURPOSE. ( ) THIS IS AN ACTIVATION AND WARNING ORDER. COALITION TASK FORCE ______________ (CTF-__) IS ACTIVATED FOR PLANNING EFFECTIVE (DTG). (Designate Commander CTF and Deputy Commander). SUBMIT COMMANDERS ESTIMATE WITH PREFERRED AND ALTERNATIVE COAs NLT (DTG).

TIMEZONE/Z//

FORCES/ ( ) TASK ORGANIZATION: FORCES AVAILABLE FOR PLANNING//

UNIT /UNITDES /UNITLOC /CMNTS /(Unit name) /(Location) /(Comments)//

1. ( ) SITUATION

A. ( ) GENERAL (Strategic political/military situation)

B. ( ) ENEMY / THREAT

(Enemy forces in the expected area of operations and capabilities)

(Intent and probable course of action)

(Initial Strategic, Operational, and Tactical Center of Gravity)

C. ( ) FRIENDLY

(Foreign policy objectives.  National end states, Political, diplomatic, and economic strategies)

(Anticipated attitudes and actions of friendly nations)

(Operations expected of other national, allied or coalition forces)

(Initial Strategic, Operational, and Tactical Center of Gravity)

D. ( ) CONSTRAINTS AND RESTRICTIONS

E. ( ) ASSUMPTIONS

2. ( ) MISSION

3. ( ) EXECUTION

A. ( ) COMMANDERS INTENT  (intent including end state to result from CTF

operations)

B. ( ) PLANNING GUIDANCE

(General guidance on courses of action to be considered or not considered)

(Define CTF AO and DTG effective)

(OPSEC guidance)

(Deception guidance)

(PSYOP guidance:  Objective, Themes to emphasize, Themes to avoid)

(Combined intelligence management procedures)

(Rules of engagement (ROE) including procedure for requesting changes)

(Counterintelligence guidance)

(Civil affairs guidance)

C. ( ) COORDINATING INSTRUCTIONS

(CTF HQs and Command are activated as of ....................)

(Anticipated C-day, L-hour.  Anticipated D-day)

(Anticipated duration of operation)

(Authorization for direct liaison)

(Requirements to assign liaison teams)

4. ( ) ADMIN AND LOG

A. ( ) ADMIN

(Reporting requirements and instructions)

(CTF Staff personnel augmentation requirements and procedures)

(Classification guidance)

(Public affairs guidance)

(Combat camera guidance)

B. ( ) LOGISTICS

(Logistics constraints)

(Concept of logistic support)

(Deployment management including use of national automated systems)

(Strategic lift apportionment, load planning factors, other movement planning guidance)

(Applicable agreements)

(Funding instructions)//

5. ( ) COMMAND AND SIGNAL

A. ( ) COMMAND RELATIONS

(Designate the CCTF, the Supported Strategic Commander, and Supporting Strategic Commanders)

(Designate national force commanders within the CTF)

(Authority of CCTF over assigned national forces)

(Location, normally the CTF AO boundary, where the CTF Commander will assume control over assigned forces)

(Logistics authority of CCTF)

(Liaison requirements)

(Relationships between CCTF and embassies and other allied or coalition governments and forces within AO)

( ) FORCES CONTAINED IN TASK ORGANIZATION ARE ASSIGNED FOR PLANNING UPON RECEIPT OF THIS ORDER. FORCES WILL BE ASSIGNED OPCON OR TACON BY ALERT OR EXECUTE ORDER.

B. ( ) COMMUNICATIONS GUIDANCE

(Requirements for comm with higher HQ)

(COMSEC instructions)

(Procedures for obtaining frequencies, Satellite Communications (SATCOM access), routing indicators, message addresses, etc.)

(Applicability of existing Communication and Electronic Operating Instructions)

AKNLDG/YES

DECL/OADR

Appendix 3

Commander’s Estimate

(CCTF and Supported Strategic Commander)

Annex C CTF Planning Document Formats

Chapter C-5 PLANS AND POLICY

- Supported Strategic Commander’s / CCTF Estimate. The Commander's Estimate is submitted by the CCTF to the Supported Strategic Commander in response to the Warning Order.  In turn, the Supported Strategic Commander prepares his Commander’s estimate (in reality these are parallel estimate actions) and forwards it to the Lead Nation’s National Command Authorities.  It summarizes the commander's assessment of the situation and contains his preferred and alternative Courses Of Action (COAs).  This is the primary planning product for Phase III of the CTF CAP.

- Background.  This estimate should be submitted as soon as possible after receipt of the Warning Order but not later than the deadline established in the Warning Order.  Seventy-two hours are normally provided for preparation and submission of the Commander's Estimate. Supporting Strategic Commanders normally do not submit Commander’s Estimates, but may be required to submit other specific information for assisting the supported commander in formulating and evaluating the various COAs.  DIRLAUTH (see Chapter 1, Section D3) is normally authorized as a coordination relationship between the Supported Strategic Commander and Supporting Strategic Commanders to assist in timely flow of planning collaboration and support coordination.

SUBJ/COMMANDERS ESTIMATE ( )

REF/A/DOCUMENTS

PURPOSE: WARNING ORDER//

1. ( ) MISSION

2. ( ) SITUATION AND COURSES OF ACTION

A. ( ) (Summarize the political and military situation leading to crisis).

B. ( ) (Summarize relative combat power and characteristics of the area that have a

significant effect on COA evaluation and selection).

C. ( ) (Summarize enemy capabilities and vulnerabilities that significantly affect COA

evaluation and selection).

D. ( ) FORCE REQUIREMENTS. (Identify forces required to accomplish mission. Identify

requirements for forces not made available in the Warning Order).

E. ( ) CCTF (or Supported Strategic Commander if this is his report to Lead Nation National Command Authorities) HAS DEVELOPED THE FOLLOWING COAS:

(1) ( ) COA 1 ...

(2) ( ) COA 2 ...

(3) ( ) COA 3 ...

3. ( ) ANALYSIS OF OPPOSING COAS. (Summarize enemy capability to adversely affect execution

of each COA).

4. ( ) COMPARISON OF OWN COAS. (Summarize advantages and disadvantages of each COA.

Include statement of conclusions and brief rationale for the preferred COA).

5. ( ) DECISION. RECOMMEND COA __.

6. ( ) REMARKS. (Commander's remarks as appropriate).

DECL/OADR

Appendix 4

Planning Order Format

Annex C CTF Planning Document Formats

Chapter C-5 PLANS ANS POLICY

- Planning Order Format. The Planning Order is an optional order from the Lead Nation National Command Authorities directing that execution-planning activities begin before the National Command Authorities have formally approved a COA.  Use of the Planning Order allows flexibility in directing military activities by allowing planning activities to proceed in a timely fashion pending a collective National Command Authorities decision.  If issued, a planning order would be issued in Phase 4 of the CTF CAP.

- Background.  In extremely time-sensitive situations, the Planning Order may be used in lieu of a Warning Order If a Warning Order is not issued, a Planning Order is required.

- The Planning Order will normally describe a specific COA, direct execution planning to begin, and provide other information normally contained in the Warning Order.

- The planning order does not replace the formal Lead Nation National Command Authorities approved Alert Order.  Stated another way, the planning order does not eliminate requirement for Lead Nation National Command Authorities approval of a COA before executing CTF operations.

OPER/(Operation code name)

MSGID/ORDER

REF/A/DOC

SUPPORTED STRATEGIC COMMANDER WARNING ORDER

PURPOSE ( ) THIS IS A PLANNING ORDER. CONDUCT EXECUTION PLANNING BASED ON COA NUMBER ___ FROM REF C AND PLANNING GUIDANCE CONTAINED HEREIN. SUBMIT OPORD NLT (DTG).

TIMEZONE/Z

HEADING/ ( ) TASK ORGANIZATION: THE FOLLOWING FORCES ARE AVAILABLE FOR PLANNING UNIT /UNITDES /UNITLOC /CMNTS /(Unit name) /(Location) /(Comments)

1. ( ) SITUATION

A. ( ) GENERAL (Strategic political/military situation)

B. ( ) ENEMY / THREAT

(Enemy forces in the expected area of operations and capabilities)

(Intent and probable course of action)

(Strategic, Operational, and tactical centers of gravity)

C. ( ) FRIENDLY

(Foreign policy objectives.  National end states, Political, diplomatic, and economic strategies)

(Anticipated attitude and actions of friendly nations)

(Operations expected of other national, allied or coalition forces)

(Strategic, Operational, and tactical centers of gravity)

D. ( ) CONSTRAINTS

E. ( ) ASSUMPTIONS

2. ( )MISSION

3. ( ) EXECUTION

A. ( ) COURSE OF ACTION. CONDUCT DETAILED PLANNING FOR COA NUMBER ___ CONTAINED IN REF C. (Amplify or modify as required)

B. ( ) PLANNING GUIDANCE

(Define CTF AO and DTG effective)

(OPSEC guidance)

(Deception guidance)

(PSYOP guidance:  Objective, Themes to emphasize, Themes to avoid)

(Coalition / Combined intelligence management procedures)

(Counterintelligence guidance)

(Civil affairs guidance)

C. ( ) COORDINATING INSTRUCTIONS

( ) (CTF HQs and Command are activated as of .................................)

( ) PROPOSED C-DAY AND L-HOUR IS (DTG).

(2) ( ) TARGET DATE FOR EXECUTION IS _______.

(Anticipated duration of operation)

(Authorization for direct liaison)

(Requirements to assign liaison teams)

4. ( ) ADMIN AND LOG

A. ( ) ADMIN

(Reporting requirements and instructions)

(CTF Staff personnel augmentation requirements and procedures)

(Classification guidance)

(Public affairs guidance)

(Combat camera guidance)

B. ( ) LOGISTICS

(Logistics constraints)

(Concept of logistic support)

(Deployment management including use of national automated systems)

(Strategic lift apportionment, load planning factors, other strategic movement planning guidance)

(Applicable agreements)

(Funding instructions)

5. ( ) COMMAND AND SIGNAL/

A. ( ) COMMAND RELATIONS

(Designate the CCTF, the Supported Strategic Commander, and Supporting Strategic Commanders)

(Designate national force commanders within the CTF)

(Authority of CTF Commander over assigned national forces)

(Location normally the AO boundary, where CTF Commander will assume control over assigned forces)

(Liaison officer requirements)

(Logistics authority of CTF Commander)

(Relationships between CTF Commander and participating embassies and other allied or coalition governments and forces within AOR)

( ) FORCES CONTAINED IN TASK ORGANIZATION ARE ASSIGNED FOR

PLANNING UPON RECEIPT OF THIS ORDER. FORCES WILL BE ASSIGNED OPCON OR TACON BY ALERT OR EXECUTE ORDER.

B. ( ) COMMUNICATIONS GUIDANCE

(Requirements for communications with higher HQ)

(COMSEC instructions)

(Procedures for obtaining frequencies, SATCOM access, routing indicators, Plain Language Address Directory (PLADs,)  etc.)

(Applicability of existing CEOIs)

AKNLDG/YES

DECL/OADR

Appendix 5

Alert Order Format

Annex C CTF Planning Document Formats

Chapter C-5 PLANS ANS POLICY

- Alert Order Format. The Alert Order is a coordinated message from the Lead Nation National Command Authorities to the Supported Strategic Commander to announce the selected COA that has been approved by the National Command Authorities and to direct the preparation of an OPORD.  The issuance of the Alert order formally ends Phase IV of the CTF CAP.

- Background.  The Alert Order will describe the approved COA in sufficient detail for the Supported Strategic Commander to prepare an OPORD, and it will contain guidance as may be appropriate to change or amplify guidance previously provided in the Warning Order and/or the Planning Order.

- In extremely time-sensitive situations, the Alert Order may be issued in lieu of the Warning Order.

- When issued in lieu of the Warning Order, the Alert Order contains information normally provided in the Warning Order.

OPER/(Operation code name)

MSGID/ORDER

REF/A/DOC

PURPOSE ( ) THIS IS AN ALERT ORDER. THE SUPPORTING STRATEGIC COMMANDERS National Command Authorities HAVE AUTHORIZED EXECUTION PLANNING FOR OPERATION (Operation code name). SUBMIT OPORD PER REF A NLT (DTG).

TIMEZONE/Z

HEADING/ ( ) TASK ORGANIZATION: THE FOLLOWING FORCES ARE APPROVED FOR THIS OPERATION// UNIT /UNITDES /UNITLOC /CMNTS /(Unit name) /(Location)/(Comments)

1. ( ) SITUATION

A. ( ) GENERAL (Strategic political/military situation)

B. ( ) ENEMY

(Enemy forces in the expected area of operations and capabilities)

(Intent and probable course of action)

(Strategic, Operational, and tactical centers of gravity)

C. ( ) FRIENDLY

(Foreign policy objectives.  Political, diplomatic, and economic strategies.)

(Anticipated attitude and actions of friendly nations)

(Operations expected of other national, allied or coalition forces)

(Strategic, Operational, and tactical centers of gravity)

D. ( ) CONSTRAINTS

E. ( ) ASSUMPTIONS

2. ( ) MISSION

3. ( ) EXECUTION

A. ( ) COURSE OF ACTION. (Describe COA as approved by the Lead Nation National Command Authorities)

B. ( ) PLANNING GUIDANCE

(Define CTF AO and DTG effective)

(OPSEC guidance)

(Deception guidance)

(PSYOP guidance:  Objective, Themes to emphasize, Themes to avoid)

(Combined intelligence management procedures)

(Rules of engagement (ROE) including procedure for requesting changes)

(Counterintelligence guidance)

(Civil affairs guidance)

C. ( ) COORDINATING INSTRUCTIONS

( ) (CTF HQs and Command are activated as of ....................................)

(1) ( ) PROPOSED C-DAY AND L-HOUR IS (DTG)

.

(2) ( ) TARGET DATE FOR EXECUTION IS _______.

(Anticipated duration of operation)

(Authorization for direct liaison)

(Requirements to assign liaison teams)

4. ( ) ADMIN AND LOG

A. ( ) ADMIN

(Reporting requirements and instructions)

(CTF Staff personnel augmentation requirements and procedures)

(Classification guidance)

(Public affairs guidance)

(Combat camera guidance)

B. ( ) LOGISTICS

(Logistics constraints)

(Concept of logistic support)

(Deployment management including use of national automated systems)

(Strategic lift apportionment, load planning factors, other strategic movement planning guidance)

(Applicable agreements)

(Funding instructions)

5. ( )-COMMAND AND SIGNAL

A. ( ) COMMAND RELATIONS

(Designate the CCTF, Supported Strategic Commander, and Supporting Strategic Commanders)

(Designate national force commanders within the CTF)

(Authority of CCTF over assigned national forces)

(Location, normally the AO boundary, where the CCTF will assume control over assigned forces)

(Liaison officer requirements)

(Logistics authority of CCTF)

(Relationships between CCTF and participating embassies and other allied or coalition governments and forces within AOR)

( ) FORCES CONTAINED IN TASK ORGANIZATION ARE ASSIGNED FOR

PLANNING UPON RECEIPT OF THIS ORDER. FORCES WILL BE ASSIGNED OPCON OR TACON BY ALERT OR EXECUTE ORDER.

B. ( ) COMMUNICATIONS GUIDANCE

(Requirements for communications with higher HQ)

(COMSEC instructions)

(Procedures for obtaining frequencies, SATCOM access, routing indicators, Plain Language Address Directory PLADs, etc.)

(Applicability of existing CEOIs)

AKNLDG/YES

DECL/OADR

Appendix 6

OPORD Format

Annex D CTF Planning Document Formats

Chapter C-5 PLANS AND POLICY

- OPORD FORMAT. Phase V of the CTF CAP begins when the Supported Strategic Commander receives the Alert Order (from the Lead Nation National Command Authorities) that directs preparations of an OPORD.

- Background.  The Supported Strategic Commander converts the approved COA into an OPORD and submits the OPORD to the Lead Nation National Command Authorities for review in terms of adequacy and feasibility.

- When the Lead Nation National Command Authorities approves the OPORD, the Supported Strategic Commander issues the plan to CCTF (Note: to support parallel planning, working copies of the OPORD may be forwarded to the CCTF prior to the National Command Authorities approval).

- The CCTF develops a draft OPORD in parallel with the Supported Strategic Commander’s OPORD and submits it to the Supported Strategic Commander for review in terms of adequacy and feasibility. This draft OPORD is also shared with the CTF components to support timely preparation of subordinate plans.

=============================================================================

OPER/(Operation code name)

MSGID/ORDER

REF/A/DOC

TIMEZONE/Z

HEADING/ ( ) TASK ORGANIZATION// UNIT/UNITDES /UNITLOC /CMNTS/(Unit name) /(Location) /(Comments)

1. ( ) SITUATION

A. ( ) GENERAL POL/MIL SITUATION

B. ( ) ENEMY/THREAT FORCES

(Dispositions, capabilities, intent and probable course of action, strategic, operational, and

tactical centers of gravity)

C. ( ) FRIENDLY FORCES

(National Command Authorities objectives and intent, mission and intent, support provided by supporting commands and agencies, operations expected of other allied or coalition forces,

strategic, operational, and tactical centers of gravity)

D. ( ) CONSTRAINTS AND RESTRAINTS

2. ( ) MISSION (Restated CTF mission)

3. ( ) EXECUTION

A. ( ) COMMANDERS INTENT

B. ( ) CONCEPT OF OPERATIONS

C. ( ) TASKS

(1) ( ) Supported Strategic Commander Tasks (If operation is phased, list specific tasks by phase)

(2) ( ) Supporting Commanders’ Tasks

(3) ( ) Supporting Component Tasks

(4) ( ) CCTF Tasks

(5) ( ) Intelligence Tasks

(6) ( ) ...... Tasks

(7) ( ) ...... Tasks

D. ( ) COORDINATING INSTRUCTIONS

(1) ( ) THIS PLAN EFFECTIVE FOR PLANNING UPON RECEIPT AND FOR EXECUTION ON ORDER.

(2) ( ) DIRECT LIAISON AUTHORIZED AMONG COMPONENTS AND SUPPORTING

COMMANDS INFO CCTF.

(3) ( ) ANTICIPATED C-DAY:

(4) ( ) ANTICIPATED D-DAY AND H-HOUR:

(5) ( ) ANTICIPATED LENGTH OF OPERATION:

(6) ( ) SEE ANNEX C (OPERATIONS).

(7) ( ) SEE ANNEX G (CIVIL AFFAIRS).

(8) ( ) SEE ANNEX L (OPSEC).

(9) ( ) ROE PER APPENDIX 8 (ROE) TO ANNEX C.

(10) ( ) (Instructions concerning preparation of component plans and component plan

back briefs ).

(11) ( ) (Other instructions applicable to two or more components).

4. ( )ADMIN AND LOG

A. ( ) CONCEPT OF LOGISTICS SUPPORT (Summarize concept and refer to Annex D)

B. ( ) CONCEPT OF PERSONNEL SUPPORT

(Summarize concept and refer to Annex E)

C. ( ) PUBLIC AFFAIRS. SEE ANNEX F.

D. ( ) MEDICAL SERVICES

(Summarize concept of medical support and refer to Annex Q)

5. ( ) COMMAND AND SIGNAL (summarize and refer to Annex A for details)

A. ( ) COMMAND RELATIONSHIPS

(1) ( ) LIAISON OFFICER REQUIREMENTS

B. ( ) COMMAND POST LOCATIONS

C. ( ) COMMAND, CONTROL, COMMUNICATIONS AND COMPUTER SYSTEMS

(1) ( ) CRITICAL COMMUNICATIONS BETWEEN MILREPS AND CCTF:

(2) ( ) CRITICAL COMMUNICATIONS BETWEEN CCTF AND COMPONENTS:

(3) ( ) SEE ANNEX K (COMMUNICATIONS).

6. ( ) ANNEXES TO OPORD (ALL PUBLISHED VIA SEPCOR):

ANNEX A (COMMAND RELATIONSHIPS)

ANNEX B (INTELLIGENCE)

ANNEX C (OPERATIONS)

ANNEX D (LOGISTICS)

ANNEX E (PERSONNEL)

ANNEX F (PUBLIC AFFAIRS)

ANNEX G (CIVIL AFFAIRS)

ANNEX K (COMMUNICATIONS)

ANNEX L (OPSEC)

ANNEX Q (MEDICAL)

ANNEX? (INFORMATION OPERATIONS)

ANNEX? (PAO)

ANNEX? (SPECIAL OPERATIONS)

ANNEX? (WEATHER)

AKNLDG/YES/INST ACK RECEIPT BY MSG TO THIS HQ

DECL/OADR

Appendix 7

Execute Order Format

Annex D CTF Planning Document Formats

Chapter C-5 PLANS AND POLICY

- Execute Order Format.  Phase VI of the CTF CAP begins when the Lead Nation National Command Authorities, in consultation with participating Nation National Command Authorities, decide to execute the OPORD.

- Background. Upon approval by the Lead Nation National Command Authorities, the Supported Strategic Commander issues an Execute Order, which directs execution of the OPORD previously forwarded to the CCTF.

  - CCTF issues the approved OPORD to the CTF components.

  - The CCTF could also issue an Alert Order directing execution of the previous draft OPORD forwarded to the CTF components in Phase V but this doesn’t necessarily require an Execute Order at the operational level.  A simple execute message referring to the draft OPORD or the on-order OPORD can serve as the approval for execution.

OPER/(Operation code name)

MSGID/ORDER

REF/A

ORDTYPE/EXORD

PURPOSE ( ) THIS IS AN EXECUTE ORDER. PER REF A AND B THE National Command Authorities HAVE AUTHORIZED THE EXECUTION OF OPERATION (Operation code name)

TIMEZONE/Z

HEADING/ ( ) TASK ORGANIZATION: PER REF __

1. ( ) SITUATION.  THE National Command Authorities HAVE AUTHORIZED AND DIRECTED THE EXECUTION OF THE PLAN FOR OPERATION (Operation code name)

CONTAINED IN REF ___.

2. ( ) MISSION

3. ( ) EXECUTION

A. ( ) COURSE OF ACTION. PER REF ____.

B. ( ) PLANNING GUIDANCE. PER REF __.

C. ( ) COORDINATING INSTRUCTIONS

(1) ( ) PER REF ___.

(2) ( ) C-DAY AND L-HOUR IS (DTG).

(3) ( ) D-DAY AND H-HOUR IS (DTG).

(4) ( ) CCTF AOR PER REF C IS ESTABLISHED EFFECTIVE (DTG)

4. ( ) ADMIN AND LOG. ADMIN AND LOG. PER REF ___.

5. ( ) COMMAND AND SIGNAL.

A. ( ) PER REF __.

B. ( ) ASSIGNED FORCES PER REF ___ REPORT OPCON TO CCTF UPON ENTERING THE CCTF AOR

AKNLDG/YES

DECL/OADR

# PAGE INTENTIONALLY LEFT BLANK

Annex D

GUIDELINES FOR CONSIDERATION

DURING INITIAL CTF ACTIVATION AND PLANNING

Chapter C-5 PLANS AND POLICY

-Determine CTF HQs organization.  Reference CTF organization defaults in Annex B:

--

Coalition Coordination Center (CCC)

--Civil Military Operations Center (CMOC)

-- Coalition/Combined Logistics Coordination Center (CLCC)

--CTF Media Pool (Visitation Center)

-Organize the CPG into a C5 Future Plans, C3 FOPS, and C3 COPS.  A variation is to have only a C5 Future Plans and a C3 COPS, with OPT cells within each.  Integration of CTF component and Coordination Cell liaison personnel (CCC, CMOC, CLCC, and CTF Media Pool (Visitation Center)) is critical.

-Have Battle Watch staffs been organized into:

--Coalition/Combined Operations Center (COC).

--Coalition/Combined Targeting Coordination Board.

--Force Deployment/TPFDD Working Group.

-Integrate MPAT cadre and other augmentees (including LO teams) into the CTF HQs as required.

-Determine the reference or map datum and database for operations.  A common reference of  maps and data bases is critical for planning, targeting coordination, and execution of operations within a common frame of reference.

-Determine what are the potential classified information releaseability parameters for participating nations (a key factor in the organizational structure).

-Analyze the current politico-military situation.

-Determine the requirements to forward deploy an advance echelon to the crisis/contingency.

-Identify, evaluate and review current plans (e.g., National Authority Political-Military Plan).

-- Are current force levels adequate to accomplish objectives.

-- Have replacement and reserve units been identified or shortfalls forwarded to the CTF establishing authority for resolution.

-Review all appropriate warning, planning, and implementing directives and conduct mission analysis.

-Analyze Supported Strategic Commander’s tasking and guidance.

-Develop and forward regional military objectives to the Supported Strategic Commander.

-Develop guidance for CTF components.

-Establish the CPG planning rhythm and CTF Battle Rhythm.

-Determine the need to redo planned actions based on the current conditions.

--Are additional contingency plans/COA’s required.

--Are branch or sequel plans required.

- Determine the need for special forces, psychological operations, and civil affairs capabilities based on the current conditions.

- Determine the need for redeployment planning.

-Establish appropriate communications with participating nations Supporting Strategic Commanders for parallel planning, collaborative planning, and coordination of planning/execution actions.

-Create a comprehensive distribution list that includes key addresses and telephone numbers.

-Promulgate the CTF Commander’s Estimate.

-Ensure a Planning or Warning Order is issued from the Supported Strategic Commander.

- Promulgate the Operations Orders.

-- Have all support annexes been incorporated in the OPORD and/or OPLAN.

-- Have OPORD and OPLAN shortfalls and limitations been identified and resolved.

-Obtain area clearances and/or permission to enter the crisis area in preparation for mission execution.

Annex E

GUIDELINES FOR CONSIDERATION

DURING TERMINATION PLANNING

Chapter C-5 PLANS AND POLICY

-Determine if the CTF’s end state has been accomplished.

-- Have stated operational objectives been accomplished.

-- Are follow-on operations required.

-Identify CTF post contingency/crisis requirements.

-- Will other organizations or agencies assume these responsibilities or will the CTF be expected to support them.

-- Will revised/new CTF HQs organization be required.

-Determine if forces can be safely withdrawn from the AO.

-Determine additional force protection requirements.

-Ensure transition planning has been accomplished to prepare for transitioning to another military force, regional organization, United Nations, or civilian organization.

--Determine who will decide when the transition begins or is complete.

--Determine funding for the transition.

--Will national forces, equipment, and/or supplies remain behind.  Determine the exit plan for these forces and equipment if required.

--Determine communications requirements for multinational forces that remain behind.

PAGE INTENTIONALLY BLANK

Annex F

GUIDELINES FOR CONSIDERATION

DURING TRANSITION PLANNING

Chapter C-5 PLANS AND POLICY

-Is there a policy for redeployment.  Determine the relationship between post conflict requirements and redeployment of CTF forces.

--How will the turnover be accomplished.

--Is there a policy for evacuation of equipment used by CTF forces.

--Will the transition/turnover be clearly stated and how accomplished.

--Will the incoming force or organization use the same headquarters facility as the CTF.

--Can information be shared with the incoming force or organization.

--Will the CTF be expected to provide communications capability to the incoming force or organization.

--Will ongoing operations (e.g., engineer projects) be discontinued or interrupted.

--Determine if the CTF will be deactivated and replaced with a different multinational structure.

-Conduct coordination for redeployment of the CTF forces with appropriate commands, agencies, and other organizations.

-Determine what arrangements have been made with other organizations to accomplish post conflict activities.

--Will there be humanitarian, governmental, and infrastructure assistance requirements.

-Determine what CTF forces, equipment, and/or supplies will remain behind

--Who will support CTF forces that remain behind.

-Identify command relationships for transition phase (e.g. for forces that remain behind).

-Determine the role of public affairs sections within the transition.

-Determine funding for the transition.

-Identify additional support required for redeployment.

-Determine what will be the communications requirements for CTF forces that remain behind.

-Determine if new rules of engagement will need to be established.

-Determine if redeployment land, air and sealift arrangements been approved and passed to the Supporting command or agencies providing strategic land, air and sea support for participating nations.

-Determine additional force protection requirements for redeployment.

Annex G

CAMPAIGN PLANNING

Chapter C-5 PLANS AND POLICY

- Campaign planning is the means by which Supported Strategic Commanders arrange for strategic unity of effort and through which they guide the planning of coalition / combined operations within their theater. It is the process of translating National Command Authorities / multinational and / or theater strategy into operational concepts through the development of campaign plans.

- Campaign planning may begin during deliberate planning (generally done to support alliances / treaty agreements) but normally is not completed until the National Command Authorities select the course of action during crisis action planning.

- Campaign planning is conducted when contemplated military operations exceed the scope of a single major coalition / combined operation.

- Campaign plans are used by national authorities as well as by subordinates.  The campaign plan may be used to influence the strategic and operational planning process.  A campaign plan is a plan for a series of related military operations aimed at accomplishing a strategic or operational objective within a given time or space.  There are two types of campaign plans:

- Supported Strategic Commander campaigns (theater / national strategic levels) synthesize deployment, employment, sustainment, and subordinate operations into a coherent whole.

- Subordinate Campaign - Operational Level.  CTFs may develop subordinate campaign plans or operation plans that accomplish (or contribute to the accomplishment of) theater/strategic objectives.  In essence, subordinate unified commands typically develop campaign plans to accomplish assigned missions.

- Campaign plans guide the development of supporting OPLANs or OPORDs and facilitate national-level coordination of strategic priorities and resource allocations.

- During peacetime deliberate planning, for potential crisis situations, candidate Supported Strategic Commanders will prepare OPLANs, including campaign plans, in direct response to tasking contained within alliance / treaty agreements.  Tasking for strategic requirements or major contingencies may require the preparation of several alternative plans for the same requirement using different sets of forces and resources to preserve flexibility.  Campaign plans are based on reasonable assumptions and are not normally completed until after the National Command Authorities selects the course of action during CAP.

- Campaign plans are applicable to the deliberate, as well as the crisis action planning process when the assumptions, mission, forces, and threat centers of gravity are reasonably well defined, and provide the strategic and operational framework within which more detailed OPLANs are prepared.

- Fundamentals of Campaign Plans

- Provide broad strategic concepts of operations and sustainment for achieving multinational, national, and theater strategic objectives.

- Provide an orderly schedule of decisions.

- Achieve unity of effort with air, land, sea, space, and special operations forces, in conjunction with interagency, multinational, nongovernmental, international organizations, or United Nations forces, as required.

- Incorporate the combatant commander’s strategic intent and operational focus.

- Identify any special forces or capabilities the enemy has in the area.

- Identify the enemy/threat strategic and operational centers of gravity and provide guidance for defeating/overcoming them.

- Identify the friendly strategic and operational centers of gravity and provide guidance to subordinates for protecting them.

- Sequence a series of related major joint operations conducted simultaneously in depth.

- Establish the organization of subordinate forces and designate command relationships.

- Serve as the basis for subordinate planning and clearly define what constitutes success, including conflict termination objectives and potential post-hostilities activities.

- Provide strategic direction; operational focus; and major tasks, objectives, and concepts to subordinates.

G.	Phases of Campaign Plans.  Campaign plans are phased planning documents.  The normal start point for campaign phasing is outlined below

- Phase I - Pre-Deployment. The pre-deployment phase seeks to set favorable conditions and enhance friendly freedom of action.

- Phase II - Lodgment. The lodgment phase allows the movement and build-up of a decisive force in the operational area, with or without forcible entry.

- Phase III - Decisive Operations and Stabilization. The decisive operation and stabilization phase focuses on rapid build-up of force capabilities, conduct of decisive operations as early as possible, and stabilization of the situation.

- Phase IV - Follow through. The follow through phase covers synchronization of CTF force activities to bring the operation to a successful conclusion and to ensure political objectives are achieved and sustained.

- Phase V - Redeployment. The redeployment phase allows for transfer of control of the situation to another authority and redeployment of CTF forces to their pre-deployment status or another contingency.

  - Phase Flexibility: Due to the nature of CTF operations, some operations may not be conducive to the exact campaign phasing orientations outlined above.  As such, it is key to recognize that the phase terminology is flexible; it can be tailored or renamed to reflect the actual phase intentions and sub-phases can be established such as Phase 1a and Phase 1b as required to add operational flexibility.

Annex H

DETAILED CTF PLANNING PROCESS OVERVIEW

Chapter C-5 PLANS AND POLICY

A.   Purpose.  This annex provides an overview of the Detailed CTF Planning Process.  This is a guide for the Commander Coalition / Combined Task Force (CCTF) and CTF staff.  This process is outlined in manner to be adaptable to many variations of planning processes used by nations.  It should be noted that the detailed steps and processes of each nation's detailed planning processes is not as important as the primary functions within this processes.

This Annex focuses upon these primary functions to provide a common starting point for the CCTF and CTF staff and is a combination of US Joint (primary reference), NATO, Military Interoperability Council (MIC), America - British - Cananda - Australia (ABCA) Handbook, United Nations, and MPAT countries planning doctrine (see Section C, References at the end of this Annex for specific references used).

B.  Detailed CTF Planning Process Overview:  Shown below is the CTF detailed planning process with the primary functions noted:

1.  Process Overview:  Figure C5 - G1 depicts an overview of the CTF operational planning process.   Within a multinational command, the C5 Future Plans (commonly referred to as PLANS) and, in turn, the Coalition Planning Group (CPG) within the PLANS cell is the central focus of initial operation plan (OPLAN), operation order (OPORD) and Campaign Planning (refer to Chapter B6 for the broad CTF planning process). The Supported Strategic Commander's Warning Order initiates this process

Note: Ovals represent major process & other symbols represent briefings or products.

2.  Expanded Process Overview:  Figure C5 - G2 depicts the expanded detailed planning process which shows the spectrums of strategic, operational, and tactical levels of planning.

This MNF SOP stresses that within the CTF chain of command a supported strategic commander is critical for ensuring the strategic level of planning, coordination, and cooperation is fully performed and is NOT passed down to the CTF level (see Chapter B3 Annex A). This allows the CCTF and staff to focus upon operational planning and coordination, and in turn the CTF component levels to focus upon the tactical levels.

It should also be emphasized that many of the detailed planning and coordination actions by these different levels of planning are parallel, supportive, and overlapping.  This places special emphasis on the battle rhythms that are established within each level of command. These rhythms must be coordinated and integrated by the PLANS cell to ensure unity of effort (see Chapter B6, paragraph J).

Note: Ovals represent major process and other symbols represent briefings or products.

Figure C5 – H2: CTF Expanded Detailed Planning Process

(Strategic, Operational, and Tactical)

=============================================================

3.  Broad Process and Responsibility Outline:  Refer to Chapter B5 (CTF Planning Process) for a full outline on the C5 Future PLANS (PLANS), C3 Future Operations (FOPS) and C3 Current Operations (COPS) relationship and responsibilities. Further, the CTF Crisis Action Planning (CAP) process is addressed fully within Chapter C5.

4.  Detailed Planning Process:  Outlined on the following pages is the detailed planning process that supports the broader CTF planning process and is central to the operation of the CTF PLANS cell.

CRITICAL NOTE:  The Planning Steps that follow are not necessarily "sequential" in nature.  Many tasks are either continuous / ongoing in an actual planning situation.  They can also be repeated as various iterations of a mission analysis / course of action development development occurs.

Example:  Even though Staff Estimates are indicated as STEP 4, they actually begin at the start of the planning process. However, the formal staff estimates are normally initiated after the initial COA briefing to the CCTF.

Bottom Line:  The CTF detailed planning process generally follows the "Steps" outlined within this Annex; however, flexibility is present within these "Steps" to allow for appropriate parallel and continuous planning actions based upon the situational planning requirements.

PAGE INTENTIONALLY BLANK

Step 1:  Conduct Operational Mission Analysis.

a.   Starting Conditions: The CTF receives a planning directive (e.g. Supported Strategic Commander's warning order or planning order).  CTF Headquarters is in the process of being formed or is activated, the PLANS cell is established with a Coalition Planning Group (CPG) as its core planning element (small group of planner with expansion capability -- see Chapter B6, paragraph E).

Note:  The CCTF and the staff conduct their own respective Mission Analysis.

(1) Determine known facts, current status, or conditions.

> C2: In coordination with other staff sections, conducts Coalition Intelligence Preparation of the CTF Area of Operations.

> Initial Staff estimate process begins .. is continuous from this point on.

> CPG OIC:  Provides Supported Strategic Commander's mission, intent, and concept of operation plus other planning data.  Outlines time line allocated for planning effort.

(2) Develop assumptions to replace missing or unknown facts.  CPG and staff.

(3) Analyze Supported Strategic Commander's mission and intent. CPG and staff.

(4) Determine limitations (constraints, restraints, and other). CPG and staff.

(5) Determine crisis (situational / adversary / enemy) and friendly center(s) of gravity (COG) and decisive points for the operation.  CPG.

> Strategic, Operational, and Tactical COG.

> Decisive points can be geographical or critical tasks / events for addressing / attacking the crisis / adversary COG while protecting friendly COG.

(6) Identify the Operational-Level tasks that are required for mission / intent attainment. CPG and staff.

> Specified Tasks / Implied Tasks / Essential Tasks / CTG Staff Tasks.

(7) Conduct an Initial CTF force structure analysis. Requirements / Available Forces / Shortfalls Identified. Will be revisited during Course of Action (COA) development.

(8) Conduct Initial Risk assessment.  CPG and staff.

> Mission / Force Protection / Time Available / other as identified - CTF Staff & CTF Components

>  CPG develops the Overall risk (mitigation / dissemination).

(9) Determine Military End State(s) (conditions that define success for military operations / termination of military operations - support and withdrawal of military forces).  CPG.

> Identify the Civil-Military End States (conditions that end the crisis / termination of operations) in coordination with Non-Governmental / International Organizations (NGO / IO) and other agencies as required (UN agencies / Host nation agencies / Embassies). CPG.

(10) Develop a proposed mission statement (who, what, when, where, and why). CPG.

(11) Develop recommended Commanders Intent. CPG. (note: some commanders may want to develop this on their OWN or in close coordination with a small group of planners from the CPG.  Determine the desires of the CCTF early on for this).

(12) Develop the Mission Analysis Briefing (possible agenda is listed below).  CPG.

Figure C5-H3: MISSION ANALYSIS BRIEFING AGENDA

>  COS or C5 or C3 	Purpose and Agenda / Broad Overview Comments

Area of Operations (AO)

>  C2			Initial Intelligence situation / Information brief

> Coalition Intelligence Preparation of the CTF Area of  Operations can be presented.

>  C5 / C3	Supported Strategic Commander's Mission, Intent, and CONOPS.

> Forces currently available

> Assumptions

> Centers of Gravity - Strategic / Operational / Tactical

(Crisis / Adversary and Friendly)

> Decisive Points

> Task to be Performed

- Specified

- Implied

- Essential

> Initial CTF Force Structure Analysis

> Risk Assessment / Rules of Engagement

> End States (Military and Civil-Military)

> Proposed Mission Statement and Intent

> Time Analysis -- time line and projected planning    milestones.

>  C1**		Facts / Assumptions / Conclusions

> Personnel Actions

> Personnel Services

> Other Personnel Related Support as required

>  C4**		Facts / Assumption / Conclusions

> Supply & Services / Transportation

> Health Services

> Others Logistical Related Factors as required

COS / C5 / C3  	Closing Comments and "Proposed Warning Order to CTF Components" (Initial Warning Order ...  see step 3)

>  Other Staff**	As required / Keep to Minimum

** Keep to minimum for key factors only -- keep brief concise and focused

be kept at absolute mini

(13) CCTF provides guidance to CPG and staff.

> Provides planning guidance for CPG and staff planning.

> Provides some preliminary decisions to enable the CPG and staff to conduct initial planning.

> Approval or adjustment of proposed mission statement.

> Initial Commander's intent given.

> Refer to the essential Planning Guidance factors listed in Step #2 for additional factors the Commander should address.

PAGE INTENTIONALLY BLANK

Step 2:  Issue Planning Guidance.

b.  Starting Conditions.  The CCTF and the staff have completed their respective Mission Analysis and the Operational Mission Analysis Briefing has been conducted. The initial CTF mission statement and commander's intent been approved by the CCTF for initial planning purposes.  CCTF has issued his planning guidance to the CTF staff.

(1) Commander's Initial Guidance - Broad Outline.

> Provide comments (approval, additions, deletions, refinements etc) to the CTF staff's mission analysis briefing.

> The Commander integrates his mission analysis into the staff's analysis.

(2) CCTF provides Initial Guidance, should cover the following:

> Priority of planning effort.  Outline the range of friendly concepts (or Courses of Action - COA) to be developed (or not developed) in response to the crisis / adversary and other conditions.

> Sequencing guidance (simultaneous / sequential / combination) of operations.

> Command and Control relationship guidance (CTF, CTF Components, CTF Headquarters, and relationships with NGO/IO, UN, UN agencies, and other as appropriate.

> Concepts for force deployments (priorities, sequence of force introduction, combat vs support - sustainment priorities, Intermediate Staging Base (ISB) outside of Host nation, Forward Operating Base (FOB) inside of the Host nation, and other deployment guidance as appropriate).

> CTF Area of Operations (AO) guidance.  Zone / sector guidance, high priority geometry guidance for the AO, relationships to other AO, hand-off guidance for transfer of OPCON / TACON or other command relationship authorities.

> Information Operations (IO), Psychological Operations (PSYOP), Operational Security (OPSEC), Electronic Warfare (EW), and other as required.

> Deception Guidance (NOTE: may be close-hold group for this guidance -- very small and restricted).

> Outline initial Commander's Intent.  This is a statement of the CCTF's view for the desired effects / results of JTF operations.  It can consist of the following:

1 - Operation's purpose.

2 - Defines the desired end state.

3 - In broad terms, how the end sate will be achieved.

4 - Outline acceptable levels of risk for mission accomplishment and force protection.

> Commander's Critical Information Requirements (CCIR).  Priority items for the CCTF immediate knowledge or decision-making. Update continuously as necessary.

(3) Provide Subsequent / Additional Guidance:  As planning progresses, the PLANS cell and CPG will need frequent planning guidance.  This guidance provides the staff and components with a common focus and ensures that the planning momentum is maintained in accordance with established time lines.

> Daily CCTF Planning Updates: CPG daily update briefs (using small group setting 6 - 10 personnel) is a time proven technique to maintain planning momentum and keep the commander involved in the planning process. It is HIGHLY recommended that these briefs be personally taken by the Commander and not delegated.

> Updated Concept of Operations (as required during CCTF Updates).

- Main effort designation / Priority of Civil - Military Support / ROE

- Priority of Fires / Targeting

- Priority of Protection (air defense / civil - military sites / facilities / key CTF nodes for operations)

- Task for components

- Updated Force deployment guidance (priorities / units / lift assets allocation to components)

- CTF Reserve and Reaction Force guidance.

- IO / IW / OPSEC / EW / PSYOP and other.

- Deception Update (close hold planning group)

> Updated Force capabilities guidance (what, when and where force capabilities are needed).

> Contingency planning guidance.  See Chapter B6, paragraph H.

- Branches (options or contingencies based on the original plan; normally for the current phase).

- Sequels (subsequent operations after current phase based on the outcomes of a current operation and new planning for changes to follow-on phases). New contingency plans, endstates may change for OPLAN / Campaign Plan.

- Additional contingency planning required outside current plan; major shifts in the crisis or situation (to address major assumptions that could prove to be wrong).

> Guidance on Commander Briefing sessions, backbriefs, and / or rehearsals to be conducted.

> Updated / refined guidance on end states for military and for civil-military termination of operations.

Note:  The PLANS Cell and CPG planners need to have daily "face-to-face" time with the CCTF during the planning sequence to receive updated guidance and to ensure the CCTF is fully involved in the planning process.

Small-group (less than 15 personnel) CPG planning updates to the CCTF have shown to be a very valuable technique (not formal briefs / rather working briefings.

Step 3:  Issue Warning Order(s) To CTF Components.

c.  Starting Conditions.  The CCTF has received the Supported Strategic Commander's warning order (or planning order).  The CCTF and staff have conducted a mission analysis and the CCTF has provided his initial planning guidance to CTF staff and components.

(1) Warning Order Purpose:  Provides a preliminary notice of an order or action that is to follow.  It's intent is to provide maximum planning time and flexibility to CTF components to ensure parallel planning is ongoing within the CTF command.

(2) Time Frame for Issuance:  Is issued as soon as mission information is available.  Below is a suggested approach for CTF Warning orders.  Subsequent Warning Orders or Planning Guidance messages are used as required to enhance the planning process and support CTF component parallel planning.

> # 1 Warning Order: CRITICAL. Normally issued after the mission analysis brief and initial CCTF guidance has been received.  Intent is to generate parallel planning.  This is NOT a detailed Warning Order. At the minimum contains the CTF mission and intent with appropriate commander's guidance.

Format for this Warning Order is FULLY FLEXIBLE and is not fixed. (See Chapter C5, Annex C for a Warning Order format -- is a only a guide).

> # 2 Warning Order:  Optional -- Normally is issued as required during the Course of Analysis (COA) development to assist the planning process.  Outlines the COAs being developed and contains updated commander's guidance. (See Chapter C5, Annex C for a Warning Order format -- is a guide).

> # 3 Warning Order:  Critical. Normally issued after the Commander's Estimate is completed and forwarded to the Supported Strategic Commander OR after the COA has been approved and Plan/Order development has begun. (See Chapter C5, Annex C for a Warning Order format - is a guide).

.

PAGE INTENTIONALLY BLANK

Step 4:  Develop Courses of Action (COAs).

d.  Starting Conditions.  The Supported Strategic Commander's warning order has been

received (or planning order).  The CCTF and staff have conducted a mission analysis and the CCTF has provided his initial planning guidance.  Initial Warning Order is issued.

(1).  Background Notes: Each COA is a broad statement of a possible way the CTF can accomplish its mission. COAs should answer the following six questions:

#1:  WHO (type of forces) will execute the tasks?

#2:  WHAT type of actions or tasks are contemplated?

#3:  WHEN will the tasks begin?

#4:  WHERE will the tasks occur?

#5:  WHY (for what purpose) will each force conduct its part of the operation: (Related to the end state)

#6:  HOW will the CCTF employ the available forces?

NOTE:  COAs should not be so detailed as to usurp the prerogatives of component commanders.

(2) Concurrent Action -- COA Sketch and Descriptive Title:  This is an ongoing action each COA is prepared and refined.  This sketch contains the general arrangement of forces, anticipated movement or maneuver of those forces, a brief description of the concept of operations and major tasks to components.  Each COA should have a separate and descriptive title that distinguishes it from the other COAs.

(3) Develop Initial Courses of Action.

> Establish time line for COA development and review.

> Review mission analysis and CCTF guidance.

> Determine the COA development technique.  Simultaneous or sequential.

>> Simultaneously: CPG works all COAs with one group.

>> Separate:  Separate groups work different COAs

> Establish the OPLAN / OPORD - Campaign Plan Phases.  At this time these phases should be broad in nature (may change as COAs area developed).

Note:  This SOP uses as a starting point 5 Phases as outlined in Annex G of this Chapter.

These phases are outlined on the following page, see Figure C5 - H5. The phase titles can be changed to better reflect the nature of the operation and sub-phases can also be established as required.

Phase I - Pre-Deployment. The pre-deployment phase seeks to set favorable conditions and enhance friendly freedom of action.

Phase II - Lodgment. The lodgment phase allows the movement and build-up of a decisive force in the operational area, with or without forcible entry.

Phase III - Decisive Operations and Stabilization. The decisive operation and stabilization phase focuses on rapid build-up of force capabilities, conduct of decisive operations as early as possible, and stabilization of the situation.

Phase IV - Follow through. The follow through phase covers synchronization of CTF force activities to bring the operation to a successful conclusion and to ensure political objectives are achieved and sustained.

Phase V - Redeployment. The redeployment phase allows for transfer of control of the situation to another authority and redeployment of CTF forces to their pre-deployment status or another contingency.

Figure C5 - H5: OPLAN / OPORD & Campaign Plan Phases 
" A Starting Point "

(3) Develop Initial Courses of Action (continued from previous page)

> Develop the broad courses of action using the small group CPG technique.

> Use planning cells for land, air, maritime, special ops, and space ops to assist in the development of the COAs.  Establish staff functional cells to support the central CPG group.

> COAs should focus on the Centers of Gravity of the crisis / adversary and decisive points / critical events.

> COAs should address the stated / implied / essential tasks.

> Identify the Main and Supporting efforts.

> Each COA should be separate and distinct from the other COAs.

> Identify component level mission / tasks.

> Develop IO / IW support items.

> Develop initial COA statements / concepts followed by initial COA sketches.

(4) Review the VALIDITY for each COA.

SUITABILITY:  Does it accomplish the mission?

#1:  Does it accomplish the mission?  Does it clearly identify the civil-military tasks?

#2:  Does it meet the Supported Strategic Commander's and CCTF's intent?

#3:  Does it accomplish all of the essential tasks?

#4:  Does it allow CTF attainment of the military end states and civil-military end states?

#5:  Does it address the Centers of Gravity for the crisis / adversary and for friendly forces (strategic, operational, and tactical)?

FEASIBILITY: Resource assessment.

#1:  Force structure and lift assess are sufficient for mission success?

#2:  What additional forces / assets are required for mission success?

ACCEPTABILITY: Risk Assessment / Alignment with Higher HQs Mission.

#1:  Does COA contain unacceptable risks?

#2:  Does it take into account the limitations placed on the CTF (must do, cannot do, other limitations)?

#3:  Does it support the supported strategic commanders concept of operations /

mission / intent.

#4:  COAs within established external constraints, especially that of ROE.

#5:  COAs analysis against enemy capabilities / crisis factors - preliminary test.

VARIETY:  Are the COAs fundamentally different within the following factors: (example only. Variety will vary based upon the actual mission conditions).

#1: The focus or direction of main effort.

#2:  Scheme of maneuver (land, air, maritime, and special operations).

#3:  Sequential vs. simultaneous maneuvers.

#4:  Primary mechanism for mission accomplishment.

#5: Task Organization.

#7:  Use of reserves / reaction forces.

COMPLETENESS:  Does it answer all the questions of WHO, WHAT, WHERE, WHEN, HOW, AND WHY?

(5) Develop / Refine Command Relationships and Organizational Options.  (Refer to Chapter B3 for CTF Command Relationships / Organizational options and Chapter B5 for the CTF HQs template for initial activation).

> CTF Headquarters

> CTF Component Organization

> Command Relations:  OPCON, TACON, Support.

> Coordination / Cooperation:  Administrative control, Coordinating Authority, Coalition Coordination Center use. Coalition Coordination Team use, and Liaison TM requirements.

(6) Develop / Refine the CTF AO Geographically Architecture (Control measures, boundary - objective designation, zone / sector establishment).

(7) Deployment Cell.  This is a CTF HQs planning cell under either the C3 or C4 that plans and coordinates all deployment / redeployment actions for CTF forces.

> Review tentative force structure and determine initial lift requirements.

> Coordinate the deployment of forces.

> Conduct a CTF transportation feasibility estimate with the lift headquarters that will support the CTF's efforts.

> Identify and coordinate the PODs required for mission success.

> Responsible for the Coalition Movement Center (CMC) to identify the component / nation's requirement for deployment and subsequent entrance into the CTF Force Deployment Data Base (CTF-FDDB) for deployment. (NOTE: comparable to the U.S. Time Phase Force Deployment Data (TPFDD).

(8) Revise / Amplify the COA Concept of Operations Statement (or Tasks), Sketch, and Task Organization based upon COA development actions above.

> COA Outline and Tasks. WHO, WHAT, WHEN, WHERE, AND WHY.

>  Final COA Sketches (see paragraph d (2) above).

>  Finalize CTF Task Organization / Command Relationships.

(9) Conduct Initial CCTF / Staff COA Briefing.  The suggested briefing format for this initial COA briefing is outlined, Figure C5-H6.

NOTE:  This initial COA briefing is given to the CCTF to ensure the staff is on the "right direction" for follow-on detailed COA refinement, analysis - wargaming, and comparison of COAs.

The Final COA Briefing occurs later in the planning process (see Step 7).

"Initial" Course of Action Briefing to CCTF

Briefer	Subject

C2 	  > Update Coalition Intelligence Preparation of the CTF Area of Ops

> Update on Crisis Situation from Information / Intelligence Perspectives

> Update on Threat COAs (most likely, most dangerous)

CPG	  > Updated Facts and Assumptions

> Review Supported Strategic Commanders Mission / Intent

> Review CCTF Mission / Intent

> COA Statements (tasks) and Sketches.  Include.

>> Command Relations / Task Organization

>> Summary of COA (Statement / Phases / Sketches)

> Rationale for each COA

> Risks for each COA

> Summarize and Outline Distinctions Among COAs

> Recommended COAs for wargaming by priority

Others    > As required

Figure C5 - H6: COA Briefing Agenda

.

(10) CCTF Provides Guidance on COAs.  Based upon the COA Briefing the CCTF provides his guidance to the CTF staff.

> CCTF reviews and approves COAs for further analysis.

> CCTF directs revisions to COAs, combinations of COAs, or directs development of additional COAs.

> Directs priority for which Threat COA will be used during wargaming of friendly COA(s).

(11) Continue Staff Estimates.  See Step 5 on following page.  Staff estimates are a continuous process that is ongoing throughout the COA development process and continues into the OPLAN / OPORD - Campaign Plan development phase.  Staff estimates are integrated into the CPG planning process and CCTF daily back briefs as applicable.

(12) Conduct Vertical and Horizontal Parallel Planning.   Coalition Coordination Center (CCC) and CPG Linkage are CRITICAL!!

> Ensure thorough planning coordination is present within the CCC. The CCC must be FULLY integrated into the CPG planning process.  The CPG may be LOCATED in the CCC if full security/classified information sharing is possible.

>> However, more often than not, the sharing of classified information

will not be FULLY approved by all nations with all nations within a CTF (refer to Chapter B5, paragraph B for solutions to this Multinational challenge for coalition operations).

>> This places a PREMIUM on the priority that is present within the CTF for the CCC being a MAJOR CTF HEADQUARTERS planning / coordination center to the level "classified information" can be shared.

>>  The extent the CCC is seen as a MAINSTREAM coordination / coordination center is CRITICAL for unity of effort and CTF cohesion / teamwork among nations.

>>  The Deputy Commander CTF or C3 should be responsible for the CCC and led it in actual presence and leadership.  IT IS NOT A LIAISON OFFICER center.  It is a COALITION COORDINATION CENTER for all planning / coordination with CTF coalition nations.

>>  Processes and systems MUST be developed whereby the CCC coordination / cooperation is fully integrated into the CPG planning.

> Ensure good coordination / cooperation is present horizontally within the CTF Headquarters and the CCC among primary staffs, Civil-Military Operations Center (CMOC), PLANS / FOPS / COPS planning processes, Coalition/Combined Logistics Coordination Center, Multinational /CTF Media Pools (see Chapter B5, paragraph D).

>>  The CMOC will be an important center for MOOTW operations and may actually replace the CTF Coalition Operations Center in some situations.

> Horizontal coordination with the Supported Strategic Commander's staff and CTF Components staffs (higher and lower headquarters planning staffs) is critical.

> Coordination and cooperation with NGO / IO and Host nation agencies is also essential for effective mission accomplishment.

> Coordination and cooperation with UN strategic / operational planning channels and UN agencies is paramount for UN sanctioned or UN sponsored operations (see Chapter B-7, Annex B, Peace Operations).

Step 5:  Develop Staff Estimates.

e.  Starting Conditions.  The staff estimate process actually begins upon receipt of the Supported Strategic Commander's Warning Order (planning order) and is continuous throughout the CTF planning process.

The CTF staff directorates MUST be represented and fully integrated into the PLANS cell and, in turn, the CPG planning actions.

The preparation of formal staff estimates begins during the COA development phase of planning and must be continually refined as the COA are refined, gamingd, and evaluated for their Validity (see previous Step).

(1) Situational Analysis.  Each staff functional area conducts an analysis to understand the current situation.

> Determine known facts, current status, or conditions of staff area.

> Determine situation of staff area forces / resources.

> Describe the situation from the staff functional area perspective.

> Identify functional staff area requirements.

> Develop assumption to replace missing or unknown facts.

> Ascertain Supported Strategic Commander's staff functional area concept of operations.

> Determine force limitation.

>> Constraints: Things forces must do.

>> Restraints: Things forces cannot do.

>> Other limitations.

> Conduct an initial functional area force structure analysis.

> Conduct an initial functional area risk assessment.

> Assist in developing the functional area mission statement (to be included in the appropriate OPLAN/OPORD).

> Identify special considerations not covered elsewhere that may affect the functional area concept of support.

> Assist in developing the mission analysis briefing(s) for the CCTF.

(2) Receive CCTF Planning Guidance.  This allows for focused planning. Ensure that pertinent guidance / information is passed to component staff planners.

(3) Develop Support Options for each CTF COA.

> Describe the overall concepts of support to meet mission requirements.

> Identify tasks for components to accomplish.  Refine task lists already identified.

> Identify coordination / cooperation requirements required with components, NGO/IO, civil-military channels, UN agency channels, Host nation and other as applicable.

(4) Analyze Support Options for each CTF COA.

> Review available functional area forces / resources.

> Review assumption continually for validity.

> Contribute to developing known critical events, decision points, refinement of specified and implied tasks, identification of required decisions / guidance, and evaluate / refine Support Options during each COA analysis.

> Participate in COA wargaming (refer to STEP 6 next).

>> Integrate coalition staff functional area into context of gaming that best accomplishes the mission and intent. Provide staff functional area perspective for friendly forces.

>> Identify staff functional area deployment requirements for each COA.

>> Refine Support Options for each COA.

>> Integrate staff functional area into contingency plans (operational branches, sequel, or other critical task / events).

>> Estimate the duration of staff functional area operations.

>> Provide input / information for synchronization matrix and decision support template(s).

(5) Compare Options for Support of the CTF COAs.

> Contribute in determining the staff functional criteria to be used for comparing COAs.

> Ensure coordination for support has been coordinated with all CTF components.

> Provide estimates and deployment requirements (based upon deployment estimates / projected time lines).

> Prepare a recommendation for the CCTF / Provide the recommendation to the CCTF at the appropriate briefing session.

(6) Participate / Provide Staff Functional Area input for the CTF OPLAN/OPORD or Campaign Plan.

Step 6:  Analyze Course of Action.

f.  Starting Conditions.  The initial COA briefing to the CCTF has occurred, the initial warning order has been issued, and the staff estimates have been developed.

The analysis of courses of action is an important phase of the planning process if not the central one.  It identifies strengths and weaknesses and further identifies many of the elements of execution planning for each COA.

This assessment of COAs can extend from a Staff Review of the COAs, to a table- top Staff / Gaming assessment, and onto a formal Gaming of the COAs.

Gaming of COAs is a historical proven technique for clearly analyzing and refining COAs.  It does NOT take extensive time if staffs are properly organized and trained for such.  (NOTE:  This is a key training action for multinational / coalition training events which are conducted prior to crisis action periods.  Such training can be done during the predeploymnent phase for a CTF operation).

Gaming, if done properly brings out the strengths / weaknesses, risks, and tests the validity of COAs.  Further, it fully tests out the assumption underlying the CTF planning which is a key factor for continually reassessment as the crisis develops and second / third order affects impact upon the mission attainment.

(1) Organize CPG personnel for this assessment, establish time frames for COA assessment, and gather information, guidance, and resources.

> Determine CPG personnel organization for assessment.

> Establish clear time line for assessment (and sub actions / target time suspenses for supporting actions).

> Display information / guidance from the mission analysis briefing (and refinements).

>> Supported Strategic Commander and CTF mission / intent.

>> Current list of facts / assumptions.

>> Current list of limitations.  Constraints and restraints.

>> Current risk assessments.

>> Assessment of time

> List friendly forces, supporting forces and agencies, and review friendly COAs.

> List crisis factors, adversaries, enemy forces and crisis / adversary COAs.  NOTE: A C2/C3 Red Cell should portray reactions / situation and situational / adversary reactions during the gaming.

>> Identify the likely crisis / adversary COA.

>> Identify the most dangerous crisis / adversary COA.

> CPG special planning cells / staff sections continue to prepare their staff estimates.

> Determine Assessment Method / Gaming participants and roles.  Below is a start point for these roles

>> CCTF role

>> Gaming facilitator.

>> Crisis / Adversary Red Cell Team. C2/C3 team. NOTE: This team should NOT just be made up of C2 personnel.  At the minimum planners from the C3 should be on this team to provide an operational perspective.  Additional staff sections can support from their functional areas perspective.

>> Recorder

>> Coalition Coordination Teams / Liaison teams from the CTF components and other agencies (NGO/IO, UN agencies, and other as applicable).

>> Subject matter experts.  This is especially important for civil-military related mission / MOOTW missions.

> Determine the Assessment / Gaming Method.  The method depends on the time and resources available, staff expertise and degree of desired resolution.  Multiple / parallel assessments can be made (several groups or manual assessment and computer-assisted assessment .. then compare results)

The Action / Reaction options for Assessment / Gaming are:

#1: Manual - Assessment / Manual - Gaming. Action

>> Deliberate time line analysis (hours / days / weeks).

>> Operational Phasing framework.

>> Critical Event framework.

>> Combination of above.

#2: Manual / Computer Aided. Primarily manual actions supported by some computer-aided inputs as applicable.

#3:  Computer Aided and Supported.  Major computer support of the COA process.  The participants drive the assessment with support from computers.

> Select the Method to record and display the Gaming results.  This provides a database from which to build/modify task organization, synchronize activities, refine COAs, and assist in the preparation of OPLAN / OPORDS. Listed below are the options for this recording:

#1:  Narrative technique in sentence format.

#2:  Sketch note technique using summarized brief notes concerning critical locations and / or tasks.

#3:  Gaming worksheets constructed to identify pertinent data for given time period, phase, or critical event (see Figure C5 - G7 below for an example).

#4:  Synchronization Matrix:  Allows the CPG / staff to record the results of Gaming and synchronize the COA over a number of different parameters. A visualization of the COA normally accompanies this matrix.

It records the time of the event and the enemy action against a friendly COA being gamingd.

The staff and CTF components can develop their own supporting entries based upon their functional areas / perspectives.

Figure C5 - H8:  Sample Gaming Synchronization Matrix

(2) Conduct the Assessment / Analysis (Gaming) and review the results.

> Assessing / Gaming is a deliberate effort to describe CTF actions in time and space from a perspective of operational phases, critical events or time lines.

> CPG / staffs need to project "two levels down" in their assessment / Gaming to capture the COAs dynamics.

> The process involves an action/reaction/counteraction sequence.  The CPG / staffs goal is to capture the realities of the projected interplay of factors within the COA to provide a view of the crisis / situation for assessment of COAs later on.

> It provides a "feel" of how the COA works out in execution given the situational reality present and assumption that have been made.

> It also provides an operational perspective on how the phasing and operational execution can be synchronized among the CTF components, NGO/IO, civil-military elements, UN agencies, Host nation, Embassy, and other as required.

> Rules for Gaming.  A recommend set of rules is outlined below:

>> Remain objective - do not become defensive or emotional.  Work in terms of "facts / assumptions / recommendations".

>> Continually assess the validity (suitability/feasibility/acceptability) of each COA.

>> Avoid drawing premature conclusions.

>> Avoid comparing COAs during an assessment / gaming.

>> Facilitator needs to manage the assessment / gaming FIRMLY and with an attention to the established time for the assessment.

>> Don't bet bogged down in tactical details.  CPG / staff will have to move down 2 levels to execute their assessments / gaming BUT DO NOT get too detailed in this process. This is the CTF components responsibility.

> Technique for Action / Reaction / Counteraction Process. Assess and refine each COA.

>> Situation. Red Cell presents current situation in accordance with the method of Gaming that is being used (phase, event, time) and surrounding conditions.

>> War Game Facilitator gives a quick overview of the friendly COA under consideration.

>> Action starts with the friendly side. CPG and staff .. outlines all actions.

>> Reaction.  Red Cell.

>> Counteraction: CPG determines the counteraction for all areas.

>> Risk Assessment and ways to mitigate risk (continual throughout assessment).

>> Branches / Sequels (Contingency plans) need to be identified. CRITICAL TASK.

>> CCIR / PIR and other key factors (i.e. ROE, deployment priorities, etc) need to be identified.

>> Key coordination / cooperation actions for the coalition / NGO-IO / UN Agencies / Host Nation / Embassy and others needs to be identified.

>> Assumptions need to be continually challenged and reviewed for validity.

> For MOOTW operations using the threat or actual use of force, and for combat situations, the six coalition operation areas for combat operations planning can be used during the assessment.

>> #1: Movement and Maneuver: Refinement / Modification of Deployment flow and priorities; major operational movement actions and phasing; operational maneuver synchronization between CTF components and NGO/IO and UN agencies (and other civil-military agencies).

>> #2: Intelligence, Surveillance, and Reconnaissance refinements.

>> #3: Firepower refinements.

>> #4: Support refinements.

>> #5: Command and Control Refinements

>> #6: Protection (forces, systems, facilities, humanitarian, and civilians) refinements.

PAGE INTENTIONALLY BLANK

Step 7:  Compare Course of Action.

g.  Starting Conditions.  The assessment / Gaming of the COA is completed.  Updated staff estimates are also present.

The comparison of friendly COAs reveals which COA has the highest probability of success. The end products of this task are a briefing to the CCTF on a COA recommendation and a decision by the CCTF.

(1) Prepare for COA Comparison.

> Determine / define the comparison criteria. CRITICAL CPG TASK.

These criteria are the governing factors for the crisis / situation.  These factors need to be chosen with care. If the right factors are chosen the "comparison" will result in a valid assessment of which COA should be used to base ALL planning upon. If the wrong factors (or lesser important factors are chosen) it is possible the selection of the course of action will be extremely flawed and put mission accomplishment at risk.

There is NO set of standard criteria. However, there are possible sources for researching what criteria are the key ones. This is the stresses the "art" of planning in that the CPG planners need to identify the governing factors of the crisis / situation based upon their assessments, Gaming, facts, assumptions, and staff estimates -- this is a subjective judgment action.

Listed below are some "possible" sources for determining criteria.

>> Supported Strategic Commander's and CCTF intent.

>> CCTF guidance (and subsequent guidance).

>> Implicit and significant factors that come out of the staff estimates and COA assessments / Gaming.

>> Staff assessments.

>> Key crisis / adversary situational factors (enemy COAs ??)

>> Principles of War: (Mass, Objective, Offensive, Simplicity, Economy of Force, Maneuver, Unity of Command, Security (and force protection) Surprise)

>> Elements of Operational Art:  Synergy, Simultaneity and depth, anticipation, balance, leverage, timing and tempo, operational reach and approach, forces and functions, arranging operations, centers of gravity, direct vs indirect, decisive points, culmination, termination

>> Political / Diplomatic factors

>> Operational factors: Flexibility, Agility, Risk, Opportunities, Maintain the Initiative, Proactive, etc.

Note:  Each Principle Staff Directorate (C1 thru C7) is responsible for their OWN comparison of the COAs using their functional area assessment criteria (as determined by the respective staffs).  This staff comparison will greatly assist the CPG's comparison and get the functional staff planners fully ready for the COA comparisons at the CPG / CTF level.

Further, these comparisons will prepare the Staff Directorates in their recommendations to the CCTF and other staff coordination / cooperation that results from the COA assessment / comparison steps.

(2) Determine the comparison method and recording technique.  There are many types of techniques for comparing COAs.  The most common technique is the decision matrix.  There are four types for decision matrices.

#1 & 2:  Weighted and Unweighted COA Comparison Approach:

#3:  Descriptive COA Comparison Approach.

Figure G5-H10: Descriptive Comparison

#4:  Plus / Minus / Neutral Comparison.

(3) Conduct the comparisons.

> STAFF Comparisons: Each staff conducts / compares the COAs according to their respective functional area criteria.  Then they compare the COAs using the CPG criteria (two comparisons in all -- this is valuable technique to get the respective staff planners ready for the CPG comparison sessions.

> CPG Comparison.  The CPG convenes a comparison session with staff and CTF component liaison tms and conducts the COA comparison using the established CPG criteria.

> Record the comparisons and summarize the findings.

(4) Determine the Optimal COA for effective mission accomplishment.

> CPG consolidates, review, and evaluates the findings.

> CPG determines if additional COA are required from the COA assessment and comparison process.

> CPG prepares the CCTF COA Decision Brief and prepares the Commander's Estimate for submission to the Supported Strategic Commander.

(5) Conduct the CCTF COA Decision Brief.   See following Step # 8.

PAGE INTENTIONALLY BLANK

Step 7:  Select / Modify a Course of Action

(Final CCTF COA Decision Brief)

h.  Starting Conditions.  The initial COA briefing to the CCTF has been completed and commander's guidance for the COAs has been received.  COAs have been analyzed, staff estimates have been refined and updated, and the COAs have been compared.  A recommended COA has been identified for presentation to the CCTF.

The CCTF has conducted his own evaluation of the COAs to determine the best approach for mission accomplishment.

Ending Conditions:  The outcomes from this step are the CCTF's selection or modification of a COA and, in turn, the finalization of the Commander's Estimate.  This estimate formally records the CTF's recommended COA to the Supported Strategic Commander and Lead Nation national authorities.  It also provides the CTF staff and CTF components clear focus and guidance for continued planning efforts.

Note:  The C2 portion of this brief focus on the THREAT to the CTF.  This threat can be a Crisis, adversaries (not really an enemy ... rather factions that could threaten CTF forces and threaten civilians from CTF participating nations), and of course enemy forces in combat situation.

As such, the briefing format below is outlined with this thought in mind.  It is very likely that there are NO enemy forces within a MOOTW situation.  In such cases the C2 focuses on the threats to the CTF forces and other C2 staff functional areas (weather, crisis factors, geo -political factors surrounding the Host nations, etc).

(1) Prepare the CCTF COA Decision Briefing.  The following factors outlined below should be the minimum that should be addressed in this briefing.

> Purpose of the Briefing.

> Crisis / Adversary / Enemy Situation.

>> Strength / Crisis Threats.

>> Composition / Nature of Crisis

>> Location and Disposition of Enemy Forces / Adversaries

>> Reinforcements / Threat Escalation Potential

>> Threat Logistics

>> Time and Space Threat Factors (ability to move from / to / react).

>> Threat Operational Efficiency (training, readiness, morale etc).

> Friendly Situation. Same sub-areas as Enemy.

> Mission Statements - Supporting Strategic Commander & CCTF

> Intent - Supporting Strategic Commander and CCTF

> Operational Concepts and COAs Developed

>> Any changes from the mission analysis briefing in the following areas.

** Assumptions

** Limitations

** Enemy and Friendly Centers of Gravity

(Strategic / Operational / Tactical)

** Phasing of the operation

> Present COAs.  Discuss, at the minimum:

>> COA Statement (and brief concept of operations)

>> COA sketch

>> COA architecture

** CTF task organization

** Command Relationships

** Organization of CTF Area of Operations (AO)

>> Major differences between each COA

>> Summaries of COAs.

> COA Analysis

>> Review of CPG's Gaming efforts

> COA Comparison

>> Describe the Comparison Criteria (governing factors) and why they are selected.

>> Review the strengths and weaknesses with respect to comparison criteria.

> Summary of COA Recommendations.

>> Staff

>> CTF Component

>> CPG

> COA Recommendation

> Closing Comments on Commander's Estimate

>> Special emphasis or comments to be included within the Estimate

>> Time line for completion

(2) Prepare the COA Final Decision Brief to the CCTF.  Outlined below is the agenda for the final COA decision brief.  This briefing should be attended by all principal staff directorates and CTF component commander (physically present of linked by electronically - video teleconference).

(3) Outcome from COA Decision Brief: The CCTF may:

> Concur with recommendations as presented.

> Concur with recommended COA, but with modification.

> Select a different COA from the recommendations.

> Direct the use of a COA not formally considered.

> Defer the decision and consult with selected staff / commanders prior to making a final decision.

(4) Prepare the Commander's Estimate.

> This estimate formally records the CTF's recommended COA to the Supported Strategic Commander and Lead Nation national authorities.

> It also provides the CTF staff and CTF components clear focus and guidance for continued planning efforts.

> The format for this estimate is at Chapter C5, Annex C. This format is flexible and is based upon a multinational coordination.

> In practice, with good horizontal and vertical coordination the CCTF's COA selection may be briefed and approved prior to the formal presentation of a Commander's Estimate.  However, this COA recommendation will be reviewed by the Lead Nation national authorities and approved for planning (and/or execution) at this level (the Lead Nation will normally consult with participating nations on the broad COA parameters prior to approval)

> The Supported Strategic Commander and the Lead Nation national authorities review have the same "possible outcomes" as paragraph (3) above.

> Once the COA is approved, formal OPLAN / Campaign Plan Development can begin.

Step 8:  Prepare Operations Plans and Orders.

i.  Starting Conditions.  CCTF has approved the COA for planning.  A Commander's Estimate was prepared and forwarded to the Supported Strategic Commander and Lead Nation national authorities.  The COA has been approved for planning and /or execution.

Operations plans (OPLAN), Operations orders (OPORD), and Campaign plans are plans / directives issued by the CCTF to subordinate CTF component commanders for execution of an operational mission.  It establishes the framework for unity of effort and coordinated execution of an operation. It outlines the synchronization of specific tasks that results in effective coalition mission accomplishment.

It establishes the basis for COOPERATION (and coordination) of the efforts of military forces, NGO/IO, UN agencies, Host nation support, Embassy, and civil-military channels within the CTF AO as related to the CTF mission and overall diplomatic - political considerations.

Ending Conditions:  OPLAN / OPORD or Campaign plan is developed and forwarded for approval to the Supported Strategic Commander and Lead Nation national authorities for approval.

(1) The PLANS cell and CPG specifically is responsible for preparation for the OPLAN (or OPORD if time sensitive considerations are present).

(2) The CPG builds upon the previous data bases and information / intelligence developed and uses the Coalition Coordination Center (CCC), Civil Military Operations Center (CMOC), Coalition / Combined Logistics Coordination Center (CLCC), CTF Multinational Media Pools, and Special Access Planning cells (Deception, Special Ops, etc) to build an integrated and coordinate plan.

(3) Special attention is placed on ensuring that the CTF component commands have 2/3 of the planning time for OPLAN and OPORD development / preparations.

(4) The format of OPLANs / OPORDs is at Chapter C5, Annex C. This format is flexible and is based upon a multinational coordination.

(5) The Coalition Coordination Teams from the participating nations in the CTF (and outside the CTF command if NEO ops are ongoing --- see Chapter C3 - Annex O for possible special command relationships for NEO ops) are essential for coordination of the coalition planning effort.

(6) Based upon the level of classified document sharing, either the CCC or the CPG will be the central location for affection coalition planning coordination.

(refer to Chapter B5, paragraph 2 for this issue).

(7) The CMOC will be a critical center for the COOPERATION and UNITY OF EFFORT actions with NGOs / IOs and UN agencies which will parallel and support the development of OPLANs, OPORDs, and Campaign plans.  Plans that fully recognizes and integrates the perspectives and requirements of these civil-military agencies to the fullest extent It should be noted this is area that historically has NOT been addressed to its fullest extent -- a common lesson learned in after action reports.

C. References:

1. America, Britain, Canada, Australia (ABCA) Coalition Operations Handbook

2. Australian Defence Doctrine Publication (ADDP) 00.03 Coalition Operations (draft)

3. NATO, Allied Joint Doctrine (AJD) AJP-)1, Chapter 3 Employment of Allied Forces, NATO Operational Planning / Key Operational Planning Concepts.

4. Military Interoperability Council (MIC) - MIWG Report, The Lead Nation Concept in Coalition Operations, dated 20 December 2000.

5. MPAT Publication, Crisis Action Planning for Humanitarian Assistance Handbook

6. United Nations Troop Contributing Handbook.

7. US Joint Publication 5-00.2.  US Joint Task Force Planning Guidance and Procedures

8. US Joint Publications 3-07, Military Operations Other than War

9. US Joint Publications 3-16, Joint Doctrine for Multinational Operations

10. US Joint Publication CJCSM 3500.05A, Joint Task Force Headquarters Master Training Guide (JTF HA MTG), dated March 2002

PAGE INTENTIONALLY LEFT BLANK

Annex I

COALITION COORDINATION CENTER

(CCC)

Chapter C-5 Plans and Policy

- Purpose.

To establish the organization and procedures for coordination of coalition forces at the operational level of command using the Coalition Coordination Center (CCC) concept.

Note: Allied / Treaty based CTF operations (or combined operations) normally will not require a Coalition Coordination Center (CCC) due to the integrated nature of such operations (command and staffs fully integrated and classified information is fully shared). However, at the strategic level, it is quite possible that combined operations will still require a multitude of integration issues for coalition forces. In such cases, a CCC should be established at the minimum at the Supported Strategic Commander level. See Part B of the SOP overview for a full outline on this issue.

- Background

  - The CCC is a non-doctrinal organization established to integrate coalition partners in support of CTF contingency operations.  The CCC is an essential part of the multinational integration process.  This process will evolve from three areas – political cooperation, cultural melding, and military integration.  A separate CCC may be established at each of the following levels:

    - Strategic Level CCC (S-CCC):  The Supported Strategic Commander should address strategic issues of coalition integration and coordination to ensure the CCTF is not burdened with strategic concerns.

    - Operational Level CCC (CTF CCC): The CCTF should address operational issues of coalition integration and coordination.

.

  - Coalition representatives in the CCC represent their force commander / nation for operational and tactical level planning, coordination, and execution.

- Concept.  The use of a CCC at the strategic and operational levels should be considered at the initiation of coalition operations.  CCCs should be tailored in size / focus based upon the mission.   Deployment of national liaison / planning teams to the Lead Nation Supported Strategic Command HQ and CTF HQ is critical for ensuring coalition coordination.  Refer to Figure C5 I-1 on the following page for a visualization of the CCC concept.

Figure C5 I-1:  CCC Concept

- Organization

  - The Lead Nation Supported Strategic Commander and the CCTF have the responsibilities of activating, organizing, and resourcing the respective CCCs.  The Supported Strategic Commander will activate and establish the S-CCC concurrently with activation of the Supported Strategic Commander’s Joint Operations Center (JOC).  The CCTF will activate and establish the CTF CCC concurrently with the activation and forming of the CTF headquarters.  These commanders will exercise operational oversight through the Directors of the respective CCCs.  The Director of the CCC should have knowledge and/or experience in coalition operations, command experience, adequate seniority, and access to the Commander.  Resourcing will normally include facilities, communications, and day-to-day support of CCC operations.

Note: If the Supported Strategic Commander’s headquarters is split (forward / rear), there may be a need to echelon the S-CCC (S-CCC Forward / S-CCC Rear).

- The CCC does not exercise command over forces; rather, it provides a process and a conduit for communication to facilitate selection, coordination, and integration of forces between the host, lead, and participating nations.

- CCC members share responsibility for information, signal, documentation, and personal security.  Activities within the CCC will be classified at a suitable classification to allow for coalition coordination (e.g., “SECRET/RELEASABLE to Multinational Forces” [abbreviated SECRET/MNF-REL]).

- Each nation is expected to fund the deployment, station costs, and support of their personnel at the CCC site in accordance with negotiated agreements (e.g., Implementing Arrangement, Acquisition and Cross-service Agreements).

- The specific staffing of the CCC will be tailored to suit the coalition coordination requirements of the mission(s).  Appendix 1 contains a notional staffing of a CTF CCC.  As a start point, the CCTF should provide the core personnel, and the coalition nations shall augment the CCC with personnel, capable of facilitating coordination between CTF HQ and the coalition nations at the operational level on a 24-hour basis.  Each nation needs to be represented in the CCC.  For most operations a CCC, at a minimum, should include an intelligence, operations, and logistics cell.

- CCC development is likely to occur in phases.  Each phase of the expansion is aimed to increase the coordination capability of the CCC.

- Phase I:

- Supported Strategic Command JOC established.

- Coalition / National Liaison and Planning Teams deploy to Supported Strategic HQ and CTF HQ.

- Assess the situation and activate CCC, if required.

- Determine CCC and coalition partners’ requirements (location, resources, shortfalls, etc.) and make recommendations regarding CCC operations.

- Phase II:

- CCC personnel deploy.

- Establish an initial reduced capability 24-hour operation mode, if required.

- Phase III:  Continuous 24 hour operations full capability established.

Note: Although not part of a CCC, deployment of Coalition Coordination Teams at the tactical level can be a support element for CTF and JTF missions. These teams ensure that critical nodes within the AO have clear coalition coordination present. Refer to Chapter C-3, Annex O for an example of the use of NEO Coalition Coordination Teams for a NEO mission.

- Functions.  The CCC is focused on the integration of coalition forces into the MNF and coordination with other forces (separate JTFs in the AO).  Outlined below is an overview of the CCC functions.

- Strategic CCC (S-CCC).  The primary functions and focus are:

  - To provide the Supported Strategic Commander with coalition military information and intelligence flow concerning strategic availability of forces, availability of resources and willingness to participate in operations.  Plans, coordinates, and manages the strategic deployment of coalition forces and resources.

  - To coordinate strategic issues of sovereignty, Defense Cooperative Agreements (DCAs), regional coordination, Status of Forces (SOFA) and Memorandum of Understanding (MOU) issues, supporting Technical Agreements (TAs), diplomatic clearances, support coordination, and interoperability issues etc.

  - Assume responsibility for most Interagency Coordination among coalition nations.  See Appendix 2 for the CCC’s role in facilitating interagency coordination.

- Coalition Task Force CCC (CTF CCC):  The primary functions and focus are:

  - To coordinate CTF plans and actions for integration of coalition forces.  This may include some tactical coordination with CTF components, as required, to fully integrate operations.

  - To provide operational level planning and coordination of inputs to the Supported Strategic Command for deployment of forces and resources.

  - To coordinate Rules of Engagement (ROE) issues among nations in order to reconcile differing national policies that may influence mission planning and execution.

  - To manage the oversight of coalition Reception, Staging, Onward Movement and Integration (RSOI) in coordination with the CTF Deployment Management Team (DMT) and C-3 / C-4 force – deployment planners.

  - To coordinate specific logistics requirements between participating nations and the C-4 / CLCC (Coalition Logistics Coordination Center).

  - To enhance coalition information / intelligence sharing and provide for the release of classified / sensitive information on a multinational or bilateral basis).

Note: The CTF CCC may need to conduct direct or special coordination with separate JTF HQs operating in the AO, requiring the CTF CCC to be tailored for this function. Various factors that may require specialized cells or other sub-elements are usually concerned with classification, information-exchange or time-sensitive missions.

  - To coordinate with the C-5 Future Plans and C-3 FOPS.  CPG and FOPS planning sessions may occur within the CCC when required for full coalition integration.  On other occasions, a CCC representative or team may attend the CPG and FOPS daily planning meetings.

  - To maintain close coordination with the CTF Civil Military Operations Center (CMOC) for coordination with NGOs and IOs (as required).

  - Coalition Coordination Center Use for Multiple JTF Deployments: Situations may arise where the urgency of response does not allow for the rapid activation and formation of a Lead-Nation CTF (NEO or Consequence Management, etc.).  In these instances, a crisis response may require multiple nations’ deployment of individual JTFs.  Such deployments and operations will  most likely require coordination.  The CCC concept provides a useful framework for such multiple JTF coordination.  Without a Lead Nation, consideration should be given to identify a “lead coordinator.”  See Figure C5 I-2 for a notional example.

Note:  In Figure C5 I-2, all Strategic Commanders are SUPPORTING (no SUPPORTED Commander as in the Lead Nation Concept).  This signifies all nations are coequal, mutually supporting, and there are NO inherent support relationships in such multiple JTF deployment situations.

- References:

  - USCENTCOM, Coalition Coordination Cell (CCC), Standing Operation Procedures, dtd 30 July 1999.

  - USCENTCOM, Coalition Coordination Center (CCC), Standing Operation Procedures, dtd 18 Sept 2002.

  - UK, Joint Warfare Publications (JWF) # 3-51, United Kingdom, Noncombatant Evacuations Operations.

Note: There are no direct references or quotes from the above publication.  However, this Annex does incorporates the broad concepts as outlined in this publication.

  - US, Joint Publications (JP) 1-02, Department of Defense Dictionary of Military and Associated Terms

  - US, Joint Publication (JP) 3-07.5, Joint Tactics, Techniques, and Procedures for Noncombatant Evacuation Operations.

  - US, Joint Publications (JP) 3-08, Interagency Coordination During Joint Operations Vol I.

- Appendices:

Appendix 1:  CCC Manning Template (Lead Nation)

Appendix 2:  CCC Interagency Coordination

PAGE INTENTIONALLY LEFT BLANK

Appendix 1

CCC Manning Template

Annex I: COALITION COORDINATION CENTER

(CCC)

Chapter C-5 Plans and Policy

      - Purpose.  This annex addresses a broad template for CCC manning.  Note that the number of personnel for each functional area below must be able to operate on a 24-hour cycle.  Initially the Lead Nation is likely to provide the manning for these positions.  As the CCC matures, coalition personnel should be integrated into the below requirements.

- Director CCC

- Deputy Director

- Executive Officer (XO)

- Admin Chief

- Admin Specialist

- Special Project Officers

- Senior Ops Chief

- Naval Ops

- Log Ops

- Ground Ops

- Comm Ops

- Air Ops

- Pol-Mil Ops

- SOF Ops

- Personnel

- Visitors Bureau

- Networking / Tech Support

- Information Ops

- Info Management

- Civil Affairs

- Public Affairs

- Engineers

  - Liaison and Planning Cells from Each Nation. Intelligence, operations, and logistics subject matter experts need to be deployed (at the minimum). These cells need to have a continuous 24-hour operational capability.

  - Security Personnel / Guards:  Dependant upon the facilities and threat situation

Appendix 2

CCC Interagency Coordination

Annex I: COALITION COORDINATION CENTER

(CCC)

Chapter C-5 Plans and Policy

      - Purpose.  This appendix details the CCC’s role in facilitating interagency coordination. .

      - Background

        - Interagency coordination is an action that should occur between the major agencies/departments/ministries (e.g., Defense, Treasury, Foreign Affairs, etc.) of a government to support a national policy.  At the national strategic level, governments also coordinate actions with nongovernmental organizations (NGOs) and international organizations (IOs).

In a coalition operation, interagency coordination (inter/intra-governmental) must still occur.  The primary lead for exercising interagency coordination within and between coalition governments, IOs and NGOs is conducted at the national level.  The CCC’s role is to communicate coalition issues to the national level for resolution.  CCCs do not assume primary responsibility for interagency coordination.

NOTE: At the CTF level (operational level), the Civil-Military Operations Center (CMOC) coordinates and cooperates with the IOs and NGOs field offices within the CTF AO.  This is a critical CTF task for MOOTW

- Responsibilities:

- The Lead Nation is responsible for consulting / coordinating with other nations, IOs and NGOs. It is at this level that the broad strategic coordination of all elements of national power are brought to bear on the CTF mission.

- At the military strategic level, the Supported Strategic Commander of the Lead Nation is the primary link to the Lead Nation government.  The S-CCC is the coordinating link between the Supported Strategic Commander and the applicable coalition nation’s military. Upon receipt of national strategic guidance for an operation, the Supported Strategic Command and S-CCC will work through coalition military agencies and respective national Foreign Affairs Departments and Embassies.

  - Actions that should be considered by the S-CCC to facilitate effective interagency coordination include:

    - Identify all agencies and organizations that are or should be involved in the operation.

    - Develop an understanding of the interagency hierarchies and roles in order to define the coordination objectives of the operation.

    - Identify resources and constraints that may impact coordination.

    - Develop and facilitate the implementation of a coalition coordination plan for interagency activities.

    - Assess the effects of interagency coordination efforts at supporting the operation.

      - At the operational level, the CTF CCC is tasked with coordinating coalition operational issues with the appropriate organizations within the AO.  Coordination with IOs and NGOs in the CTF AO is the responsibility of the C-7 and CMOC.  See chapter C-7, Civil Military Operations for further information on civil military procedures.