Chapter C-13

Transition to a Multinational Task Force Command

(JTF to CTF Transition Guide)

- Purpose.  This chapter outlines the key Joint Task Force (JTF) to Coalition / Combined Task Force (CTF) transition events and actions by which a Lead Nation (or Regional Organization / UN Led multinational effort) can rapidly activate and organize a CTF in a crisis action situation.

> There are two major transition actions required for moving to a multinational command:

(1) Transition of the JTF Headquarters to a CTF Headquarters – Headquarters Transition                 (Annex A and B)

(2) Transition of the JTF Command as a whole to a CTF Command – Command Transition (Annex C).

This Annex describes the broad actions for both of these major transition actions

Note: This Chapter will refer to the Lead Nation concept for brevity; however, all guidelines outlined below are applicable for a Regional Organization led multinational operation or UN led (See Chapter B2, “Legal Foundations for MNF Operations” for the basic framework for leading a multinational operation).

- This Chapter builds upon the entirety of processes and procedures contained in the MNF SOP.

- The details of previous Chapters and Annexes will not be readdressed; rather, the intent of this Chapter is to be concise and to the point to aid planners in time of crisis.  Previous plans and procedures will be referenced and hyper-linked for rapid review, as required.

- The broad JTF to CTF Transition concept is outlined in Figure C13-1 below:

Figure C13 – 1:  Broad Transition Model - JTF to CTF

- Nation Specific Guidelines.  The foundation for this chapter is general guidelines contained in Annex A for movement from a JTF to a CTF organization.  Annex B contains specific guidelines for transition from a JTF to a CTF headquarters organization.

- This Chapter is firmly based upon the five basic starting points framework for this SOP (see Chapter B-1). These starting points are summarized below in Figure C13-2 for quick reference.

Figure C13 – 2: Five Basic Operational Start Points

- JTF to CTF Transition Objectives.  Outlined below are the primary objectives of the transition process:

- Timely and rapid activation of the CTF and Component Hqs.

- Fully functional multinational organization – CTF and Component Hqs.

- Participating nations integrated into the CTF organization – planning and execution.

- Basis for Unity of Effort, Interoperability, and Mission Effectiveness is maximized.

- Basic Underlying JTF to CTF Transition Guidelines.  The major underlying guidelines that underscores all transition planning are:

- The Lead Nation is responsible for the JTF to CTF transition actions during a crisis action situation.

- The Lead Nation is responsible for clearly outlining the expectations for the participating nations joining the CTF using this Annex as a base reference document.

- The Lead Nation will provide the preponderance of support and personnel for the initial activation of the CTF headquarters and CTF components.

- The Lead Nation can make refinements to its own section of this Transition Guide, as required, during an actual crisis action situation.

  - However, the goal is to minimize such refinements to move towards standardization among the MPAT nations for this transition to a CTF.

  - Fewer refinements will reduce the impact to interoperability and readiness required for rapidly activating a CTF and provide for a more timely initial response.

- The Lead Nation should establish a senior level Multinational Transition Board (committee/working group) to manage the transition from JTF to CTF. This entity should:

  - Establish the ground rules and procedures for transition.

  - In co-ordination with the CJTF Commander agree on the staff structure and various national participation and level of integration

  - In conjunction with the CJTF Commander establish the policy and procedure for the rotation of forces over time.

Example – Senior Level Multinational Transition Board: In NATO, 1996/7, Intervention Force (IFOR) transitioned from a standing JTF the Allied Ready Reaction Corps with UK co-ordination and structure to Stabilization Force a combined HQ constructed around a cadre of Allied Forces Central.  Because of the national interests involved the DSACEUR managed the transition with the Chiefs of each countries Defence Staffs.  He established a series of conferences and procedures to establish the shape of the organization and ensure that each country’s interests were accommodated based on their contribution to the effort.  It was key that the national participants had the rank and authority to commit their nations and agree to accommodations.  Both the commanders of Allied Forces South and Central had input.

- Operational Framework for Transition Event / Actions.  The CTF Crisis Action Planning (CAP) process is the overall operational framework within which the JTF to CTF transition will occur.  (Refer to Chapter C5, page C5-8 to C5-25). The CAP process provides the procedures by which the Lead Nation and multinational planners plan and execute military operations within an integrated strategic and operational framework.  Phases of the CAP are outlined and the major strategic and operational tasks / products for each phase are outlined. The CAP process also outlines the broad CTF activation actions (page C5-13).

- It is critical that the CTF CAP process be acknowledged as the base crisis action framework; that it be used in exercises, training, and in actual operations; and that it be fully understood by the Lead Nation multinational planners (strategic and operational).

- It is recognized that the Lead Nation may make refinements to this process to best reflect specific CAP procedures followed in a specific nation; however, such refinements should be kept to the minimum and any such refinements should be fully outlined in pre-crisis planning and training documents for MPAT nations.

- Broad Transition Actions and Crisis Action Planning (CAP). The primary JTF to CTF transition actions center around three broad functions as outlined in Figure C13-3 below.  These broad actions stress that the JTF to CTF transition is an ongoing transition process that starts well before the crisis to support rapid action of the CTF Headquarters, increased interoperability, and increased mission effectiveness.  The broad transition actions outlined serve as a conceptual starting point for the development of the specific transition actions for a given situation.

Figure C13 – 3.  Three Broad JTF to CTF Transition Actions

- CTF CAP process and JTF to CTF Transition Linkage.  Understanding the linkage between transition actions and the CTF CAP process is critical for understanding how transition actions fit within this MNF SOP.  Outlined below at Figure C13-4 is a conceptual picture of this linkage.

Figure C13 – 4: CTF CAP and JTF to CTF Transition Linkage

  - As can be seen, the JTF to CTF transition actions are integral to the CTF CAP process.

    - It should also be noted that clear identification of Pre-CAP actions are critical for rapid activation of the JTF / CTF Headquarters and to support increased interoperability among nations.

- Detailed Transition Actions.   Outlined at Annex A are the general actions (non-nation specific) for each of the major transition areas outlined above.  These actions will always be a work in progress action for this MNF SOP as MPAT nations come together to refine and improve these transition plans. Annex A provides an outline of the transition actions based upon the three broad areas outlined the Figure C-13-3.

Annex A: General Transition Actions (Non-Nation Specific)

Annex B: Detailed JTF to CTF Transition Guidelines – CTF Headquarters

Annex C: Transition Guidelines for Transition of JTF Command to CTF Command

PAGE INTENTIONALLY LEFT BLANK

Annex A

General Transition Actions

(Non-Nation Specific)

Chapter C-13

Transition to a Multinational Command

(JTF to CTF Transition Guide)

- Purpose.  This Annex outlines the non-nation specific transition plans that are applicable to all nations’ transition planning from movement from a JTF to a CTF organization structure.

- Overview Comments.  These actions are broken out into three broad areas:

1.  Appendix 1: Pre-CAP actions

2.  Appendix 2:  Initial Planning Actions (Initial CAP action – NO Warning Order).

3.  Appendix 3:  Activation Actions (Warning Order issued – CTF formally activated).

(PAGE INTENTIONALLY LEFT BLANK)

Appendix 1

Pre-CAP actions

Annex A General Transition Actions

(Non-Nation Specific)

Chapter C-13 Transition to a Multinational Command (JTF to CTF Transition Guide)

- Overview: This appendix outlines the JTF to CTF Pre-CAP transition actions that are non-nation specific. These actions are broken down into three sub-areas:  (1) SOP and MPAT Program Related; (2) National Foundations for Rapid Transition; (3) Imminent Crisis Actions.

- Ongoing Refinement Process: It is essential to remember this MNF SOP is an ongoing process verses an end point document and, as such, reflects what is present within the Asia Pacific region in terms of multinational readiness and also reflects what needs to be developed to fully support the MNF SOP stated operational objectives.

===================================================================================

Pre - CAP Actions

Sub Area #1: MNF SOP and MPAT Program Related

- Conditions:  The first Major Transition Action Area is the Pre-CAP actions (MNF SOP and MPAT Program Related) which occur prior to the actual crisis situation.  This section of JTF to CTF Transition Actions is divided into two areas for Pre-CAP actions: currently implemented actions and actions that need to be implemented to support the transition process.

MNF SOP and MPAT Program Related:

(Currently Implemented)

- Description: Mid to near term institutionalized military-to-military actions that are presently being implemented and improved upon (examples: Multinational Planning Augmentation Team (MPAT) or NATO Partnership for Peace (PfP)).

- Focused development, refinement and validation of JTF to CTF Transition Guide

- Ongoing MPAT Collaboration and Exercises

- Ongoing Collaboration & Reference website

- Continue to refine and develop MNF SOP

- Initial exercise validation of Transition Process

- Continued MPAT nations contribution and refinement to the MNF SOP

- Continued Communications and Networking Interoperability Actions / Programs

- Development Multinational Illustrated Planning Scenarios – Generic OPLANs for HA/DR and PO

- Continued international collaboration for interoperability and SOP issues

MNF SOP and MPAT Program Related

(Requires Implementation)

- Description: Mid to near term institutionalized military-to-military actions that require implementation to fully maximize the Pre-CAP JTF to CTF Transition readiness.

- Identification of generic Time Line and Sequence for activation of a CTF Headquarters

- Continued and expanded exercise validation of the Transition Process

- Nation’s MPAT Cadre Identification

- Primary MPAT Planners (become part of the CTF HQs as required)

    - By Staff functional areas

    - Specialty team personnel (linguists, CMOC, legal, medical, etc.)

- Nation’s MPAT Cadre Training and Certification

- All Nations identify CORE CTF staff sources

    - Example: Potential commanders, DCCTF

    - C1 thru C7

- MPAT Cadre Training Processes

    Specific MPAT Training Modules

    Integrated into nation’s exercise programs

    Integrated into bilateral / multinational exercises

- Development and refinement of detailed JTF and CTF Staff Organization (Including CCC)

- Establish, publish, and maintain national operational points of contact at the working level

- Development Multinational Illustrated Planning Scenarios – Generic OPLANs for HA/DR and PO

- Continued international collaboration for interoperability and SOP issues

- On-Going Collaboration Workgroups (Specified and focused workgroups)

Area #1: Pre - CAP Actions (CONTINUED)

Sub Area #2: National Foundations for rapid transition

- Description:  National foundations (concepts / training / exercises, etc.) that support the rapid transition from a JTF to CTF command.

- Strategic engagement and cooperation

- Establish and / or exploit joint & multinational training program(s)

- National staff initiates attendance at multinational training and education courses

- Consideration of multinational exchange programs, as appropriate

- Establishment of Standing Deployable Joint Headquarters (limited, partial, or full manning)

    - Standing Joint Headquarters (SJHQ) - UK

    - Deployable Joint Force Headquarters (DJFHQ) - AS

    - Joint Operations Group (JOG) – CA

    - Force Headquarters (main CTF nucleus; single-hatted) - GE

    - Standing Joint Force HQ (SJFHQ) - US

- Identify and designate national elements that, on order, form a JTF (dual-hatted concept; US Pacific Command’s designated units for on-order JTF – Tier 2 concept)

G.  Area #1: Pre - CAP Actions (CONTINUED)

Sub Area #3: Imminent Crisis

d. Description:  Lead Nation actions taken once a crisis is pending / imminent (prior to the actual crisis).

- Seek Essential Strategic Guidance and DIRLAUTH with potential participating military headquarters

- Activate a collaborative planning environment / network

- Initial planning meeting convened

  - Initiate the intelligence preparation

  - Establish communications and network framework

  - Logistics estimate

  - Other functional areas as required

- Refine CTF organization establishment (billets and functions)

- Broad CONOPS, requirements, and participating nations potential contributions

- Refine generic Time Line and Sequence for activation of a CTF Headquarters.

Appendix 2

Initial Planning Actions (Initial CAP action – NO Warning Order).

Annex A General Transition Actions

(Non-Nation Specific)

Chapter C-13 Transition to a Multinational Command (JTF to CTF Transition Guide)

Area #2: Initial Planning Actions (Initial CAP actions)

(Crisis Has Occurred – NO Warning Order Issued at this time)

- Conditions:  The second major transition action are the Pre-CAP actions that occur after the crisis situation has occurred but BEFORE the CTF has been activated.  Also, NO Warning Order has been issued.

- Primary Focus:  The primary focus for the Lead Nation in the CAP process is crafting of the Essential Strategic Guidance in collaboration and consultation with participating nations within the multinational effort and the Supported Strategic Commander.  In turn, this guidance is formulated and condensed into a Warning Order for issuance to the Commander, CTF (CCTF) and staff.  The CCTF and staff may be partially assembled prior to the formal CTF activation (primarily consisting of Lead Nation personnel and selected MPAT cadre) in Phase 1 and 2 of the CTF CAP process

The actions below are separated into Lead Nation and Participating Nations.

Area #2: Initial Planning Actions (Initial CAP actions)

Sub Area #1: Lead Nation's Actions (NO Warning Order)

- Description:  Lead Nation actions taken that are in direct support of JTF to CTF Activation and Transition prior to formal activation of the CTF or Warning Order.

- Convene Initial Planning Meeting if not previously conducted

- Conduct recce of AO

- Determine classified information sharing plan

- Develop Communications and Networking Plan

- Dispatch of CTF liaison personnel as required

- MPAT Planning Teams integrated into CTF planning process

- Determine CTF Hqs form and function

    - Mission & level of participation dependant

    - Level of multinational integration

    - Key Staff Positions (Lead Nation & Coalition positions)

    - Branch Staff & Component Staff requirements (Billet Plan)

    - Specialist Staff requirements

    - National Command Elements & relationships

- CCC – at least 1 rep with requisite national authority

- Negotiate ROE / MOUs / SOFA and funding

- Determine OPCON / TACON / SUPPORT command relationships

Area #2: Initial Planning Actions (Initial CAP actions)

Sub Area #2: Participating Nation's Actions (NO Warning Order)

- Description:  Participating nation's actions taken that are in direct support of JTF to CTF Activation and Transition prior to formal activation of the CTF or Warning Order.

- Seek Essential Strategic Guidance and DIRLAUTH with Lead Nation

- Provide MPAT Planning Teams to Lead Nation

- Prepare to deploy a NCE as required

- Deploy Reconnaissance / Survey team(s) as required

- Deploy liaison teams as required

- Determine Support and Force Levels

- Establish ROE

- Negotiate MOUs / SOFA and funding

- Determine OPCON / TACON / SUPPORT command relationships

(PAGE INTENTIONALLY LEFT BLANK)

Appendix 3

Activation Actions (Warning Order issued – CTF formally activated).

Annex A General Transition Actions

(Non-Nation Specific)

Chapter C-13 Transition to a Multinational Command (JTF to CTF Transition Guide)

Area #3: Activation Actions

(Warning Order Issued / CTF Formally Activated)

Sub Area #1:  Lead Nation's Actions

- Description:  Lead Nation actions taken after the Warning Order to the CCTF has been issued and/or the CTF is activated.

- Promulgate the CTF HQ organization and billet plan

- Issue admin and movement order for multinational staff

- Issue HQ Reception and integration Plan

- Implement classified information sharing plan

- Integrate Participating Nations’ staff into CTF and Component Hqs

    - Physical / hardware requirements

    - Induction Training –

- Battle Rhythm / IT / IM / Physical Security

- Duties & responsibilities

- Administrative details

- Internal lines of Communications  / Chain of Command

- Other functional training as required

- Refine CTF Component Organization and Augmentation

    - Lead for each Component Function

    - Component Force Contribution Levels

    - Mission requirements

    - Specialist Components (e.g. Engineer Component Commander)

- Implement Communications and Networking Plan

    - Unclas Network

    - Operational Network

    - Intelligence Network

    - Strategic, Operational, and Tactical Comms Nets

    - Secure Phone / Fax

    - VTC facilities

- National reachback for NC

- Interagency requirements

- Resolve Force Generation Shortfalls

Area #3: Activation Actions

(Warning Order Issued / CTF Formally Activated)

Sub Area #2:  Participating Nation's Actions

- Description:  Participating Nation's actions taken after the Warning Order to the CCTF has been issued and/or the CTF is activated.

(NOTE:  incomplete at this time; requires much work in upcoming Tempest Express #6 - Australia)

- Confirm ROE / MOU / SOFA

- Confirm OPCON / TACON / SUPPORT command relationships

PAGE INTENTIONALLY LEFT BLANK

Annex B

Detailed JTF to CTF Transition Guidelines

Chapter C-13

Transition to a Multinational Command

(JTF to CTF Transition Guide)

- Purpose.  This Annex outlines JTF to CTF Transition Guide.  .

- Overview Comments.  These transition actions are broken out into the following areas:

1.  Appendix 1:  Supported / Supporting Strategic Commanders Responsibilities

2.  Appendix 2:  C-1 JTF to CTF Transition Guide

3.  Appendix 3:  C-2 JTF to CTF Transition Guide

4.  Appendix 4:  C-3 JTF to CTF Transition Guide

5.  Appendix 5:  C-4 JTF to CTF Transition Guide

6.  Appendix 6:  C-5 JTF to CTF Transition Guide

7.  Appendix 7:  C-6 JTF to CTF Transition Guide

8.  Appendix 8:  C-7 JTF to CTF Transition Guide

9.  Appendix 9:  Coalition Coordination Center (CCC) JTF to CTF Transition Guide

10.  Appendix 10:  Coalition Logistics Coordination Center (CLCC) JTF to CTF Transition Guide

11.  Appendix 11:  CTF Public Affairs / Media Support JTF to CTF Transition Guide

12.  Appendix 12:  Legal JTF to CTF Transition Guide

- Appendix 13:  Staff Surgeon (Medical) JTF to CTF Transition Guide

- Appendix 14:  Military Police (CTF Police Enforcement) JTF to CTF Transition Guide (TBD)

- Appendix 15:  Engineer JTF to CTF Transition Guide (TBD)

- Appendix 16:  Funding JTF to CTF Transition Guide (TBD)

- Appendix 17. Coalition Inter Agency Co-ordination Group (CIACG).

Appendix 1

Supported /Supporting Strategic Commanders Responsibilities

Annex B:  Detailed JTF to CTF Transition Guidelines

Chapter C-13

Transition to Multinational Command

(JTF to CTF Transition Guide)

Purpose. This Annex outlines the Supported Commanders Strategic HQ responsibilities during transition from JTF to CTF.

Overview Comments.  The Supported/Supporting Strategic HQ are responsible for the following actions prior to and during CTF activation;

SUPPORTED STRATEGIC HQ

- Appoint commander of the CTF

- Publish initial concept of operations

- Negotiating Status of Forces Agreements (SOFA) or similar agreements as necessary

- Negotiating Rules Of Engagement (possible Combined ROE, or establishing key ROE limitations of participating Nations).

- Determine Strategic Logistic Support and funding arrangements between participating nations

- Agreeing upon or negotiating Classified Information Sharing Arrangements

- Co-ordination of Force Providers and initial force flow priorities

- Conduct initial Strategic Reconnaissance (site survey) and dispatch Liaison Officers to coalition nations

- Develop Memorandums of Agreement (MOAs) or other similar arrangements to determine Command Authority Arrangements (OPCON, TACON etc) of assigned coalition forces

- Promulgate Communications and Information Systems Policy and guidance

- Determine the requirement for a strategic level CIVMIL (i.e. Civil Military Operations Center - CMOC) organization

- Determine and disseminate National consultation and command requirements

- Issue public affairs guidance in coordination with coalition nations

SUPPORTING STRATEGIC HQs

- Co-ordinate Force Assignment to CTF (CTF Staff and Military Units)

- Arrange Personnel Administration details for deploying personnel (country specific).

- Pre-deployment preps

- Medical

- Individual weapons and equipment

- Passports/Visas

- Orders

- Identify capability and equipment shortfalls to the supported HQ

- Provide Liaison Officers to Supported Strategic HQ

- Provide Nation input to Supported Strategic HQ responsibilities above

Appendix 2

C1 - JTF to CTF Transition Guide

Annex B: Detailed JTF to CTF Transition Guidelines

Chapter C-13

Transition to a Multinational Command

(JTF to CTF Transition Guide)

Purpose.  This Annex outlines the C1 JTF to CTF Transition Guide.

Overview Comments.  The following actions are the responsibility of the C1 – PERSONNEL ADMIN BRANCH

- In conjunction with the C5 PLANS – determine the C1 Organizational Structure and integration of Coalition staff

- Collate Coalition Staff Personnel details.

- Issue joining and mounting instructions information which may include:

- Broad Staff Skill requirements

- Medical requirements

- Equipment and personal kit

- Summary of Operational Environment and Personal Protection Issues

- CTF Functional and Organizational Structure

- Issue CTF Administrative Instruction, which may include the following:

- Personal Finance Administration

- Stores and Equipment

- Transportation

- Postal operations

- Religious support

- Visitors / Protocol

- Welfare and recreation Arrangements

- Repatriation Arrangements

- Security and Access

- Accommodations

- Medical / Documents / Immunization requirements

- Dress/Uniform

- Meal Arrangements

- Leaves and Holidays

- Weapons and Weapons Security

- Administrative Returns

- Casualty / remains reporting

- Freight arrangements

- CTF HQ Points of Contact

- Nuclear Biological Chemical (NBC) defense equipment requirements

- Quartermaster (Equipment Store) replacement equipment details

- Reception arrangements and HQ “March In” (arrival routine) arrangements

- Promulgate Personnel Reception Plan

- Establish Coalition Visitors Bureau

- Contribute to Force Preparation Plan (HQ Induction Training and Briefings)

- Promulgate discipline policy

- Linguistic support arrangements (if required).

- In conjunction with C3 develop Force Rotation Plan

Appendix 3

C2 - JTF to CTF Transition Guide

Annex B: Detailed JTF to CTF Transition Guidelines

Chapter C-13

Transition to a Multinational Command

(JTF to CTF Transition Guide)

Purpose.  This Annex outlines the C2 JTF to CTF Transition Guide.

Overview Comments. The following actions are the responsibility of the C2 – INTELLIGENCE BRANCH.

- In conjunction with the C5 PLANS – determine the C2 Organizational Structure and integration of Coalition staff

- Determine and disseminate Classified Information Sharing Arrangements and Process within CTFHQ

- Transition of JTF Priority Intelligence Requirements (PIRs) to CTF PIRs and incorporate coalition requirements

- Review JTF IPB to reflect coalition contribution

- Promulgate CTF Intelligence Support Plan

- RFI Process

- Collection Plan

- Production

- Dissemination

- Coordinate between the JTF’s Collection Management Board and the CTF’s Collection Management Board (CCMB) to ensure collection assets remain in place or a request for forces is initiated

- Promulgate CTF Personal and Physical Security Plan

- Access arrangements

- Security Clearance Vetting

- Authorized Equipment Accreditation process (in coordination with C6)

- Declassification/Release Authority

- Security Pass Issue (Access color coded)

- Access to the Information Network (in coordination with C6)

- In conjunction with C3 develop and promulgate CTF OPSEC Plan

- Produce CTF Classified Info Sharing Database/Network

- Promulgate Security/Information releaseability organisation

Appendix 4

C3 – JTF to CTF Transition Guide

Annex B: Detailed JTF to CTF Transition Guidelines

Chapter C-13

Transition to a Multinational Command

(JTF to CTF Transition Guide)

Purpose.  This Annex outlines the C3 JTF to CTF Transition Guide.

Overview Comments. The following actions are the responsibility of the C3 – OPERATIONS BRANCH.

- In conjunction with the C5 PLANS – determine the C3 Organizational Structure and integration of Coalition staff

- Promulgate C3 Coalition Operations Center (COC) manning and watch arrangements

- Develop and promulgate the Information flow arrangements between COPS/COC and Coalition Co-ordination Center (CCC).

- Transition of JTF Commander’s Critical Information Requirements (CCIR) to CTF CCIRs and incorporate coalition requirements

- Review and adjust the JTF Battle Rhythm to incorporate additional CTF requirements.

- Establish coalition force flow priorities

- Review coalition countries tactics, techniques and procedures for any anomalies (gaps in capabilities)

- Review air/space/naval/land coordination measures to incorporate national capabilities

- Promulgate the CTF Battle Rhythm

- Identify and co-ordinate Coalition Common Operating Picture  (COP) requirements and Inputs.

- Promulgate CTF Information Management requirements and Standards

- Identify potential Combat Search And Rescue (CSAR) anomalies among coalition members

- Promulgate COC SOPs (operating procedures, watch guide)

- Develop and promulgate the CTF Force Protection Plan

- Issue Coalition Reports and Returns requirements

- Identify and promulgate standards for Critical Task Certification Requirements (Aircraft Controllers, Helo Deck Ops, etc)

- Identify and assign Liaison Officers to critical units and supporting HQs

- Co-ordinate Force Concentration at Forward Mounting Base (FMB) or Intermediate Staging Base (ISB) and/or Forward Operating Base (FOB)

- Establish Lessons learnt Database

- Establish Civil Aviation Co-ordination measures

- Establish Coalition Targeting Board

- Establish Coalition Fire Co-ordination Cell

- Develop Coalition Personnel Recovery Plan and determine Military support requirement to Civil SAR

Appendix 5

C4 - JTF to CTF Transition Guide

Annex B: Detailed JTF to CTF Transition Guidelines

Chapter C-13

Transition to a Multinational Command

(JTF to CTF Transition Guide)

Purpose.  This Annex outlines the C4 JTF to CTF Transition Guide.

Overview Comments. The following actions are the responsibility of the C4 – LOGISTICS BRANCH.

- In conjunction with the C5 PLANS – determine the C4 Organizational Structure and integration of Coalition staff

- Identify key financial agreements among the coalition nations and coordinate resolution with the National Support Element (NSE)_(refer to Chapter C-12, Finance)

- Identify Pre –existing Logistic support arrangements with coalition partners and develop Logistic Implementation arrangements with Coalition partners

- In conjunction with Strategic Supported Commander HQ develop the Coalition logistic Support arrangements and Coalition Logistic Support Concept of Operations

- In conjunction with Supported, Supporting C4/J4 National Command Elements (NCE) and NSE determine individual logistic support arrangements

- Promulgate Logistics Support Plan to include increased host nation and civilian contracting support in accordance with chapter C4 of MNF SOP.  This plan should include:

- Allocation of national responsibilities

- Source of supply (rations, provisions, and batteries)

- Maintenance policies (includes common system service agreements)

- Supply tracking system (reports)

- Fuel arrangements

- Ammunition

- As required, establish Coalition Logistic Coordination Center (CLCC) for liaison with CCC, CMOC, NSEs

- In conjunction with C3 develop and implement the Movement Coordination Plan via

- Establishing a Coalition Movements Group Cell (CMOVGRP)

- Coordinate and manage coalition Force Flow (Reception, Staging, Onward Movement of personnel and equipment into theater)

- Coordinate coalition mortuary affairs policy

- Promulgate CTF Medical Support Plan, in coordination with the CTF’s medical staff officer (Appendix 13)

- Promulgate CTF Logistics Financial Plan (discusses division of responsibility among the coalition partners)

- In coordination with C7, coordinate the provision of logistics support to the CMOC

- Coordinate coalition asset monitoring system (supports intransit monitoring visibility)

Appendix 6

C5 - JTF to CTF Transition Guide

Annex B:  Detailed JTF to CTF Transition Guidelines

Chapter C-13

Transition to a Multinational Command

(JTF to CTF Transition Guide)

Purpose.  This Annex outlines the C5 JTF to CTF Transition Guide.

Overview Comments. The following actions are the responsibility of the C5 PLANS BRANCH.

- In conjunction with other branches, coordinate the development of the CTF Organizational structure and Billet Plan.

- Identify existing Regional, Bi-Lateral Agreements, and MOUs with coalition partners

- Review the MNF SOP and its applicability to the Lead Nation’s planning process (command or staff driven).  As part of the CTF HQ reception process, develop a brief for coalition partners on the planning process

- Adjust JTF Planning process or rhythm to incorporate CCC requirements (daily planning timetable)

- Confirm Higher C2 and/or Parallel Command Organizations and propose changes as situation dictates

- Review Coalition Staff capabilities and integrate staff appropriate into CTF branch or specialist cell

- Initiate requests for specialist coalition staff

- Integrate the national deployment plans and operational employment of assigned forces into the CTF Synchronization Matrix

- Coordinate National Command Elements interface with the CTF

- Promulgate CTF Briefing formats and Orders Templates

- Coordinate Interagency planning

- Identify Force generation shortfalls against initial campaign plan, and initiate Force Assignment Requests

- Promulgate the Coalition Coordination Center Organization

- Assist in the development of Command Authority/ Relationships Terms of Reference (TOR)

- In conjunction with C3/4 develop Force Flow Plan

- In conjunction with the C3 and Legal incorporate ROE and SOFA into CTF Planning Process

- In conjunction with C2 develop Intelligence, Surveillance and Reconnaissance (ISR) Plan

- Identify any software planning tools   for use in the CTF’s common information network

- Synchronize Coalition IO planning into CTF Campaign Plan

Appendix 7

C6 - JTF to CTF Transition Guide

Annex B:  Detailed JTF to CTF Transition Guidelines

Chapter C-13

Transition to a Multinational Command

(JTF to CTF Transition Guide)

Purpose.  This Annex outlines the C6 JTF to CTF Transition Guide.

Overview Comments. The following actions are the responsibility of the C6 -COMMUNICATIONS BRANCH.

In conjunction with the C5 PLANS – determine the C6 Organizational Structure and integration of Coalition staff

- Review Coalition Communications Interoperability Guide (CCIG)

- Establish Coalition Communications Information Systems (CIS) Control and Coordination Center

- Provide and support the Multinational IT Network, including CCC, CLCC, CMOC, and HOC requirements.

- Recommended minimum requirements include:

- Unclassified Network with World Wide Web access (to facilitate IOs/NGOs/Civilian liaison)

- Operational Network

- Intelligence Network

- Secure and Non Secure Voice communications

- Video Teleconferencing Facilities

- Establish or confirm communications protocols (messaging, voice)

- In conjunction with C3/6 Information Management (IM) Manager develop Coalition IM Plan

- Determine and facilitate Coalition CIS requirements and integration Plan (identify unique national communications paths)

- Provide Coalition secure communications links between CTF HQ, CCC, CLCC, CMOC, and NCE

- Implements IM Assurance including Communications Security (COMSEC)

- Promulgates CTF Communications Plan

- Establish and distribute CTF Crypto Plan and materials

- Coordinate Coalition Operator/Maintainer personnel and equipment requirements

- Set to work Common Operating Picture Infrastructure and Hardware

- Establish Knowledge Management System

Appendix 8

C7 - JTF to CTF Transition Guide

Annex B:  Detailed JTF to CTF Transition Guidelines

Chapter C-13

Transition to a Multinational Command

(JTF to CTF Transition Guide)

Purpose.  This Annex outlines the C7 JTF to CTF Transition Guide.

Overview Comments. The following actions are the responsibility of the C7 – CIVIL MILITARY OPERATION BRANCH.

- In conjunction with the C5 PLANS – determine the C7 Organizational Structure and integration of Coalition staff and NGO /IO/UN and host nation humanitarian aid agencies

- Establish and command a Civil Military Operations Center (CMOC)-type organization. Incorporate national contingents with existing liaison bodies and facilitate relationships. Ideally, to include a single humanitarian network which is designed to encompass all concerned parties and that an effective system for information sharing is established, for which the web-enabled CMOC may offer to serve as the primary backbone

- Under the direction of the CTF Deputy Commander, establish a Civilian Military Coordination Board (CMCB), a body of senior interagency representatives which will address/adjudicate all CMO policy issues and other CMO related disputes for the CTF

- Ensure troop-contributing nations perspectives on post-operational transitions are incorporated into planning

- Coordinate with National Command Elements

- Coordination with Coalition Public Affairs Office

- Determine the need for Coalition CIVMIL Task Force (CCMOTF) for possible activation as component commander to act in support of broader CTF CIVMIL Affairs

- Incorporate national liaison and planning teams into the Humanitarian Operations Center (HOC) which will be established by the affected country government or United Nations

- Incorporate the CMOC measures of effectiveness into the C5 campaign effectiveness analysis plan

- Develop Consequence Management Plan

Appendix 9

Coalition Coordination Center (CCC) - JTF to CTF Transition Guide

Annex B:  Detailed JTF to CTF Transition Guidelines

Chapter C-13

Transition to a Multinational Command

(JTF to CTF Transition Guide)

Purpose.  Chapter 5, Annex I, outlines the organization and procedures for a CCC.  This Appendix outlines the actions to be considered when transitioning from a JTF to a CTF operation.

Overview Comments. The following actions are the responsibility of the designated senior officer and staff

- Appropriate senior officer (i.e., deputy commander/chief of staff) assumes authority for the CCC

- In conjunction with the C3– determine the CCC Organizational Structure and integration of Coalition staff.

- Propose and implement Intel/Info sharing arrangements between Core HQ (fully integrated staff) and the CCC

- Establish Coalition Request for Information (RFI) Process

- Review Multi-national Command, Control and Coordination relationships

- Identify levels of participating Nations CCC representatives authority

- Establish CCC Liaison to the Combined Operations Center.  (The make up of this liaison staff will be depended upon classification access requirements)

- Assign liaison personnel to C5 Plans and C3 Future Ops cells

- Coordinate the implementation of the campaign plan, including emerging information operations themes

- Identify CCC facilities and Information Technology requirements including facilitation of National reach back communication

- Consider establishing Senior National Representative Planning Review Group to facilitate Nation agreement before plans are presented to CTF COMD

Appendix 10

Coalition Logistics Coordination Center (CLCC) - JTF to CTF Transition Guide

Annex B: Detailed JTF to CTF Transition Guidelines

Chapter C-13

Transition to a Multinational Command

(JTF to CTF Transition Guide)

Purpose.  This Annex outlines the CLCC JTF to CTF Transition Guide.

Overview Comments. The following actions are the responsibility of the C4 – LOGISTICS BRANCH

- In conjunction with the C5 PLANS – determine the CLCC Organizational Structure and integration of Coalition staff

- In conjunction with C4 and Participating Nations, determine logistic implementation and cost sharing arrangements,

- Review and arrange new MOUs as needed

- In conjunction with C4 and Participating Nations, identify and promulgate Coalition Logistic reporting arrangements.

- Establish Coalition logistics boards and cells as necessary (i.e., Coalition Movement Management Cell, Fuels, Munitions, Sustainability)

- Forecast logistic sustainment, including logistics balance across the coalition

- Coordinate Participating Nations Strategic and Tactical lift and force flow requirements and assets

- Assign liaison officers to C4, CCC and CMOC

- Develop and forecast redeployment schedule for retrograde equipment

- Develop In-theatre Logistics monitoring system (out to 96 hrs)

- Develop Logistic Backlog monitoring system at key logistic nodes

Appendix 11

CTF Public Affairs / Media Support - JTF to CTF Transition Guide

Annex B: Detailed JTF to CTF Transition Guidelines

Chapter C-13

Transition to a Multinational Command

(JTF to CTF Transition Guide)

Purpose.  This Annex outlines the Public Affairs/Media Support JTF to CTF Transition Guide.

Overview Comments. The following actions are the responsibility of the Coalition Public Affairs (PA) Special Staff Section within the CTF HQ. The transition from a JTF to a CTF public affairs organization will require a significant expansion of the organization if it is to be responsive to media needs. Early establishment of this expanded capability with the Combined Information Bureau (CIB) at its core will provide a responsive, credible source for News Media Representative (NMRs).

The Lead Nation will be the overall coordinator of PA guidance in consultation with supporting nations. PA efforts will be coordinated with all CTF participants to ensure common PA objectives are achieved. The CTF PA Plan will include responsibilities to conduct media relations, internal or command information, PA planning, and community relations with host nations, other International Organizations (IO), and Non Governmental Organizations (NGOs).

- In conjunction with the C5 PLANS – determine the Combined Information Bureau Organizational Structure and integration of Coalition staff.

- CTF Deputy Commander identifies The Public Affairs Officer (PAO) for CTF HQ (coalition nation provided)

- When operating with host nation consent, the PAO would normally be provided by the host nation

- Plan, coordinate, and conduct PA programs with the Supported Strategic Commander PAO

- Establish Coalition Information Bureau (location, equipment and additional staffing), including duties and responsibilities to serve as the day-to-day base for news media covering coalition activities

- In conjunction with participating Nations develop Standard Public Affairs Guidance (PAG)

- Establish Media Accreditation Procedures / Media Rules

- Develop Coalition Public Affairs Plan

- In conjunction with the CTF HQ, integrate Public Affairs / Media Release/Conferences in the HQ Battle Rhythm

- Coordinate the release of Coalition information

Appendix 12

Legal - JTF to CTF Transition Guide

Annex B: Detailed JTF to CTF Transition Guidelines

Chapter C-13

Transition to a Multinational Command

(JTF to CTF Transition Guide)

Purpose.  This Annex outlines the Legal JTF to CTF Transition Guide.

Overview Comments. The following actions are the responsibility of the LEGAL BRANCH.

- In conjunction with the C5 PLANS – determine the Organizational Structure and integration of Coalition staff

- Research and review pre-existing UN mandates/resolutions, Bi Lateral Agreements, regional, MOU, Terms Of Reference (TORs) (historical and present)

- Identify existing SOFA/SOMA

- In conjunction with Supported Strategic Commander assist in development of national SOFA/SOMA as required

- In conjunction with Supported Strategic Commander assist in the development Coalition Rules Of Engagement (ROE) or identification of National ROE differences

- Contribute to Supported Strategic Commander’s development of MOUs necessary to support CTF Mission

- Advise CCTF on jurisdictional and disciplinary issues for CTF forces as interpreted by participating nations

- CTF legal Liaison with NCE/National Legal services (formal or informal as required)

- Coordinate CTF Claims Process

- Develop CTF Detention Policy where required

- Develop Coalition International Law, Law of Armed Conflict, and ROE HQ CTF briefs, and disseminate to Force Preparation provider

Appendix 13

Staff Surgeon (Medical) - JTF to CTF Transition Guide

Annex B:  Detailed JTF to CTF Transition Guidelines

Chapter C-13

Transition to a Multinational Command

(JTF to CTF Transition Guide)

Purpose.  This Annex outlines the Health Service Support JTF to CTF Transition Guide.

Overview Comments. The following actions are the responsibility of the MEDICAL BRANCH

- In conjunction with the C5 PLANS – determine the Organizational Structure and integration of Coalition staff. (Request augmentation if necessary i.e., veterinary, mental health, public health)

- Determine Coalition Strategic Aero Medical Evacuation, (AME), Tactical Medical and Casualty Evacuation requirements, and capabilities (intra-theater and inter-theater)

- Determine Coalition Blood Policies

- Determine and establish the level of Coalition Health Service Support  (HSS) and facilities required.

- Negotiate source and level of Coalition Health personnel and Health logistic support.

- In conjunction with CMOC develop Coalition Assistance to Civil Population policy

- In conjunction with the C1 promulgate Coalition Medical/Casualty reporting System

- Establish Medical liaison with C1 and, CMOC

- Determine emergency medical resupply system

- Monitor medical readiness status of contributing nations (beds, staffing, logistics)

- Advise CTF of coalition specific Health Service Support aspects of the operation

- Research Health Service Support aspects of international conventions

- Review and adjust the Health Service Support Plan

- Determine medical communications interoperability

Appendix 14

Coalition Inter Agency Co-ordination Group - JTF to CTF Transition Guide

Annex B:  Detailed JTF to CTF Transition Guidelines

Chapter C-13

Transition to a Multinational Command

(JTF to CTF Transition Guide)

Purpose.  This Annex outlines the establishment of a Coalition Inter Agency Co-ordination Group from a Joint inter Agency Co-ordination Group.

Overview Comments. The following actions are the responsibility of the Lead Nations Senior Diplomatic/Government Representative assigned to the CTF.

- Identify participating Multi-National Agencies and communications links at the operational level.

- Determine organizational structure of CIACG and CTF interfaces

- Co-ordinate and deconflict Inter Agency activities with C5 and C3

- Integrate Military Liaison Officer/s

- Provide intelligence link between CTF and Multi National Agencies

- Provide Interagency advice to COMD

- Act as conduit for Multi-national IA tasking in support of CTF mission.

Annex C

# Transition Guidelines for Transition of JTF Command to CTF Command

Chapter C-13

- Purpose. This Annex outlines the general consideration by the JTFHQ when transitioning command to a follow-on MNF.

- Overview Comments. The following transition task should be considered when transitioning from a JTF HQ to a separate CTF HQ as opposed to the JTF augmenting to a CTF

- Ensure transition plan is commenced in detail well in advance of MNF arrival. Establish measures of success that will lead to successful transition

- Conduct Transition Risk Assessment

- Identify CTF, Mission, mandate and end state to ensure transition phase is aligned with CTF aims.

- Establish Senior Level Multi-national Transition Board to co-ordinate the JTF and MNF transition activities

- Establish Coalition Planning Group with planners from the existing and incoming headquarters.

- Establish Senior National Representative Planning Review Group

- Co-ordinate Reception Staging Onward movement & Integration (RSO&I) and relief in place between JTF and CTF headquarters and force elements. Recommend Staging base and points of entry (APOD/SPOD). Co-ordinate mounting base location and force preparation programme. Recommend acclimatization period.

- Establish Coalition Movement Coordination Centre

- Establish Coalition Public Affairs Office

- Recommend MNF deployment priority and sequence into theatre

- Develop Relief in Place schedule, procedures and timeline. This is to include the force lay down plan. Develop transition synchronization matrix which includes major events and timings

- Identify MNF Force capability shortfalls, if any and determine means to address shortfalls including consideration of leaving key JTF assets in place. This may include force assignment to the MNF COMD with appropriate logistic support for the duration of assignment.  Determine equipment and resource that will be gifted to MNFHQ and coalition force elements. Conduct transfer of unique assets where necessary. Identify key areas of CTF and JTF to CTF interoperability

- Establish MNFHQ location, real estate and resource requirements. Identify CTF logistics, medical, and other required areas if different from existing JTF facilities

- Receive and integrate MNFHQ forward command element and liaison officers

- Determine MNF funding and national implementing arrangements. Ensure local contacting arrangements have been considered by incoming CTF. Confirm existing arrangements with Host Nation government/IO/NGO will transfer to incoming force

- Recommend Tactical Areas of Responsibility (TAOR) within Area Operations (AO) Ensure CTF/National ROE restrictions are considered when recommending TAORs

- Develop force protection plan for incoming/outgoing forces during transition period. Establish safety and co-ordination measures with incoming force.

- Transfer lessons learnt

- Develop handover package and acceptable level of achievement on existing CIVMIL and military projects to the CTF.

- Implement agreed information sharing arrangements with CTF HQ and force elements.

- Establish communications with United Nations/New Strategic Command if required.

- Dispatch Liaison officers to CTF and consider provision of JTF Communications detachments level for duration of the transition period.

- Identify the timing and prepare for formal transfer of command.

- Establish Interpreter services if required.