## Slide 1: CoAX Binni 2002
Updated: 20 Oct 2002 at 06:40 EST
Demo Setup Information
http://www.aiai.ed.ac.uk/project/coax/

## Slide 2: Room Layout and Stations
Coalition-Maritime
Dennis Brake
S1
5
Coalition-Maritime
Frank Segaria
S2
Development and Test Laptops
6 Additional Places – Located in alcove to right of Screen 3
Binni-Coalition
David Allsopp
2
Binni-Coalition
Jeff Cox
4
Coal.-SysAdmin
Niranjan Suri
3
Coal.-SysAdmin
Joe Giampapa
9
Table 1
Table 2
Developer Tables
US-HQ
Tom Graser
S3
US-HQ
Chris Garrett
7
Arabello-HQ
Brett Benyo
8
Australia-HQ
Steve Wark
6
Australia-HQ
Bob Gray
S4
Screen 2
Screen 3
Screen 1
Control Table
Switch/Blank
Jeff Bradshaw
B
PPT
Austin Tate
1
Video Feeds
Patrick Worcester
V
Sim/Maps
Mark Burstein
M
Projectors

## Slide 3: Setup for 3 Projectors
Servers
S1-S4
Fixed Wired LAN using Fixed IP Addresses 192.168.0.x
4-Way
Switch
9
Anaconda
Joe G
2
CFC
Dave A
V
Video
Patrick W
Projector 1
8
Arabello
Brett B
1
PPT
Austin T
4
MCA
Jeff C
8-Way
Switch
7
US
Chris G
6
Aus
Steve W
5
Maritime
Dennis B
B1
Blank
Jeff B
Projector 2
Projector 3
3
SysAdmin
Niranjan S
M
SimMap
Mark B
2-Way
Switch
B2
Backup
Jeff B
2-Way
Switch

## Slide 4: CoAX Demo Laptop Position Assignments
Names in underlined are people responsible for providing the laptop, integration and operations during the demo.
Mobile Agents
I-X Process Pensls
Bob Gray
Austin Tate
None
Australia-HQ
Server 4
PowerPoint
Jeff Bradshaw
Plain Windows Blue
N/A
System B
NTSC DVD – To be provided by Potomac Institute
Patrick Worcester
N/A
N/A
Video Source V
BBN Agents
I-X Process Panel
Brett Benyo
Austin Tate
Arabello
Arabello-HQ
8
LMTL Agents
UMD Agents
UT-Austin Agent
I-X Process Panel
Chris Garrett
Robert Ross
Tom Graser
Austin Tate
United States
US-HQ
7
Sim/maps and Arabello Ships
Mark Burstein
Plain Windows Blue
N/A
System M
Simulated TDBM server
Ranjeev Mittu
None
Coalition-Maritime
Server 2
AAO and Trust Evaluation
Tom Graser
None
US-HQ
Server 3
DSTO Agents
I-X Process Panel
Steve Wark
Austin Tate
Australia/Coonawarra
Australia-HQ
6
GITI CHAIN agents
GITI Verona
NRL Situation Viewer
I-X Process Panel
Dennis Brake
Dennis Brake
Ranjeev Mittu
Austin Tate
Maritime
Coalition-Maritime
5
MCA
I-X Process Panels
Jeff Cox
Austin Tate
Coalition-SysAdmin
Coalition-SysAdmin
4
KPAT
Retsina Agent/Anaconda Domain Viz
I-X Process Panel
Niranjan Suri
Sean Owens
Austin Tate
SysAdmin
Coalition-SysAdmin
3
QinetiQ Decision Desktop
I-X Process Panel
Internet Explorer
David Allsopp
Austin Tate
Coalition
Binni-Coalition
2
PowerPoint
Austin Tate
Plain Windows Blue
N/A
1
CoABS Grid and KAoS Server
DNS and Apache Web Server
Retsina Grid Logger
Dennis Brake
Niranjan Suri
Joe Giampapa/Sean Owen
None
N/A
Server 1
S/W
Operator/Other Contact(s)
Background
Domain
Laptop
CMU Anaconda
Joe Giampapa/Sean Owen
Coalition
Coalition-Sysadmin
9

## Slide 5: CoAX Demo Laptop Configurations
?
Linux?
S4
V
B
M
8
7
6
5
4
3
2
1
S3
S2
S1
Laptop
Dell Inspiron 8000, 850MHz Pentium III, 512MB RAM
2000 Pro
?
?
?
?
Dell Inspiron 5000, 800MHz, 392 MB ram
2000 Pro
Dell, 1.8GHz, 512MB RAM
1 2000 Pro SP2
To be provided by Patrick Worcester (backup is PC/DVD player)
DVD Player
Dell Latitude C610, 1.2GHz Pentium III, 512MB RAM
2000 Pro SP1
?
?
IBM ThinkPad, 850 MHz, 392 MB RAM
2000 Pro
IBM Thinkpad A21p, 850MHz Pentium III, 392MB RAM
2000 Pro
?
XP
Dell Latitude CPx 500MHz Pentium III 512MB RAM
NT 4.0 SP6
Sony Vaio, R600-TEK 700MHz Pentium, III, 256MB RAM
2000 Pro
Sony Vaio, 1.6GHz Pentium 4, 512MB RAM
Red Hat 7.3
Configuration
OS
9
Sean Owen
?

## Slide 6: Items to be Provided and By Whom
Laptops – by various CoAX team members as agreed
Network Ethernet cabling and hub – NWDC
Projectors:
  3 main projectors and screens
  N.Suri (spare)
  NWDC 2 x Epson 7500 (spare)
NWDC video switch: 8 way
NWDC cables: all BNC cables for 8 way switch, various switches and extensions.
BBN cables:
  main systems - 6 x VGA 3 metre female-female
  main systems - ?? x VGA 8 metre female-female
  blank & video systems – 3 x VGA 3 metre female-female
  2 further spare switches
GITI cables:
  2 x VGA 8 metre female-female
KVM Switches
  Niranjan Suri - 1 x 4-way
  Dennis Brake - 1 x 2-way
  ANO? – 1 x 2-way or more still needed
Potomac Institute/Patrick Worcester: DVD Player
Sound system – for DVD and HMAS-Coonawarra laptop to be provided by Potomac Institute and NWDC

## Slide 7: Preparation Ahead of Arrival
Ensure that your agent advertisements do not use any external icon URLs - this field should either be ignored or use a URL that points to your demo laptop (so that the icon is served by your grid HTTP server) (or perhaps set up web proxy to serve the icon???). This is important, as an external URL will repeatedly lock up all the Grid Managers as they try to download the icon and eventually time out.
The simulation time server will be run by BBN (SimWorld agent) on 192.168.0.15:9004
As well as using Xerces 1.4.4, the use of other XML APIs may cause problems with KAoS if they contains definitions of W3C classes which clash with Xerces definitions.
It may be helpful to test your laptop with an LCD projector, if available, before coming to the demo.

## Slide 8: Checklist for Setup of Overall Facility on Arrival
Power to be available at each station.
Ethernet connectors to be wired via hub.
LCD projectors:
  check that no timeout is active.
  If applicable, set “no signal” display to blank screen.
Video Switches and Cabling - install and check out with all projectors via switches.

## Slide 9: Initial Setup Checklist for each Laptop - 1
Network: Setup networking: as shown in Networking 2
Test networking:
  ping server 1 by name (ikaria)
  ping an offsite machine by name (www.cnn.com) - should fail immediately
Screen:
  set correct background where relevant
  set size to 1024x768 (XGA) and color depth to truecolor (24 or 32 bit).
  Check video output to projector is operational and set your display driver settings as needed. 70Hz seems to be the preferred refresh rate – TBC.
  use color test card at http://ikaria/coax/demo/2002/setup/color-test.html
  [from http://www.aiai.ed.ac.uk/project/coax/demo/2002/setup/color-test.html]
  set screen blanking and screensaver to off in Control Panel -> Display -> Screensaver (and -> Power)
  Set Control Panels-Display->Appearance scheme to Windows Standard(large)
Sounds: Set sounds to off (for rebooting, etc) in Control Panel -> Sounds and Multimedia -> Scheme -> No Sounds
Java: Check you are using Java 1.3.1 by using “java -version” in a command window
Grid: Check your CoABS Grid version 3.3.1 setup is okay
  Get up-to-date copy (with all participants’ lib/codebase files), run initGrid.bat or run grid manager GUI (runGrid.bat) and exit from it.
  DO NOT start the Grid Manager GUI - startup only the HTTP service using <grid>/scripts/win/startup/http.bat
KAoS: Check your KAoS setup is okay (if required by your laptop) but only server 1 will start KAoS directory services and a domain manager.
  Check and modify scripts/win/set-kaos-vars.bat, scripts/win/grid/set-kaos-grid-vars.bat, and scripts/win/grid/kaos-agent-config.bat

## Slide 10: Initial Setup Checklist for each Laptop - 2
I-X: Get new copy of I-X (if applicable)
  Modify comms/grid/scripts/win/grid-setvars.bat with your Grid location.
  Modify comms/kaos/scripts/win/kaos-setvars.bat with your KAoS location.
  If you need to explicitly set the path used for the java command, Modify I-X/scripts/win/java-command.bat.
  Use I-X/apps/coax/scripts/win/test-setup.bat to check scripts are OK.
  Move any irrelevant panel startup scripts for your part in the demo to I-X/apps/coax/scripts/win/unused-scripts.

## Slide 11: Networking 1
LAN Internet Access: will not be available via the Sims Hall LAN.
Telephone and Dial-up Internet Access: One or more analogue phone lines (not connected through a digital exchange) with international dialling access will be available for phone calls to participants institutions and for emergency modem dial-up access where required.
Demo and Test Networking: will use an isolated fixed wired Ethernet setup using a router and hubs to be provided by NWDC.
Laptops: A number of participants laptop computers have wireless 802.11b facilities built-in but these will be switched off.
Cellphones, pagers and wireless PDAs must not to be used within Sims Hall, and must remain switched off. Cellphones, etc may be used outside the Sims Hall.

## Slide 12: Networking 2
Fixed IP Addresses: 192.168.0.x
x=0 Not used
x=1 Reserved for Gateway/Router
x=11-14 4 Server Laptops
x=21-28 8 Primary Display Laptops
x=51-52 2 Laptops used only to feed black screen and/or CoAX Logo
x=100-199 Temporary Development, Setup and Test Machines
IP Setup Details:
Start -> Settings -> Network and Dial Up Connections -> [select appropriate LAN connection] -> Properties -> Internet Protocol (TCP/IP) -> Properties
Set to “Use the following IP Address”
Set IP address to 192.168.0.x (where x is pre-allocated)
Set subnet mask to 255.255.255.0
Set default gateway to be empty
Set to “Use the following DNS server address”
Set Preferred DNS Server to be 192.168.0.11
Set Alternate DNS Server to be empty
Windows Workgroup:
Workgroup name: COAX
Shared folder on Darkmatter (192.168.0.23) in folder coax
My Computer -> (System) Properties -> Network Identification -> Properties
Set Workgroup to COAX
At least some versions of Windows will require a restart here.

## Slide 13: ATI Projector Fix
For Windows 2000 (also 98, NT?):
1. Go to Control Panels and select Display
2. Click the Settings Tab
3. Click the Advanced Button at the bottom of the screen
4. Click the Displays Tab
5. Depending on your ATI software version, you'll either
a) toggle the Monitor output to Secondary
(hit the big blue button)
b)Click the button with the overlapping squares
(so the button is depressed)
Both actions put the output to the external display
into Secondary mode, which needs to happen so that
the projectors display correctly.

## Slide 14: Reset of Demo – Procedure for each Laptop
Initial Steps can be done in any order…
  Set screens to have PPT (with this checklist) on projector 2, SysAdmin/KPAT screen on projector 1, and Anaconda screen on Projector 3.
  Recheck machine setup, network setup, sound off, screen B/G and fonts
  Check you have AC power connected and that you are not running on battery power.
  Ensure all agents are closed down. Set agent running card to “not okay”.
  Check Windows Task Manager to ensure no old java processes running
[Niranjan Suri and Dennis Brake] Bring down KPAT, KAoS services and Grid
All these can be done now in any order…
  [ALL… Start HTTP server only (NOT Grid Manager GUI ) using <grid>/scripts/win/startup/http.bat
  [Dennis Brake] Startup Grid, Grid Manager GUI and logger
  [Joe Giampapa] Start Anaconda
[Dennis Brake] Checks on network and HTTP servers running
[Niranjan Suri] Startup KAoS and initial domains
Start initial agents in following order: Control table, Country table, Coalition table, (N.B. do not deregister KAoS agents). Turn agents running card to “okay” position when your agents are in their “ready to start demo” state.
Check that each domain and agent is in place - check 67 services/agents on Grid Manager GUI
[Mark Burstein] Video checks on each position to ensure all are feeding video
Plasma and VDU feed check (can be done at any time)

## Slide 15: Contingency Plans
Where possible make sure you have a full set of scripts for both KAoS and grid-only versions of your agents; be prepared to bring all agents down and re-start with Grid-only.
Wherever possible, prepare data/messages so that you can continue in the event of another agent or comms link failing.
Make screenshots of critical parts of your demo, so you can show what your system would have been like on screen should your agents fail during the demo. But remember to put your “agents up” status card to “not okay” if this happens during the demo.

## Slide 16: Local Arrangements
Cafeteria-style breakfast and/or lunch can be taken at the Naval War College (NWC) dining room in Hewitt Hall (open 6:30 AM until 4 PM daily; approximately 50-meters from Sims Hall) or lunch is available at the Naval Officers' Club (open from 11 AM until 1:15 PM daily; approximately 500-meters from Sims Hall)--both within walking distance.
Sims Hall has coin operated snack machines (i.e., candy, cookie, snacks--no sandwiches) and coin operated coffee, soda, and juice machines. These vending machines are in two locations at Sims Hall for morning coffee and/or snack break.
Please note: for non-U.S. citizens, an escort (U.S. citizen, cleared to SECRET level) is required in NWDC (Sims Hall) and in NWC buildings. Mark Hess and his team can help if needed, but it sounds like we will be okay and self contained for escorts as anyone on the team who is a US citizen all seem to be cleared to secret level in the attendee list that Mark last provided. Those not having such a clearance (ile. all non-US nationals) should ensure they ask a US colleague to accompany them when moving around the facility or to the dining rooms. Wear your security pass at all times please.
Video and audio recording to be done by Patrick Woresester – clearances TBD by Mark Hess/PW